Project Capital Needs Assessments

and

Replacement Reserve Escrow

I.	WHAT IS a Project capital needs assessment?

A Project Capital Needs Assessment (PCNA) identifies the immediate and long-term capital needs of a project and provides a plan detailing the financing to address those needs.  It consists of two distinct components:

- Physical Inspection; and

- Statement of Resources and Needs.

II.	The physical inspection.

A.	The Physical Inspection Report (PIR) supplies the Mortgagee and HUD with detailed information regarding:

1.	The condition of the project.

2.	Immediate critical and non-critical repair needs.

3	Expected repair, replacement, and major maintenance needs over a specified time period.

3.	The total estimated cost, adjusted for inflation, to complete the identified needs.

B.	The Mortgagee hires a "Needs Assessor" to prepare a PIR on the project.

1.	A Needs Assessor is any firm or individual qualified by training and experience to evaluate building systems and site conditions and to provide cost estimates.

a.	HUD does not approve the Needs Assessor.

b.	The Mortgagee is solely responsible for the final determination of the acceptability of the firm and/or the individual and its work.

2.	The Needs Assessor and its Subcontractors participating in the preparation of the PIR may not have an identity-of-interest with the Mortgagee, Mortgagor, sponsor and managing agent (if any) of the proposed project.  An “arms-length” relationship is essential.

C.	Conducting the Inspections.

1.	The Needs Assessor may find it desirable to subcontract with other entities or persons for portions of the project's physical inspection.  For example, the Needs Assessor may wish to engage the services of a roofing subcontractor to furnish a roof inspection, a paving subcontractor to inspect the parking lots and sidewalks, a plumbing subcontractor to inspect the plumbing system, etc.

2.	The Mortgagee and the Needs Assessor are responsible for the working details of these arrangements.

3.	The Needs Assessor must inspect enough dwelling units to be able to formulate an accurate estimate of repair, replacement and major maintenance needs.

- In some cases, depending on the size and condition of the project, all or nearly all units will need to be inspected by the Needs Assessor.

- In other cases, a lesser number of units may need to be inspected by the Needs Assessor.

- The Department expects that the Needs Assessors will employ appropriate statistical sampling methods and techniques to reach their conclusions about repair needs.

D.	Estimating Repair, Replacement and Major Maintenance Needs Costs.

Regardless of the inspection procedures used, the final cost estimates of repairs should be as accurate as practical in terms of present dollar values.  The present dollar values will then be trended for future repairs using a reasonable inflation factor supplied by the Mortgagee.

E.	Explicit Assumption for Estimating Future Repair, Replacement and Major Maintenance Needs.

1.	The Needs Assessor should assume that the project will be in a better than "Satisfactory" condition when the project's note and mortgage is paid off.

a.	This assumption is made explicit only for the purpose of standardizing or normalizing the data that will be furnished to the Department.

b.	Assume the project to be in such a financial and physical condition that no unfunded major capital repairs would be anticipated for a period ending approximately two years after the maturity date of the note.  In other words, the PIR should not anticipate that the buildings would be run down or in need of unfunded major repairs as of the maturity dates of their notes and mortgages.

2.	The Department realizes that these long-term estimates are projections that are subject to change.

F.	Projections of Repairs, Replacements and Major Maintenance Costs.

The Needs Assessor itemizes repairs, replacements and major maintenance needs.  The following format shall be used to break-out the estimated dates, by year, that repairs, replacements, and major maintenance needs will be required.

1.	"Immediate critical (health and safety) and non-critical” after issuance of the firm commitment and before initial/final endorsement of the mortgage.

Note:  For deferred maintenance items, if the project is being processed as:

- A refinance transaction, the items must be completed before initial/final endorsement of the mortgage.

- A purchase transaction, the items may be included in the non-critical repairs list to be completed after initial/final endorsement.

At the Mortgagee’s option, other non-critical repairs may be completed after initial/final endorsement.

2.	“Near-term” from the initial/final endorsement through the tenth year of the mortgage.

3.	“Long-term” from the eleventh through the twentieth year of the mortgage.

4.	“Remainder” from the twenty first year until approximately two years beyond the maturity date of the note and mortgage.

G.	The Needs Assessor will prepare a schedule to estimate the remaining useful life of all short-lived building components equipment included in the project.  The estimated useful life estimates must come from a nationally recognized organization such as “Marshall and Swift.”

H.	The Physical Inspection Report.

The PIR describes the current and future physical needs of the multifamily project in the following format.

1.	Cover Sheet, which must include:

a.	The project name, number and location.

b.	Name, address, and telephone number of the preparer(s).

2.	Table of Contents.

3.	Summary of Physical Inspection Report.

4.	Project description.

5.	Project Inspection Report(s).

6.	Project Inspection Work Write-Up.

7.	Physical Inspection Cost Estimate(s).

8.	Computation of:

a.	The cost of “immediate critical (health and safety) and non-critical” items.

b.	The initial deposit to the Reserve for Replacement Account and the annual deposit to the Reserve for Replacement Account based on the “Near-term” repair, replacement and major maintenance needs of the project.

c.	The cost of “Long-term” repair, replacement and major maintenance needs of the project.

d.	The cost of “Remaining” repair, replacement and major maintenance needs of the project.

9.	Engineering and Specialty Reports.

10.	Standard size color photographs with narrative descriptions are necessary to illustrate the conditions discussed in the report.

III.	Statement of Resources and Needs.

The Mortgagee’s statement must:

A.	Address the quality of the PIR.

B.	Discuss any adjustments made to the PIR by the Mortgagee.

C.	Identify the repair, replacement, and major maintenance items for which the owner may be reimbursed from the Replacement Reserve.

Note:  HUD will only disburse funds for those repair, replacement, or major maintenance items specifically listed in this statement.

D.	Recommend to HUD the dollar amount for:

1.	The cost of repairs to be completed before initial/final endorsement of the mortgage.

2.	The cost of, and the amount to escrow for, non-critical repairs to be completed within one year of the date of initial/final endorsement of the mortgage.

3.	The initial deposit, if any, and the amount of the monthly deposits and the funding schedule of such deposits into the Replacement Reserve based on “Near-term” Projections of repair, replacement and associated costs.

E.	Describe:

1.	Current financial or other assistance needs and resources of the project.

2.	Future financial or other assistance needs and resources.  Specifically how “Long-term” and “Remainder” projected repair, replacement and major maintenance costs will be covered.

3.	The debt service coverage selected for the transaction.

4.	The strength of the market in which the project is located.

5.	The amount of competition that the project currently faces.

6.	The probability of increased competition from new properties.

7.	The Mortgagor's motivation and ability (including consideration of the Mortgagor's liquidity and other obligations) to finance necessary repairs, replacements and major maintenance items in case the Replacement Reserve is depleted.

F.	An estimate of the likelihood of obtaining the resources identified above

iV.	Review of the Physical Inspection report.

The Mortgagee reviews the PIR and makes any appropriate adjustments as indicated below.

A.	The Mortgagee’s review is to determine whether:

1.	The PIR covers the appropriate mortgage term.

2.	All items requiring action (during the term covered by the PIR) are included in the Needs Assessor’s Summary.

3.	An adequate sampling of units was made, and management reported replacements have been verified and considered.

4.	The appropriate age is given for individual elements and whether any deviations from the expected useful lives are adequately justified.

5.	The Needs Assessor’s Summary contains any material mathematical errors.

B.	Some items identified in the PIR may be part of the current operating budget for the project.

1.	If these items (such as replacement of garbage disposals or smoke detectors) are included in the normal operating budget for the project, funds for their repair or replacement do not need to be included in the Replacement Reserve.

2.	The Mortgagee should only remove such items from the Needs Assessor's estimates if there is clear evidence that the operating budget for the project includes such items and the items are of relatively nominal cost.

3.	The Mortgagee should also ensure, in the review of prior operating statements for the project, that any "capital" items deleted from the maintenance line items are addressed in the calculation of reserves if they are likely to recur during the term covered by the PCNA.

C.	The Mortgagee should review the PIR to confirm that all items of the type listed below are appropriately listed and that the Needs Assessor’s cost estimates and projected dates of completion are reasonable.

1.	Complete list of repair, replacement or major maintenance items that could potentially impact the health or safety of tenants (e.g., installation of exit lighting at a basement exit).

2.	Complete list of repair, replacement or major maintenance items (other than routine items).  Included in this category are any items that are necessary to:

a.	Correct any deferred maintenance (i.e., conditions that should have been prevented or repaired as part of a previous year's project maintenance program.  Items that coincidentally become necessary at the time of underwriting are not considered deferred maintenance).

b.	Prevent physical deterioration of the project.

c.	Correct conditions that violate applicable codes.

d.	Correct conditions that decrease the marketability of the project.

3.	The Mortgagee must determine the dates for the completion of all work.

a.	These completion dates must be appropriate for the significance of the work being done.

b.	However, in all events, the critical repairs must be completed before and non-critical repairs no later than 12 months after initial/final endorsement.

D.	The Mortgagee should review the PIR to ascertain that the time period identified to complete repairs, replacements, or major maintenance items represents a reasonable conclusion and that the Needs Assessor's cost estimate is reasonable and adequate to address the project's needs.  The Needs Assessor should not:

1.	Estimate costs based on the worst case (e.g., replacement of all aging refrigerators in a single year).

2.	Be unduly optimistic in determining the schedule or costs (e.g. replacement of only a small percentage of refrigerators per year such that replacements are stretched beyond the term of the Mortgage without justification).

V.	Method for Computing the Replacement Reserve Account.

The Needs Assessor prepares an analysis of the remaining useful life of short-lived building components and systems, and other project features.  Mortgagee uses this to evaluate the adequacy of the Replacement Reserve Account and any necessary initial deposit to that account.

A.	Ineligible items.  Items generally considered routine maintenance are not included in the calculation of Replacement Reserve Account.

1.	To derive the remaining useful life of an item, subtract the actual age of the item from the estimated economic life of the item.

2.	The schedule shall provide a description of the item, actual age and estimated economic life of the item using the format shown below.

B.	Prepare a 100 percent replacement cost estimate (less salvage) for each item in the group whose estimated remaining useful life is expected to expire within ten years.

1.	Include the sum of the costs of labor/ installation, materials, and appropriate fees, when applicable.  Using a cost adjustment factor for time, project the cost of each item from the date (month and year) of the estimate to the expected expiration date.  The sum of the estimated cost is the total initial deposit.

2.	Where the owner seeks new FHA mortgage insurance under a program that is subject to Davis-Bacon prevailing wage requirements, the Davis-Bacon wage rates shall be used in computing the costs of labor.

3.	Identify the location of items, if required for clarification.

Vi.	Evaluation of the replacement account for the first TEN Years.

A.	The total replacement reserve includes the initial deposit.  The annual deposits should be satisfactory to provide for any anticipated repairs, replacements and major maintenance needs which may occur within the first ten-year period.

B.	An additional evaluation must be made every ten years to determine whether annual deposits to the reserve account are sufficient.

C.	The Mortgagee must address how later adjustments in the annual deposit will be made and the financial risk to HUD.

VII.	Completion of Repairs.

The Mortgagee is expected to exercise independent judgment when recommending which items must be completed before initial/final endorsement and which items are non-critical items that may be completed after initial/final endorsement.

A.	At initial/final endorsement of the mortgage, the project shall not have any conditions that threaten the health or safety of tenants.

B.	Non-critical repairs may be completed after initial/final endorsement.

viiI.	Determination of Total Replacement Reserve Amount.

After reviewing the PIR, the Mortgagee must, in the Statement of Resources and Need, determine and recommend to HUD the Total Replacement Reserve Amount for the project.

A.	The Total Replacement Reserve Amount must be at least equal to the total estimated cost (adjusted for inflation) of completing the items shown in the “Near-term” repair and replacement needs of the project.

B.	The total deposits by the Mortgagor into the Replacement Reserve should equal the Total Replacement Reserve Amount.

C.	The Total Replacement Reserve Amount must be at least equal to $150 per unit, per annum.

IX.	Funding Schedules for the Replacement Reserve.

The Mortgagee recommends to HUD the appropriate funding structure for the Replacement Reserve based on the timing of the expected repairs, replacements and major maintenance items, and the overall financing structure of the mortgage (e.g., whether the Mortgagor will receive cash upon closing the mortgage).  If HUD accepts the Mortgagee’s recommendation, the funding schedule will be inserted into the Regulatory Agreement by HUD.

A.	The following are examples of alternative funding schedules:

1.	No initial deposit and large monthly deposits because the repairs and replacements are concentrated in the later years of the mortgage term.

2.	Monthly deposits that increase over the term of the mortgage (e.g. payments which increase five percent per year over the term of the mortgage) to match the estimated timing of repairs and replacements may be appropriate in some instances.

Note:  Absent an initial deposit, a disproportionately small monthly deposit in the first year, designed to reduce the impact on underwriting is unacceptable.

B.	If the Mortgagor is required to make an initial deposit into the Replacement Reserve, the Mortgagee may subtract the amount of the initial deposit from the Total Replacement Reserve Amount in determining the amount of the monthly deposits to the Replacement Reserve to be made by the Mortgagor.

C.	The Mortgagee’s Statement of Resources and Needs must set forth a funding schedule and demonstrate that the funding schedule shows that money will be there yearly to meet the physical needs of the project and the overall underwriting of the loan.

x.	HUD Field office Reviews.

A.	The Field Office should:

1.	Review the PCNA for completeness and adequacy.  The review should include a careful examination of the Department’s long-term risk associated with non-traditional calculation of annual deposits to the replacement reserves.

2.	Discuss all weaknesses or inadequacies of the PCNA with the Mortgagee in an effort to reach consensus about the needs and resources of the project.  The results of these discussions and agreements reached must be incorporated into the firm commitment and loan closing documents.

B.	If the Field Office determines that a PCNA is substantially incomplete or inadequate:

1.	Notify the Mortgagee of the portion(s) of the PCNA that require completion or revision and require the Mortgagee to submit an amended PCNA within thirty (30) days from receipt of the Field Office's notification.

2.	If HUD and the Mortgagee fail to reach closure, HUD will impose its own methodology for computation of annual deposit to the replacement reserve.

C.	The Mortgagee will recommend, and HUD may set up, the Total Replacement Reserve Amount as though the mortgage term were ten years.

1.	If the Mortgage term is over ten years.  HUD will reevaluate the project's Replacement Reserve needs and, if appropriate, adjust the Mortgagor's required deposits to the Replacement Reserve every ten years.

a.	To assist in completing this evaluation, the Mortgagee must obtain a new PCNA every ten years which covers the next ten years (or the remaining term of the Mortgage) plus two years.

b.	Replacement Reserve funds may be used to pay for the additional PCNAs.

2.	At the time of initial/final endorsement the Hub or Program Center will have a rider signed by the Mortgagee and HUD to attach to the Mortgagee’s Certificate which will require the Mortgagee to comply with the requirements of C.1. above.