U.S. Department of Housing and Urban Development

______________________________________________________________________________

Special Attention of						Notice H 2010-18

All Multifamily Hub Directors

All Program Center Directors

All Project Managers						Issued:    August 30, 2010

All Field Office Directors

Expires:  August 31, 2011

_____________________________________

Cross References

Mortgagee Letter 2009-26 and Housing

Notice 	2009-12

_______________________________________________________________________________________________

SUBJECT:    Renewal of Special Authority for Eligibility of Projects for Mortgage Insurance where

Construction has Started Originally Established by Mortgagee Letter 2009-26 and

Housing Notice 2009-12

Purpose

This Housing Notice sets forth a renewal of the Department’s policy for the eligibility of projects for Mortgage Insurance where Construction has Started.  The temporary authority granted under Housing Notice 2009-12 expired on February 26, 2010, and the purpose of this Housing Notice is to renew this authority for a period of one year from the date of the new Housing Notice.  The Department has determined that a renewal of this authority is needed because of the lack of available credit and the inability to secure Conventional construction loans.  All policy and procedures outlined in ML 2009-26 and H 2009-12 remain in effect with the exception of the following amended procedures:

- The ML and Notice now requires participation in a concept meeting and application submission under two stage processing as prescribed in Mortgagee Letter 2010-21, HUD Multifamily Risk Mitigation.

- Evidence that alternative financing cannot be obtained will require a certification to be signed by both the Borrower and the proposed FHA Lender, and should state the rates and terms that did not make it possible to receive viable financial funding for the project.

- Any project that was originally subject to Davis-Bacon requirements, prior to application for FHA insurance, will be evaluated on a case-by-case basis as to any additional steps that may be required to proceed with FHA insurance.

Background

The Department has received requests to provide mortgage insurance for projects where construction stopped due to the loss of project financing or other sponsor circumstances.  The amount of construction work completed ranges from limited work, such as site infrastructure, foundations and footings to those in more advanced stages of construction, such as a 90% completed condominium project that missed the homeowner market and decided to convert to rental or completed accessory buildings.  The latter situations are not covered by this Notice; the waiver authority applies only to projects with “site improvements and building foundation work” (i.e., footings, foundation walls, piers, grade beams, slabs, and under slab utilities).

Industry data confirms that the availability of credit continues to be irregular.  Due to the illiquidity in the financial markets, Lenders are reluctant to make construction loans and are backing out of commitments already made to provide construction draws.  This tightening of credit will continue to depress current and future multifamily rental construction.

The above situations were not attempts to avoid the Department’s requirements relating to Davis-Bacon wages or the required HUD inspections, since HUD-insured financing was not contemplated as part of their original development concept.  The current policy prohibits construction to start prior to the issuance of the Firm Commitment.  The policy contained herein ensures that the program’s construction and design standards are applied to all elements of building construction prior to the Department assuming any risk and that the Department is fully protected under contractor warranty requirements.

Waiver Authority

As of the date of this Notice, Hub Directors will have temporary authority to waive the current policy that prohibits the issuance of mortgage insurance in cases where construction has already started, for a one year period subject to the conditions, requirements and instructions below.  The requirements of this Notice may not be waived by the Hub Directors.

Conditions, Requirements & Instructions

A.	Eligibility

This waiver authority applies only to non HUD-insured new construction apartment projects that have started or completed site improvements and building foundation work.  Substantial rehabilitation is not eligible.  Foundation work includes footings, foundation walls, piers, grade beams, slabs, and under-slab utilities.  Any project that falls under Section 232 is not eligible.

All construction work must have stopped before application submission.  Construction financed under the FHA program should commence after Initial Endorsement.  Early start requests should not be necessary since the work completed will have reached or surpassed current policy levels.  However, the need to protect existing construction and eliminate any hazardous condition may be an exception.

The proposal must be feasible and demonstrate adequate market demand in consideration of the FHA mortgage term.

B.	Amended Application and Required Exhibits

In addition to all other requirements for the applicable Section of the Act (SOA), the following requirements apply:

All applications submitted under this temporary authority must participate in a concept meeting with the Program Center, either in person or by teleconference, before submitting a pre-application.

- Concept Meeting is now required.  All projects must participate in a concept meeting with the program center in accordance with Mortgagee Letter 2010-21.

- Pre-Application Processing is now required.  Projects/Applications must be submitted under two stage processing in accordance with Mortgagee Letter 2010-21.

- MAP Processing.  MAP processing must be used except in cases where there is an Identity-of-Interest between the Mortgagor and Mortgagee.

- Evidence that Alternative Financing cannot be Obtained.  The applicant must submit documentation evidencing that efforts to obtain alternative financing has been unsuccessful and or that the current financing has been canceled.  This should include rejection letters from prospective Lenders and cancellation letters from Lenders that had previously committed financing.  A certification that credit is not available at reasonable rates and terms without a commitment for FHA mortgage insurance would also be acceptable documentation.  This certification should be signed by both the Borrower and proposed FHA Lender, and should state the rates and terms that did not make it possible to receive viable financial funding for the project.

- Prior or Current Debt.  The Applicant must submit evidence in writing that all

interest and/or debt service payments have been made on time since the beginning of any existing or prior financing.

- Project Debt.  Existing project debt for these transactions only is defined as project debt incurred from the beginning of construction through construction stoppage, and supported by proper documentation.  The Borrower must submit evidence of all existing indebtedness, including hard and soft costs, incurred from the beginning of construction up to the construction stoppage date.  (Examples of acceptable evidence include:  a payoff letter from the original Mortgagee for the construction loan, a complete record of invoices and construction draws approved by the Lender).  If the Mortgagor paid for construction cost (after the Lender ceased paying construction draws) from other sources, the source of these funds and evidence that the funds were for actual construction cost must be provided.  (The unpaid construction draw may be submitted as evidence).

- Existing Construction Work/Documented Cost.  Acceptable documentation of the cost of work completed would include contractor’s invoices, draw requests, and evidence that funds were disbursed, i.e., cancelled checks or receipts from the contractor or subcontractor.  It is anticipated that the actual amount and type of documentation available will vary from case to case.  The acceptability of the documentation is at the discretion of the Hub Director, in consultation with Headquarters as needed.

This condition recognizes the need for flexibility and gives a great deal of latitude to the Hub Director.  However, Hub Directors are admonished to exercise caution and be sure of the authenticity and accuracy of documentation that is accepted.

- Appraisal and Market Study.  An appraisal and market study are required exhibits.  Due to the rapidly changing market conditions that many of these projects are subject to, the effective date of these reports must be within 60 days of the application for Firm Commitment.  Updated reports are not acceptable.  It is important that the Appraiser and Market Analyst not be biased by previous work completed on the same project or contract with prior parties to economize on the cost of the application.  Therefore, the original Appraiser and Market Analyst should not be used unless specifically permitted by the processing office.

- Underwriting Summary.  Provide an Underwriting Summary that thoroughly addresses the reasons that justify a waiver, i.e., the reason construction stopped; past and current market conditions, and the creditworthiness of the Borrower and its key principals.  The Underwriting Summary should be formatted to address these reasons in separate sections.

With respect to paragraphs B3, B4 and B6, above, all Hubs and Program centers are admonished that any suspected fraudulent activity must be referred to the Office of Inspector General.

C.	Allowable Inclusions in the HUD-insured Mortgage

- The Costs of Work Completed.  The costs of work completed and approved by the Department may be included under FHA-financing in accordance with the aforementioned documentation requirements.

- Protection and Security for the Existing Construction.  The cost of measures taken to secure and protect the existing construction and building materials on site after the date that an application was made for a HUD insured mortgage may be included, as well as, costs incurred to address hazardous site conditions.

- Additional Reports Required by the Processing Office.  The cost of additional reports required by the Processing office (i.e. engineering reports required by A/E and Cost) may be included.

- Design Modification.  The cost of HUD or code mandated changes to the plans may be included.

- Building Materials.  The cost of building materials that are currently on-site may be included so long as A/E and Cost staff deem them to be acceptable for incorporation into the project.

D.	Exclusions from the HUD-insured Mortgage.  Demolition of and/or Repair Work for the

Existing Construction.  On-site work to remove defective existing structures, footings, foundations, and utilities, or repair work needed on the existing construction must not be included and will be a cash requirement at Initial Endorsement.

E.	Davis-Bacon Wage Requirements.  Eligibility criteria for waiver authority include that only minimal construction may have been completed and all construction work must cease prior to application for FHA Mortgage Insurance, and that construction work financed under the FHA program should commence after Initial Endorsement.  Based on these criteria and consultation with the Department of Labor, HUD has concluded that construction work completed prior to the FHA application shall not be subject to Davis-Bacon requirements, provided that the original project configuration did not invoke Davis-Bacon requirements due to other federal assistance.  Any construction work undertaken after the application, including any demolition and/or repair of existing construction, shall be subject to Davis-Bacon wage and reporting requirements.  In those limited circumstances where permission is granted for construction work to commence after the application and prior to Initial Endorsement, the applicable wage decision shall be the wage decision appropriate to the type of construction involved (e.g., residential or building) that is in effect on the date such work begins.  Where construction work commences on or after Initial Endorsement, the applicable wage decision shall be the wage decision appropriate to the type of construction involved that is in effect on the date the mortgage is initially endorsed provided that construction begins within 90 days after Initial Endorsement.  If construction commences more than 90 days after Initial Endorsement is made, the applicable wage decision is that which is appropriate and current at construction start.  The applicable wage decision and the HUD-2554, Supplementary Conditions to the Contract for Construction, must be incorporated into the construction contract.

F.	Application Processing – A/E and Cost.  HUD Architectural/Engineering (A/E) staff will inspect the site and evaluate the work completed to assess its soundness and that construction was in accordance with the Department’s standards.  A/E staff may also rely on inspections that were completed by the municipal authority.  In addition, A/E staff may require the Sponsor to obtain and pay for additional third-party inspections such as an evaluation by a licensed Structural Engineer.

- In addition to the Lender’s architectural analyst’s duties outlined in our current guidelines, the Analyst will:

- Obtain and review all building permits,

- Obtain and review copies of approved construction documents,

- Obtain and review copies of all code inspections, and

- Obtain and review copies of Architect’s, Engineer’s, Soils Engineer’s and Contractor’s inspections.

The aforementioned required documentation is not in any way, a substitute for a thorough inspection of the site by A/E staff.

- In addition to the existing site visit requirements, the Architectural Analyst will:

- Review the existing construction to assure that it conforms to the construction documents, is of acceptable quality, and is still suitable for incorporation into the project.  Existing construction that is no longer acceptable due to excessive deterioration must be removed and replaced.  If this demolition and corrective work is completed after an application for mortgage insurance is made, the work is subject to Davis-Bacon Requirements.

- Note any material, and its condition, stored on-site that is to be incorporated into the project.  Material that is deteriorated due to excessive weathering or other damage must be removed and may not be used for the project.

- Note the condition of the soil.  Soil that may have been acceptable at one time may now be unacceptable due to excessive moisture.

- The project must have been designed by a licensed professional as defined by our current requirements.  An Owner-Architect agreement, meeting the Department’s current requirements will be executed for construction supervision.  The Owner-Architect agreement will also be executed for any further revisions to the construction documents required to meet HUD’s or the locality’s requirements in so far as this work is not covered by the existing Owner-Architect agreement.  The Lender and HUD will review the existing agreement to assure themselves that it is substantially equivalent to HUD’s current requirements.  The original construction documents and permits (if current) may be used, subject to review by A/E staff.  Modifications to the plans may be required to comply with the Department’s requirements.

- The Geotechnical Engineer who made the original soils study and monitored construction must certify that the soils remain suitable for construction.  If necessary, further soils investigation must be made.

- HUD will require assurance that existing work will be finally accepted and warranted.  This assurance may be in the form of an escrow of 25% of the cost of existing work, or inclusion of existing work into the HUD-92452, Performance Bond, by amendment, as well as inclusion into the standard one-year builder’s warranty by amendment to the construction contract.

Cost Processing will be completed as per current requirements.  However, the cost of the existing improvements will not be included in Section G., line 50, total for all improvements, Form HUD-92264.

G.	Application Processing – Valuation, Market Study and Environmental

- Statement on the Current Condition of the Market.  Both the appraisal and market study must address in the cover letter or executive summary whether or not the subject proposal is feasible and demonstrates adequate market demand in consideration of the FHA mortgage term.

- Market Study.  The market study must comply with all existing requirements, especially the following:

- It is extremely important that the data and estimates provided should be relevant and current.  Conclusions in the analysis must be consistent with the facts presented.  Findings and recommendations should be based on a reasonable forecast of market supply/demand conditions and sound assumptions regarding capture rates, absorption, achievable rents, income affordability and similar factors.

- An assessment of whether the development of the proposed project would adversely affect the existing rental inventory is required.  Particular attention should be given to the impact on other HUD insured properties.

- Also, all reference sources must be clearly identified with contact information provided to allow for an efficient review by HUD staff.

- EMAD.  EMAD must review the Market Study prior to issuing the Firm Commitment.

EMAD opines on the condition of the overall market and provides a much needed second opinion in cases that are the subject of this Notice.  The processing office must wait for the EMAD review prior to issuing the Firm Commitment.  The Processing office must provide substantial documentation in the processing file in the event that an EMAD recommendation is overruled.

- Appraisal.  The appraisal must comply with all existing requirements.  In these cases, it must be stressed that the most current data, including offerings, pending transactions and absorption be used with the following guidance:

- It is particularly important to insure that active listings and pending sales for land sale comparables or rental comparables are market tested and have reasonable exposure time to avoid the use of overpriced properties as comparables.  Reasonable exposure is reflected by typical marketing times for the market area.

- Adjust offerings, as appropriate, to reflect list/sold ratios for the market.

- Although there is a separate Market Study, the Appraiser must pay special attention and provide an accurate absorption rate analysis to allow for a realistic estimate of the operating deficit.

The HUD Review Appraiser must check for current listings and sales at the time of the review, even though this information may not have been available to the Appraiser.  It should be noted that this information should not be used to make negative findings on the due diligence of the Appraiser or Lender.  However, this information may reveal unfavorable market conditions that would make the project inappropriate for use as security for a HUD-insured mortgage.

- Occupancy and Commercial Space.  The current limitations on commercial space and occupancy may only be waived by headquarters.

The greatest consideration should be given to the most recent occupancy information in subject’s market area.  The chosen processing occupancy should be a rate that is very stable as opposed to a forecast.

- Operating Deficit/Marketing Expense.  The Lender should carefully review the Appraiser’s estimate of the operating deficit to assure that it reflects the estimates of absorption made by the Appraiser and Market Analyst.  Significant differences between these estimates must be reconciled and discussed in the underwriting summary.  Also, special attention needs to be paid to the adequacy of the marketing expense.  It is important to note that marketing expense should be significantly higher in early stages of rent-up.

- Warranted Price of Land.  The Warranted Price of Land shall not include the cost or value of the existing construction.  The cost of existing construction, as documented per Section B.5 above, will be listed separately by adding a line under 73c of the form HUD 92264.  Simply insert a new line, 73d and label it “Documented Cost of Existing Construction.”  This amount will be added along with the Warranted Price of the Land to determine the estimated replacement cost of the project.

- Environmental Processing.  The applicant must submit a current Phase I Environmental Site Assessment meeting the requirements of ASTM E1527-05.  The Phase I should reference any environmental analyses and these older reports should be submitted also.  The HUD Review Appraiser will complete the environmental review in accordance with current requirements under HUD Regulations at 24 CFR Part 50.  No physical or choice-limiting activities may be undertaken until the applicant receives notification that the review is complete and work may begin.

H.	Additional Requirements.  All other program requirements for the applicable SOA must be met, including compliance with the nondiscrimination provisions of the Fair Housing Act, the submission of an Affirmative Fair Housing Marketing Plan, and compliance with the Americans with Disabilities Act (ADA).

Hub Submission Requirements to HQ

In order to evaluate and access the continued need of this temporary authority, Program Center Directors should notify Joyce Allen, Director, Office of Multifamily Development when an invitation for Firm Commitment is sent to the lender.

Under existing policy, waivers granted at the Hub level must be submitted with supporting documentation to the Office of Multifamily Development.  This information should be provided at the time the decision is made to grant the waiver.  It is important that this information is provided timely for all approved waivers in order for Headquarters to evaluate the effectiveness of this policy.

Questions regarding this Notice should be directed to Joseph Sealey, Director, Technical Support Division at (202) 402-2559 or Dan Sullivan, Director, Policy Division at (202) 402-6130.

/s/

David H. Stevens

Assistant Secretary for Housing –

Federal Housing Commissioner, H

Projects that were originally subject to Davis-Bacon requirements will be evaluated on a case-by-case basis as to compliance status and what actions may be required to resume the project under FHA mortgage insurance Davis-Bacon provisions.  Hub Directors must coordinate with HUD Labor Relations staff in such cases.