7485.3 G

CHAPTER 1. INTRODUCTION

1-1. PROGRAM OBJECTIVES.  The objectives of the Comprehensive Grant

Program (CGP) are to: [Sec. 14(a)]

A.   Provide modernization assistance to Public Housing Agencies

(PHAS) and Indian Housing Authorities (IHAs), herein

referred to as HAs, that own or operate a total of 250 or

more units of public housing on a reliable and more

predictable basis, to enable them to improve the physical

condition and to upgrade the management and operations of

existing public housing developments to assure their

continued availability for low-income families;

B.   Provide considerable discretion to HAs to decide the

specific improvements, the manner of their execution, and

the timing of the expenditure of funds; and

C.   Provide increased opportunities and incentives for more

efficient management of public housing developments.

1-2. APPLICABILITY. [Sec. 14(b)]; ['968.101(b) or '950.600(b)]

A.   The CGP applies to HA-owned low-income public housing

developments (including Turnkey III and Mutual Help

developments and developments managed by a resident

management corporation pursuant to a contract with the HA);

conveyed Lanham Act and Public Works Administration (PWA)

developments; and Section 23 Leased Housing Bond-Financed

projects (BFPs).  In addition, the CGP applies to rental

developments which are planned for conversion to

homeownership under Sections 5(h), 21, or 301 of the Act,

but which have not yet been sold by the HA.  The CGP does

not apply to developments under the Section 23 Leased

Housing Non-Bond Financed Program, the Section 10(c) Leased

Housing Program, or the Section 23 or Section 8 Housing

Assistance Payments Programs.

B.   For purposes of the 250 or more unit threshold for

participation in the CGP and for the formula allocation, an

existing rental, Section 23 Leased Housing Bond-Financed,

and Mutual Help unit under the Annual Contributions Contract

(ACC) shall count as one unit; and a Turnkey III unit shall

count as one-fourth of a unit to take into account homebuyer

responsibilities for the costs of certain maintenance and

repair.  Units that are temporarily used for nondwelling

purposes remain under the ACC, and, therefore,

1-1

7485.3 G

are counted in the formula.  New development units that are

added to the HA's inventory shall be added to the overall

unit count so long as they are under the ACC amendment and

have reached Date of Full Availability (DOFA) by the first

day in the Federal Fiscal Year (FFY) (October 1) in which

the formula is being run.  New units reaching DOFA after

this date will be counted for formula purposes as of the

following FFY. ['968.1030) or '950.604(j)]

C.   The HA that qualifies to participate in the CGP is not

eligible to participate in the Comprehensive Improvement

Assistance Program (CIAP).  However, when a qualifying HA

elects not to participate in the CGP in any given FFY, such

HA is not penalized with regard to its CGP eligibility and

may participate in the CGP in a future FFY.

D.   The HA that has already qualified to participate in the CGP

because it owns or operates 250 or more units may elect to

continue to participate in the CGP if it has lost units as a

result of demolition, disposition, conversion, or conveyance

of homeownership units, so long as it owns or operates at

least 200 units.  HUD will continue to provide such with an

annual formula amount.

E.   The HA may use any unobligated CIAP funds for approved CIAP

work items or, in accordance with a revised CIAP Budget, for

different work items which are consistent with the HA's

Physical and Management Needs Assessments and Five-Year

Action Plan under the CGP (see paragraph 4-13). ['968.101(c)

or '950.600(c)]

F.   Where the HA is still implementing CIAP programs, the HA may

administer both the CIAP and the CGP on a similar basis in

certain key functional areas so as to avoid operating dual

programs with different sets of requirements (see paragraph

10-4).

1-3. LEGAL AUTHORITY.  Section 119 of the Housing and Community

Development Act of 1987 amended Section 14 of the United States

Housing Act of 1937 (Act) to authorize a new CGP to govern the

modernization needs of larger HAs, subject to Congressional

approval of the allocation formula.  Section 509 of the Cranston-

Gonzalez National Affordable Housing Act (NAHA) of 1990 amended

Section 14 of the Act to establish the grant allocation formula

for the CGP, whereby the Department provides financial

assistance, on a formula basis, to HAs for the modernization of

public and Indian housing.  The appropriate statutory sections

are cited after the handbook paragraphs as, for example, Sec.

14(a).

1-2

7485.3 G

1-4. REGULATORY AUTHORITY.  The regulations governing the CGP are at

24 CFR Part 968, Subparts A and C, for PHAs and 24 CFR Part 950,

Subpart I, for IHAs. A copy of these regulations is provided in

Appendix 1-1.  The appropriate regulatory sections of Title 24 of

the Code of Federal Regulations are cited after the handbook

paragraphs as, for example, '968.105 or '950.102.

1-5. OTHER PROGRAM REQUIREMENTS.  Other program requirements are set

forth in Appendices 1-2 through 1-9 and relate to: civil rights

compliance; lead-based paint (LBP) poisoning prevention;

displacement, relocation and acquisition ['968.108 or '950.117];

environmental compliance; administrative compliance; insurance,

including flood, LBP and other; wage rates; and audits.

1-6. DEFINITION OF TERMS. The following terms are used throughout this

Handbook. [''968.105 and 968.305 or '950.102]

A.   Act.  The United States Housing Act of 1937, as amended (42

U.S.C. 1437 et seq.).

B.   Action Plan.  A plan of the actions to be funded by the HA

over a period of five years (including the HA's proposed

allocation of its modernization funds to a replacement

reserve under paragraph 2-7) to make the necessary physical

and management improvements identified in the HA's

Comprehensive Plan.  The Five-Year Action Plan shall be

based upon HUD's and the HA's best estimates of the funding

reasonably expected to become available under the next five-

year period.  The Five-Year Action Plan is updated annually

to reflect a rolling five-year base.

C.   Annual Contributions Contract (ACC).  A contract under the

Act between HUD and the HA containing the terms and

conditions under which the Department assists the HA in

providing decent, safe, and sanitary housing for low-income

families.  The ACC must be in a form prescribed by HUD under

which HUD agrees to provide assistance in the development,

modernization and/or operation of a low-income project under

the Act, and the HA agrees to develop, modernize, and

operate the project in compliance with all provisions of the

ACC and the Act, and all HUD regulations and implementing

requirements and procedures.

D.   Annual Statement.  A work statement submitted covering the

first year of the Five-Year Action Plan and setting forth

the major work categories and costs by development or HA-wide

for the current FFY grant, as well as a summary of

costs by development

1-3

7485.3 G

account and implementation schedules for obligation and

expenditure of the funds.

E.   Annual Submission.  A collective term for all documents

which the HA shall submit to HUD for review and approval

before accessing the current FFY grant funds.  Such

documents include the Annual Statement, Work Statements for

years two through five of the Five-Year Action Plan, Local

Government Statement, HA Board Resolution, summary of

general issues raised during the public comment process, and

any other documents prescribed by HUD.

F.   CGP.  The Comprehensive Grant Program, which provides

modernization funds on a formula basis to HAs with 250 or

more public housing units.

G.   Chief Executive Officer (CEO).  The CEO of the unit of

general local/tribal government means the elected official

or the legally designated official, who has the primary

responsibility for the conduct of that entity's governmental

affairs.  Examples of the CEO of a unit of general

local/tribal government are: the elected mayor of a

municipality; the elected county executive of a county; the

chairperson of a county commission or board in a county that

has no elected county executive; the official designated

pursuant to law by the governing body of a unit of general

local government (e.g., city manager); or the tribal

chairperson.

H.   CIAP.  The Comprehensive Improvement Assistance Program,

which provides modernization funds on a competitive basis to

HAs with fewer than 250 public housing units.

I.   Comprehensive Plan.  A plan prepared by the HA and approved

by HUD setting forth all of the physical and management

needs of the HA and its housing developments, indicating the

relative urgency of needs and which includes the HA!s Action

Plan, cost estimates, and required local government and HA

certifications.  The Comprehensive Plan may be revised, as

necessary, but must be revised at least every sixth year.

J.   Development.  The term "development" has the same meaning as

that provided for "low-income housing project," as that term

is defined in Section 3(b)(1) of the Act.

K.   Emergency work.  Physical work items of an emergency nature,

posing an immediate threat to the health or safety of

residents, which must be completed within one year of CGP

funding.  Management improvements are not eligible as

emergency work and,

1-4

7485.3 G

therefore must be covered by the Management Needs Assessment

and the Five-Year Action Plan or Annual Statement before the

HA may carry them out.

L.   FFY.  Federal Fiscal Year.

M.   Field Office (FO).  The local HUD Office with which the HA

normally transacts its low-income housing business.

N.   Force account labor. Labor employed directly by the HA on

either a permanent or a temporary basis.  Refer to paragraph

10-2.

O.   Fungibility.  Fungibility is a concept which permits the HA

to substitute any work item from the latest approved Five-Year

Action Plan to any previously approved CIAP Budget or

CGP Annual Statement and to move work items among approved

modernization budgets without prior HUD approval.

P.   Hard costs.  The physical improvement costs in development

accounts 1450 through 1475 of the Low-Rent Technical

Accounting Guide 7510.1, which include: Account 1450 Site

Improvements; Account 1460 Dwelling Structures; Account

1465.1 Dwelling Equipment -- Nonexpendable; Account 1470

Nondwelling Structures; and Account 1475 Nondwelling

Equipment.

Q.   Homebuyer Agreement.  A Turnkey III Homebuyer Ownership

Opportunity Agreement or a Mutual Help and Occupancy

Agreement.

R.   HUD.  The Department of Housing and Urban Development,

including Field Offices that have been delegated authority

to perform functions pertaining to the CGP for the area in

which the HA is located.

S.   IHA.  An Indian Housing Authority (see 24 CFR Part 950).

T.   Improvement Plan (IP) or Management Improvement Plan (MIP).

A document developed by the HA, specifying the actions to be

taken, including timetables, to correct deficiencies

identified as a result of an assessment, under: the Public

Housing Management Assessment Program (PHMAP) for PHAS; the

Risk Assessment and Determination of Resources (RADAR) for

or pursuant to HUD monitoring or audit findings.

1-5

7485.3 G

U.   Memorandum of Agreement (MOA).  A binding contractual

agreement between HUD and a Troubled PHA, or a Modernization

(Mod) Troubled PHA, which is designed to bring about

significant, expeditious and long-lasting improvements in

the PHA's management of its PHAowned units.  An MOA is

required for each PHA designated as Troubled or Mod

Troubled.  An MOA does not apply to IHAS.

V.   Modernization funds.  Funds derived from an allocation of

budget authority for the purpose of funding physical and

management improvements.  Under the CGP, the terms

"modernization funds" and "CGP funds" are used

interchangeably.

W.   Modernization program.  The HA's program for carrying out

modernization, as set forth in the approved CIAP Budget or

CGP Annual Statement.

X.   Modernization project.  The improvement of one or more

existing public housing developments under an unique number

designated for that modernization program.  For each

Modernization Project, HUD and the HA shall enter into an

ACC amendment requiring low-income use of the housing for

not less than 20 years from the date of the ACC amendment

(subject to the sale of homeownership units in accordance

with the terms of the ACC).  Under the CGP, the terms

"modernization project number" and "comprehensive grant

number" are used interchangeably.

Y.   Non-routine maintenance.  Work items that ordinarily would

be performed on a regular basis in the course of upkeep of

property, but have become substantial in scope because they

have been put off, and involve expenditures that would

otherwise materially distort the level trend of maintenance

expenses.  Replacement of equipment and materials rendered

unsatisfactory because of normal wear and tear by items of

substantially the same kind does qualify, but

reconstruction, substantial improvement in the quality or

kind of original equipment and materials, or remodeling that

alters the nature or type of housing units does not qualify.

Z.   Partnership Process.  A specific and ongoing process that is

designed to ensure that residents, resident groups and the

HA work in a cooperative and collaborative manner to

develop, implement and monitor the CGP.  At a minimum, the

HA shall ensure that the Partnership Process incorporates

full resident participation in each of the required program

components.  Refer to Chapter 9.

1-6

7485.3 G

AA.  PHA.  A Public Housing Agency.

BB.  PHMAP.  The Public Housing Management Assessment Program

(PHMAP) is a process designed to allow HUD and the PHA to

identify PHA management capabilities and deficiencies, and

to lead to overall better management of the Public Housing

Program in accordance with 24 CFR Part 901.  The PHMAP does

not apply to IHAs.

CC.  Reasonable cost.  Total unfunded hard cost needs for a

development that do not exceed 90 percent of the computed

Total Development Cost (TDC) for a new development with the

same structure type and number and size of units in the

market area.

DD.  Resident groups.  Democratically elected resident groups,

such as HA-wide resident groups, area-wide resident groups,

single development resident groups, or resident management

corporations (RMCs).

EE.  Soft costs.  The non-physical improvement costs which

exclude any costs in development accounts 1450 through 1475.

FF.  Substantial rehabilitation.  A modernization program for a

development which provides for all physical and management

improvements needed to meet the modernization and energy

conservation standards and to ensure its long-term physical

and social viability.  Under the CGP, the terms "substantial

rehabilitation" and "comprehensive modernization" are used

interchangeably.

GG.  Work item.  Any separately identifiable unit of work

constituting a part of a modernization program.

HH.  Work Statements.  Work Statements cover the second through

the fifth years of the Five-Year Action Plan and set forth

the major work categories and costs by development or HA-wide

which the HA intends to undertake in each year of years

two through five.  In preparing these Work Statements, the

HA shall assume that the current FFY formula amount will be

available in each year of years two through five.  Refer to

subparagraph D, Annual Statement, for the work statement

covering year one.

1-7. CATALOG OF FEDERAL DOMESTIC ASSISTANCE.  The program number for the

CGP in the Catalog of Federal Domestic Assistance is 14.859.

1-7

7485.3 G

1-8. PURPOSE OF GUIDEBOOK.  This Guidebook provides guidance and

procedures for use by FOs, HAs, residents and other participants

involved in the CGP.  The Guidebook uses the following defined

terms consistently throughout the text.

A.   "Shall" or "must" means that the action is mandatory or

required to obtain or retain benefits as set forth in the

statute or the regulation.

B.   "Should" means that the action is suggested and not required

to obtain or retain benefits.

C.   "May" means that the action is permissive or optional and not

required to obtain or retain benefits.

1-8