7485.3 G

CHAPTER 6.  HA RESPONSIBILITY: ANNUAL SUBMISSION

6-1. OBJECTIVE.  The objective of this Chapter is to set forth the

requirements of the Annual Submission, including the Annual

Statement, for the formula allocation, for emergencies out of the

formula allocation where there is no approved Comprehensive Plan,

and for the $75 million reserve for natural and other disasters

and for emergencies, as well as for amendments to the Annual

Statement.  Since the requirements for the Comprehensive Plan and

the HUD review criteria are statutorily different from the Annual

Statement, the requirements for the Comprehensive Plan are set

forth in Chapter 4. ['968.325 or '950.6561

6-2. HUD NOTICE OF ANNUAL FORMULA AMOUNT.  Annually, Headquarters

shall notify the HA in writing of its actual formula amount for

use in developing and/or finalizing the Annual Submission.  Refer

to paragraph 3-7D.

6-3. PLANNING AND PREPARATION.  In developing the Annual Statement and

updating the rolling base Five-Year Action Plan, the HA may use

either (A) the actual formula amount from the latest FFY or (B)

the current formula amount provided in HUD's annual notification,

for presentation at the annual advance meetings for residents and

the annual public hearing. ['968325(a) and (d)(4) or '950.656(a)

and (d)(4)]

A.   Use of Latest Actual Formula Amount.  For example, the HA

may wish to start its planning for the FFY 1997 grant in the

summer of 1996.  Since the FFY 1997 formula amount is not

yet available, the HA may use its FFY 1996 actual formula

amount for planning purposes and for presentation at the

resident meetings and the public hearing, with the caveat

that the FFY 1997 actual formula amount may be higher or

lower.  If higher, the HA should identify what work from the

Five-Year Action Plan (years two through five) would be

moved into the Annual Statement (year one); if lower, the HA

should identify what work in the Annual Statement would be

deferred.  By using the latest actual formula amount for

planning, the HA is able to finalize and make the Annual

Submission to HUD shortly after receiving HUD's notice of

the annual formula amount and, thereby, have earlier access

to its annual grant.

B.   Use of Current Formula Amount.  For example, the HA may wait

to start its planning for the FFY 1997 grant until it

receives HUD's notice of the FFY 1997 formula amount.  By

using the current formula amount for planning, the HA is not

able to make

6-1

7485.3 G

the Annual Submission to HUD shortly after receiving HUD's

notice of the annual formula amount and, thereby, does not

have earlier access to its annual grant.

6-4. RESIDENT AND LOCAL GOVERNMENT PARTICIPATION. The HA shall develop

its Annual Submission, including any proposed amendments to its

Comprehensive Plan under paragraph 4-14, in consultation with

local/tribal government officials of the appropriate governing

body (or, in the case of an HA with developments in multiple

jurisdictions, in consultation with the Chief Executive Officer

of each such jurisdiction or with an advisory group

representative of all jurisdictions) and with residents and duly

elected resident organizations of all developments covered by the

Comprehensive Plan.  Refer to Chapter 9 for specific requirements

and guidance.

['968325(d) or '950.656(d)]

6.5. HA ANNUAL SUBMISSION FOR FORMULA ALLOCATION.  The Annual

Submission is a collective term for all documents which the HA

shall submit to HUD for review and approval before accessing

current FFY grant funds.  After being advised by HUD of its

formula amount for the FFY and estimating how much funding will

be available from other sources, such as State and local/tribal

governments, and determining its activities and costs based on

the actual formula amount, the HA shall submit the following

documents which comprise the Annual Submission no later than July

15 of each FFY: [Sec. 14(e)(3)(A)J; ['968.325(e) or '950.656(e)]

A.   Form HUD-52837, Annual Statement, in an original and one

copy, covering year one and setting forth the planned

physical and management improvements which are to be funded

out of that year's grant, as specified in HUD's notice of

annual formula amount.  Refer to paragraph 6-6.  A sample

Form HUD-52837 with instructions is contained in Appendix 6-1.

B.   Form HUD-52834, Five-Year Action Plan, in an original and

one copy, covering years two through five and eliminating

the previous year and adding a new fifth year to the rolling

base, and any other amendments to the Comprehensive Plan, as

set forth in paragraphs 4-10 and 4-14.  In preparing the

Five-Year Action Plan, the HA shall assume that the current

year formula amount will be available in each year of years

two through five.  In addition, the HA shall consider the

urgency of need assigned to work on the Physical Needs

Assessments.  See sample Form HUD-52834 in Appendix 4-4.

Note:  All physical and management improvements set forth on the

Annual Statement and Five-Year Action Plan must be identified on

the

6-2

7485.3 G

Physical Needs Assessments or the Management Needs Assessment.

If not, the HA shall submit revised Assessments, as appropriate.

Note:  All administrative costs and management improvements on

the Annual Statement and Five-Year Action Plan shall be in

sufficient detail for the FO to make an eligibility

determination.  For example, "upgrade computer system" would be

insufficient for an eligibility determination; "upgrade computer

system to improve rent collection -- see MOA" would be

sufficient.

C.   Where applicable, HA request to exceed  90% of the computed

TDC limit, as required by paragraph 4-8C.

D.   Cost Allocation Methodology, in an original only, setting

forth allocation of salary expenses as explained in

paragraph 2-14A.  This is required only in the first year of

CGP participation, unless the HA changes its methodology.

E.   Form HUD-50070, Certification for a Drug-Free Workplace, in

an original only.  See sample Form HUD-50070 in Appendix 6-2.

F.   Form HUD-50071, Certification for Contracts, Grants, Loans

and Cooperative Agreements, in an original only, required of

HAs established under State law, applying for grants over

$100,000.  Refer to the Public and Indian Housing Lobbying

Handbook 7570.1. See sample Form HUD-50071 in Appendix 6-3.

G.   Standard Form (SF)-LLL, Disclosure of Lobbying Activities,

in an original only, required of HAs established under State

law, where any funds, other than federally appropriated

funds. will be or have been used to influence Federal

workers, Members of Congress, and congressional staff

regarding specific grants or contracts.  The HA determines

ff the submission of the SF-LLL is applicable.  If the HA

does not submit the SF-LLL, the FO shall assume that the HA

does not have any lobbying activity unless there is evidence

to the contrary.  Refer to Handbook 7570.1.

H.   Summary of general issues raised by residents, local/tribal

government officials and others during the public comment

process and the HA's response to those general issues.  The

HA is not required to respond to each public comment.

I.   Form HUD-52835, Local Government Statement, in an original

only.  See sample Form HUD-52835 in Appendix 4-5.

6-3

7485.3 G

J.   Form HUD-52836, PHA/IHA Board Resolution Approving

Comprehensive Plan or Annual Statement, in an original only.

See sample Form HUD-52836 in Appendix 4-6.

K.   Where applicable, any additional information or assurances

required as a result of HUD monitoring, findings of

inadequate HA performance, audit findings, civil rights

compliance findings, or corrective action orders.  In

addition, for Public Housing, any documentation requested by

HUD that HUD needs to carry out its responsibilities under

the National Environmental Policy Act and other related

authorities in accordance with '968.110(c) and (d).

6-6. ANNUAL STATEMENT.  The Annual Statement is the first year of the

FiveYear Action Plan and sets forth the activities and

expenditures which the HA plans to undertake, in whole or in

part, with current year funds.  The Annual Statement shall

include, for each development or on an HA-wide basis, the work to

be funded from the current year grant: ['968.325(e) or

'950.656(e)]

A.   A list of development accounts with an identification of

major work categories and the cost for each major work

categories, as well as a summary of cost by development

account, for each development.  In addition, a list of

HA-wide or development specific management improvements, as

well as list of HA-wide physical improvements.

B.   Implementation schedules which are target dates for the

obligation and expenditure of funds for each development and

for each management improvement not covered by a HUD-approved

Memorandum of Agreement (MOA) or Improvement Plan

(IP) for PHAs or Management Improvement Plan (MIP) for IHAs.

Target dates for management improvements covered by such

documents are not required since such dates are set forth in

those documents.  Excluding the funded accounts for

operations (Account 1406) and replacement reserve (Account

1490), HUD generally expects that the HA will obligate its

current year funds within two years and expend such funds

within three years of approval from HUD, unless longer time

frames are approved by the FO due to local differences in

work scope and complexity, construction seasons, material or

equipment supply, State or local/tribal contracting

requirements. ['968.125 or '950.614]

6-7. NUMBERING OF COMPREHENSIVE GRANT.  Each annual grant shall be

assigned an unique Comprehensive Grant number, which is an 13-digit

alpha numeric code in the following format: Positions 1-2, State

code (alpha);

Positions 3-4, FO code (numeric); Position 5, P for Public Housing

or B

6-4

7485.3 G

for Indian Housing; Positions 6-8, PHA/IHA number; Positions 9-11;

Grant number; Positions 12-13, FFY identifier.  The first

Comprehensive Grant approved under the CGP shall be 701; e.g.,

VA36PO3070192.  The second Comprehensive Grant approved under the

CGP shall be 702; e.g., VA36PO3070293.  All funding from the $75

million reserve for disasters and emergencies shall be given a

separate Comprehensive Grant number from the HA's annual formula

grant; e.g., VA36PO3070393.

6-8. HA SUBMISSION REQUIREMENTS FOR FORMULA FUNDING OF EMERGENCIES

WHERE NO APPROVED COMPREHENSIVE PLAN.  ['968.315(g)(2) or

'950.652(f)(2)]

A.   Prerequisite for Receiving Assistance.  To receive funding

from its formula allocation for emergency work, where the FO

has disapproved the HA's Comprehensive Plan or Annual

Statement or the HA has failed to submit the Comprehensive

Plan or Annual Statement, the HA is first required to

deplete any previously approved, but unobligated CIAP and

CGP funds and any funds in the CGP-funded replacement

reserve.

B.   Submission Requirements. The HA shall submit the following

documents to the FO:

1.   Form HUD-52837, Annual Statement, in an original and

one copy, which identifies:

a.   the development(s) with the emergency conditions;

b.   the nature of the immediate threat to the health

or safety of residents, the work needed to correct

the emergency condition(s); and the estimated

cost; and

c.   the amount of previously approved, but unobligated

modernization (CIAP and CGP) funds and the amount

in the CGP-funded replacement reserve.  Subtract

the total of these amounts from the estimated cost

of the emergency work to determine the amount

eligible for funding from the annual formula

allocation.

2.   Form HUD-50070, Certification for a Drug-Free

Workplace, in an original only, unless already

submitted for the CGP in the same FFY;

6-5

7485.3 G

3.   Form HUD-50071, Certification for Contracts,

Grants, Loans and Cooperative Agreements, in an

original only;

4.   Standard Form (SF)-LLL Disclosure of Lobbying

Activities in an original only; and

5.   Form HUD-52836, PHA/IHA Board Resolution Approving

Comprehensive Plan or Annual Statement, in an

original only.

Note:  There are no resident or local/tribal government

consultation requirements or public hearing

requirements for formula funding of emergency work

where there is no approved Comprehensive Plan or Annual

Statement because of HA need to submit quickly.

However, the HA is urged to consult, where possible,

with residents and local/tribal government officials.

The HA is required to inform residents and local/tribal

government officials of any approved emergency funding.

C.   HUD Review and Action.

1.   The FO shall review the HA's request immediately upon

receipt to determine that:

a.   the condition described appears to constitute an

immediate threat to the health or safety of

residents and the proposed work is appropriate to

correct the condition; and

b.   previously approved, but unobligated CIAP and CGP

funds, plus any funds in the CGP-funded replacement

reserve, are not adequate to pay for the necessary

work.

2.   Where necessary to verify the emergency condition or

the work needed to correct the condition, the FO shall

immediately schedule an on-site review.

3.   Within 14 calendar days of receipt of the HA's request,

the FO shall complete its review and:

a.   where approved, request fund assignment from

Headquarters and prepare the grant approval

documents in paragraph 8-2; or

b.   where disapproved, notify the HA in writing,

including the reasons for the disapproval.

6-6

7485.3 G

6-9. HA SUBMISSION REQUIREMENTS FOR RESERVE FOR DISASTERS AND

EMERGENCIES. ['968.104 or '950.606]

A.   Prerequisite for Receiving Assistance.  To receive funding

from the $75 million reserve for natural and other disasters

or for emergencies under paragraph 3-8, whether or not the

FO has approved the HA's Comprehensive Plan, the HA must

first:

1.   For natural and other disasters, determine the extent to

which its needs are in excess of its expected

reimbursement from insurance and other sources, such as

the Federal Emergency Management Administration (FEMA).

2.   For emergencies, deplete its annual formula allocation

of CGP funds, other unobligated CGP and CIAP funds, and

any funds in the CGP-funded replacement reserve.

B.   Submission Requirements.  The HA shall submit the following

documents to the FO:

1.   Form HUD-52837, Annual Statement, in an original and one

copy, which identifies:

a.   the development(s) where there is work resulting

from a disaster or an emergency;

b.   for a natural or other disaster, the nature of the

disaster and why the HA believes it qualifies for

grant funding under the reserve, the work needed

to repair the damage caused by the disaster, the

estimated cost, and the expected reimbursement

from insurance and other sources such as FEMA to

pay for the damage caused by the disaster.

Subtract the total expected reimbursements from

the estimated cost of the repair work to determine

the amount eligible for funding from the $75

million reserve.

c.   for emergencies, the nature of the immediate

threat to the health or safety of residents, the

work needed to correct the emergency condition(s),

and the estimated cost.  The HA also shall provide

the estimated or actual amount of its current year

formula allocation, the amount of previously

approved, but unobligated CIAP and CGP funds, and

the amount in the CGP-funded replacement reserve.

Subtract the total of these

6-7

7485.3 G

three amounts from the estimated cost of the

emergency work to determine the amount eligible

for funding from the $75 million reserve.

2.   Form HUD-50070, Certification for a Drug-Free

Workplace, in an original only, unless already

submitted for the CGP in the same FFY;

3.   Form HUD-50071.certification for Contracts, Grants,

Loans and Cooperative Agreements, in an original only;

4.   Standard Form (SF)-LLL, Disclosure of Lobbying

Activities, in an original only; and

5.   Form HUD-52836, PHA/IHA Board Resolution Approving

Comprehensive Plan or Annual Statement in an original

only.

Note:  There are no resident or local/tribal government

consultation requirements or public hearing requirements for

funding from the $75 million reserve because of HA need to

submit quickly.  However, the HA is urged to consult, where

possible, with residents and local/tribal government

officials.  The HA is required to inform residents and

local/tribal government officials of any approved disaster

or emergency funding.

C.   HUD Review and Action.  The FO shall review the HA's request

immediately upon receipt to determine that:

1.   For disasters:

a.   the extraordinary event which caused the damage

appears to qualify as a disaster for purposes of

funding under the reserve; and

b.   funds available to the HA from insurance and other

reimbursements are not adequate to pay for the

necessary work.

2.   For emergencies:

a.   the condition described appears to constitute an

immediate threat to the health or safety of

residents and the proposed work is appropriate to

correct the condition; and

6-8

7485.3 G

b.   the amount of the current year formula allocation,

the amount of other unobligated CIAP and CGP

funds, and the amount in the CGP-funded

replacement reserve, when added together, are not

adequate to pay for the necessary work.

3.   Where necessary to verify the condition or the work

needed to correct the condition, the FO shall

immediately schedule an on-site review.

4.   Within 14 calendar days of receipt of the HA's request,

the FO shall complete its review and:

a.   where the FO recommends approval, forward its

recommendation, with the HA's request, to

Headquarters for review and final decision.  If

approved, Headquarters shall notify the FO when

funds have been assigned for the HA from the $75

million reserve.

b.   where the FO cannot recommend approval based on

the criteria in subparagraph C1 or C2 or because

additional information is needed, the FO shall

disapprove the request and notify the HA in

writing, including the reasons for disapproval.

5.   The HA may appeal the FO's disapproval to Headquarters.

Headquarters shall make a decision on the HA's appeal.

D.   Use of Leftover Funds.  The use of leftover funds received

from the $75 million reserve differs for emergencies and for

disasters due to the varying repayment requirements.

1.   For emergencies, where the HA overestimated the cost of

the emergency work, the HA may use the leftover funds

for other work set forth in the Five-Year Action Plan

without requesting prior HUD approval.  The HA is

required to repay all emergency funds received and

expended from the $75 million reserve.

2.   For disasters, where the HA overestimated the cost of

the disaster work, the HA shall not use any of the

excess amount for other work without prior HUD

approval.  The HA is not required to repay any funds

received and expended from the $75 million reserve.

6-9

7485.3 G

6-10.AMENDMENTS TO ANNUAL STATEMENT.  [Sec. 14(e)(3)(B)]; ['968.325(h)

or '950.656(h)]  The HA shall have a system in place to

record/control all revisions to and all financial obligations

against the approved Annual Statement, regardless of whether

prior HUD approval is required.

A.   Parts I and II Summary and Supporting Pages.

1.   Prior HUD Approval.  The HA shall request prior FO

approval where the HA wishes to add to the HUD-approved

Annual Statement any work (except for emergency work)

which is not covered by the HA's latest HUD-approved

Five-Year Action Plan or a prior approved modernization

budget or where there is any change in the approved use

of replacement reserve funds.  In such cases, the HA

shall submit the following documents:

a.   Revised Form HUD-52837, Annual Statement, Parts I

and II only, in an original and one copy, showing

all revisions to date, including the revisions

which triggered the need for prior HUD approval;

b.   Evidence of consultation with residents affected by

the revisions and local/tribal government officials

(refer to paragraph 9-2A2 for general guidance on

establishing a Partnership Process).  No public

hearing is required; and

c.   Form HUD-52836, PHA/IHA Board Resolution, in an

original only, approving the revisions.

2.   No Prior HUD Approval.  The HA shall advise HUD of all

revisions, which occurred throughout the program year

where no prior HUD approval was required, in the annual

Performance and Evaluation Report.  The HA is not

required to submit the following revisions to HUD for

prior approval:

a.   Addition of emergency work, as defined in paragraph

1-6, which is not included in the Annual Statement

or Five-Year Action Plan; or

b.   Deletion of work or reduction in work scope; or

c.   Transfer of work from the latest HUD-approved

Five-Year Action Plan or prior approved CIAP

Budgets or CGP

6-10

7485.3 G

Annual Statements to the Annual Statement.

B.   Part III, Implementation Schedule.

1.   Prior HUD Approval.  The HA shall request prior FO

approval where HA need to extend the target dates for

fund obligation or expenditure in the approved Annual

Statement is due to reasons within the HA's control. In

such case, the HA's score on the Modernization

Indicator of PHMAP will be adversely affected.  The HA

shall submit a revised Form HUD-52837, Annual

Statement, Part III only, in an original and one copy,

and Form HUD-52836, PHA/IHA Board Resolution, in an

original only.  Examples of delay within the HA's

control include:

a.   Change of HA staff, Executive Director, or Board

of Commissioners; and

b.   Delay in developing bid documents due to inability

to procure A/E services in a timely manner.

2.   No Prior HUD Approval. The HA may extend the target dates

for fund obligation or expenditure in the approved Annual

Statement without prior HUD approval whenever any delay

outside of the HA's control occurs.  Where the HA revises

its implementation schedule, the HA shall inform the FO so

that the FO may enter a revised Obligation End Date in

LOCCS.  Such revision is subject to post-review by the FO in

determining whether the HA has a continuing capacity to

carry out its Comprehensive Plan in a timely manner (see

paragraph 12-8).  In addition, HUD may take other

appropriate action as set forth in paragraph 12-9.  Examples

of delay outside of the HA's control include:

a.   Need to use unobligated funds which are left over after

completion of all planned work under an Annual

Statement for additional work included in the Five-Year

Action Plan;

b.   Unforeseen delays in contracting or contract

administration, such as the need to rebid due to no bids

received or bids received over budget, hidden conditions,

etc;

c.   Litigation, where approved by HUD; and

6-11

7485.3 G

d.   HUD or other institutional delay, excluding delay

by the HA itself (i.e., HA staff, Executive

Director or Board of Commissioners).

C.   HUD Review and Action.  The FO shall review a request to

amend the Annual Statement in accordance with the review

criteria in paragraph 7-3.    The FO shall complete its

review within 14 calendar days and notify the HA in writing

of approval, approval with modifications or disapproval.

Where disapproved, the HA shall not expend funds on the work

since such work is not included in the approved Annual

Statement or Five-Year Action Plan.

6-12