U.S. Department of Housing and Urban Development

Originating Organization:  HOUSING

_______________________________________________________________________

Special Attention of:                  Interim  Notice   H 92-12 I

Regional Administrators

Directors, Offices of Regional         Issued:  9/16/92

Housing; All Field Offices,            Expires: 01/31/93

Directors of Housing Management        ____________________________________

and Housing Development Divisions;     Cross References:

FHEO Directors, Program Operations

Divisions and all FHEO Division Directors.

_______________________________________________________________________

///////////////////////////////////////////////////////////////////////////

Subject:  Actions Subsequent to Notification of Funding Approval for

the HOPE for Homeownership of Multifamily Units Program

(HOPE 2)

TABLE OF CONTENTS

1.   Purpose

2.   Documentation and Access Requirements of the Reform Act

a.    Requirements for HUD

b.    How Information is Released

c.    What Can Be Released

d.    What is Exempt from Release

e.    Requirements for Recipients

3.   Meeting with Grant Recipients

a.    Field Office Participants

b.    Grant Recipient Participants

c.    Agenda

4.   Satisfying Conditions on the Notification of Funding

Approval

5.   Previous Participation Clearance

6.   Section 8 Funding

a.    Public Housing Agency Actions

b.    Field Office Actions

c.    Availability of Funding

d.    Project-based Rental Assistance

7.   Schedule for Carrying Out Grant Activities

___________________________________________________________________________

Distribution: W-3-1

form HUD-21-F (7/89)

ref. Handbook 000.2

_____________________________________________________________________

8.   Preparation and Submission of a Budget

9.   OMB Circulars

10.   Preparing Grant Agreements

11.   Procedures for Drawing Down Grant Funds

a.  Field Office Actions

b.  Headquarters (OFA) Actions

c.  Preparing a Voucher

12.   Edits

13.   Reporting Requirements

a.  Semi-annual Report

b.  Rehabilitation Completion Report

c.  Unit Transfer Report

d.  Audit Reports

e.  Final Report

f.  Other Reports

Attachments:

1.    Suggested grant budget format

2     24CFR Part 85, OMB Circulars A-87, A-110, A-122, A-128 and

A-133

3.    Grant Agreement

4.    Grant Agreement transmittal letter

5.    Executed Grant Agreement transmittal letter

6.    LOCCS Voice Response Access Authorization Form 27054 with

instructions

7.    Direct Deposit Form 1199 with instructions

8.    Planning Grant Voucher (Form HUD-91176)

9.    Implementation Grant Voucher (Form HUD-91177)

10.   Sample LOCCS/VRS dialogue

11.   LOCCS authorization procedures for HUD Staff (Form

HUD-27054-A; Departmental ADP Policy Statement included)

_____________________________________________________________________

3

1.   PURPOSE.  This Notice provides processing instructions for

Field Office staff and recipients of HOPE 2 funds for

actions subsequent to Notification of Funding Approval

through disbursing grant funds.

2.   DOCUMENTATION AND ACCESS REQUIREMENTS OF THE REFORM ACT.

The January 16, 1992 Federal Register includes information

additional to the Final Rule for Accountability in the

Provision of HUD Assistance published on March 14, 1991,

which applies to numerous HUD programs, including HOPE 2.

The following are highlights of Section I, Documentation and

Public Access Requirements:  Section 102(a) of the Act:

a.   Requirements for HUD.  HUD must ensure that

documentation and other information regarding each

application are sufficient to indicate the basis upon

which assistance was provided.  This material must be

made available for public inspection for a five-year

period beginning not less than 30 days after the award

of the assistance.

b.   How Information is Released.  All applications and

related documentation will be made available to the

public in accordance with the Freedom of Information

Act (FOIA) (5 U.S.C. 552) and HUD's implementing

regulations at 14 CFR part 15.

All FOIA requests must be in writing, and must be

submitted in accordance with the FOIA procedures in the

regulations.  The requests must include enough

information so that the requested files can be

identified.  This information typically would include

one or more of the following:  The approximate date of

or citation to the Federal Register (FR) (e.g., 57 FR

1234) which published the Notice of Fund Availability;

the HUD program involved, the closing date of the

competition or the date of the award; the HUD program

office making the award; and the applicant's name and

address, if known.

Field Offices should attempt to respond to the FOIA

requests, to the extent possible, in compliance with

the above cited regulations.  In cases where the FOIA

request is for information that is on file in the

Headquarters Office of Resident Initiatives (ORI), the

Resident Initiative Specialist (RIS) should telephone

their desk officer to see if the information can be

provided to the Field Office for incorporation into

their response, rather than routinely referring the

request to ORI.

_____________________________________________________________________

4

c.    What Can Be Released.  Information released may include

copies of the project file, the application, supporting

material such as reviews and competitive ranking

sheets, scores on each of the relevant selection

criteria, any letters of support, and any other

information indicating the basis for the Department's

decision.

d.    What is Exempt from Release.  All exemptions authorized

by Section 15.21 of the FOIA Regulations, including the

exemption in Section 15.21(a)(4) for trade secrets or

commercial or financial information that are obtained

from a person and are privileged or confidential,

should not be released.  Specifically, the certified

independent audit report or any other type of financial

statement provided in Exhibit 6 of the application

should be removed before releasing the application.

e.    Requirements for Recipients.  The following provisions

apply to HOPE 2 grant funds that a recipient makes

available on a competitive basis to a subrecipient.  If

the recipient does not use a competition to distribute

the HOPE 2 funds to subrecipients, these provisions are

not applicable:

(1)  Each HOPE 2 recipient must ensure that

documentation and other information regarding each

application submitted to the recipient by a

subrecipient applicant are adequate to indicate

the basis upon which assistance was provided or

denied.  The recipient must make this material,

including any letters of support, available for

public inspection for a five-year period beginning

not less than 30 days after the award of the

assistance to the subrecipient.

(2)  HOPE 2 recipients that are states or units of

general local government must notify the public of

the subrecipients of the assistance.  The

notification must contain:

(a)  The name and address of each subrecipient of

assistance;

(b)  The name or other means of identifying the

project, activity, or undertaking for each

such subrecipient;

(c)  The dollar amount of the assistance for each

project, activity, or undertaking; and

(d)  The citation to the statutory, regulatory, or

other criteria under which the decision to

provide assistance was made.

_____________________________________________________________________

5

3.   MEETING WITH GRANT RECIPIENTS.  Notifications of Funding

Approval afford the grant recipients three weeks from the

date of the Notification to accept the terms and conditions

of the Notification.  As soon as the recipient's acceptance

is received in the Field Office, the Resident Initiatives

Specialist (RIS) should arrange, and chair, individual

meetings with the Grant recipients for each project selected

for funding.

a.    Field Office participants.  At a minimum, each meeting

should be attended by all reviewing disciplines.  For

Planning Grants, the reviewing disciplines include

staff from:  Counsel, the Economic Market Analysis

Staff (EMAS); Fair Housing & Equal Opportunity (FHEO);

Loan Management or Property Disposition (for HUD-insured,

held or owned properties) and Valuation (VAL).

It is recommended that Mortgage Credit staff also be

included.  For Implementation Grants, in addition to

the above staff, the reviewing disciplines also include

staff from:  Architectural, Engineering and Cost (AEC);

Community Planning and Development (CPD); the

Environmental Officer and Mortgage Credit (MC).

b.    Grant recipient participants.  Recipients should be

encouraged to bring representatives of their board of

directors and any consultants or contract professionals

who will be directly involved in the grant, including

any fiscal agent employed by the recipient.  Meetings

with recipients of Implementation Grants involving

Section 8 assistance for non-purchasing residents

should also include a representative of the Public

Housing Agency (PHA) which will administer the Section

8 rental assistance.

c.    Agenda.  Both the Field Office staff and the Recipient

can propose topics relating to the application and

award for discussion at the meeting.  At a minimum, a

copy of this Notice and all the forms mentioned below

should be provided to the Recipient, and the discussion

should involve all aspects of this Notice.

4.   SATISFYING CONDITIONS ON THE NOTIFICATION OF FUNDING

APPROVAL.  The meeting should first address any conditions

on the Notification of Funding Approval and what the

Recipient has to do to satisfy those conditions.  For

example, if the HOPE 2 application showed that a private

non-profit recipient did not have an IRS tax exemption (only

evidence that they had requested the exemption), the

recipient must provide evidence that the exemption was

granted.  All conditions must be satisfied prior to grant

execution.

_____________________________________________________________________

6

5.   PREVIOUS PARTICIPATION CLEARANCE (Form 2530).  Field Offices

must obtain 2530 clearance of all applicants, any

contractors and subcontractors involved in the project prior

to executing the grant agreement.  This provision applies to

the employment, engagement of services, awarding of

contracts and subgrants or funding action of any of the

entities identified at that point.  As other covered

entities are selected during the term of the grant,

clearance is required.

The Recipient should be given blank copies of Form 2530 at

the meeting and instructed to complete and return them to

the Field Office as soon as possible so the clearance

process can be accomplished.

6.   SECTION 8 FUNDING.  The field office must take the following

actions for Implementation Grant applicants that requested

Section 8 assistance:

a.    Headquarters Notification.  Section 8 funding for the

families living in the HOPE 2 projects will be made

available by Headquarters from the Fiscal Year 1993

appropriation.  The RIS must notify the Public Housing

Division of the Implementation Grant applications

selected for funding which also requested Section 8

assistance.  The Public Housing Division should prepare

the fund reservation worksheet for rental vouchers or

certificates, based on the PHA application submitted

with the approved application for the Implementation

Grant, and forward the request for funding to the

Rental Assistance Division in Headquarters.  Field

Office funding requests must be submitted by September

30, 1992.

b.    PHA Notification.  Since the PHA was required only to

submit the Section 8 application, Form HUD 52515, the

Public Housing Division should notify the PHA to

submit:

(1).  Certification regarding drug-free workplace.

(2).  Certification regarding lobbying.

(3).  Disclosure of lobbying activities, Standard

Form LLL.

_____________________________________________________________________

7

c.   Section 213 Review.  The Public Housing Division must

prepare and send out the section 213 letter to the

chief executive officer of the unit of general local

government identified in the application as the primary

area from which families to be assisted will be drawn.

Since housing assistance plans are no longer

applicable, the field office must follow the procedures

in 24 CFR 791, subpart C.  The section 213 letter

invites the chief executive officer to submit comments

on behalf of the unit of general local government

concerning the need for the housing assistance, the

adequacy of the public facilities and services to serve

the housing to be assisted, or any other comment which

are relevant to a determination by the field office

concerning the proposed housing assistance.

d.   Administrative Plan Revisions.  The Public Housing

Division must notify the PHA to prepare a revision to

the PHAs administrative plan.  The administrative plan

must indicate that the PHA received a special

allocation of rental vouchers or certificates for

families living in a HOPE 2 project and the procedures

the PHA will follow to select these families from its

waiting list.

e.   Project-Based Rental Assistance.  If a property

selected for the HOPE 2 program has Section 8 or other

project-based rental assistance, the project-based

assistance contract must be terminated:

(1)  on the date the property is transferred to the

entity that will transfer ownership to the

families, or,

(2)  if the entity already owns the property, on the

date the grant agreement is executed.

It is important that any rental vouchers or

certificates requested as part of the Implementation

Grant and approved by the field office be provided to

the eligible families before the project-based

assistance contract is terminated.

7.    SCHEDULE FOR CARRYING OUT GRANT ACTIVITIES.  The application

included a schedule for carrying out the various grant

activities in either Exhibit 4 (Planning Grant) or Exhibit

17 (Implementation Grant).  This schedule should be reviewed

by the RIS and any changes that are necessary should be

agreed upon by the Recipient and the field office staff.

_____________________________________________________________________

8

8.    PREPARATION AND SUBMISSION OF A BUDGET.  Each recipient will

be required to prepare and submit a budget showing

anticipated expenditures on an annual basis, covering the

full term of the grant agreement, using the format at

Attachment 1.

9.    OMB CIRCULARS.  The policies, guidelines and requirements of

24 CFR Part 85 and OMB Circulars Numbers A-87, A-110, A-122,

A-128 and A-133 apply to the award, acceptance, and use of

assistance under the HOPE 2 program, except where

inconsistent with the provisions of the National Affordable

Housing Act, other Federal statutes, or the January 14, 1992

HOPE 2 guidelines.  Copies of these circulars and part 85

are provided as Attachment 2.

10.   PREPARING GRANT AGREEMENTS.  Grant Agreements will be

prepared and monitored by the RIS in whose jurisdiction the

property is located (including Category A, B and C Offices).

Although the agreements can be prepared at any time, they

must not be sent to the recipient until all conditions on

the Notification of Funding Approval have been satisfied and

the recipient submits the revised schedule for carrying out

grant activities (paragraph 7 above) and the budget

(paragraph 8 above).

The agreement will be prepared in triplicate, using the form

in Attachment 3, and will incorporate the approved

application, including any information submitted during the

deficiency process, any information provided by the

applicant to satisfy conditions on the Notification of

Funding Approval and a copy of the Notification of Funding

Approval showing the recipient's acceptance.

The agreement should be sent to the recipient, unsigned,

using the transmittal letter in Attachment 4.  The recipient

should review and sign all three copies of the agreement and

return them to HUD for signature.

The Field Office manager will then sign and date the

agreement for HUD.  One executed copy of the agreement will

be sent to the recipient, using the transmittal letter in

Attachment 5; one executed copy will be sent to the Regional

Accounting Division and the third retained in the Field

Office.

_____________________________________________________________________

9

11.  PROCEDURES FOR DRAWING DOWN GRANT FUNDS.  The Line of Credit

Control System - Voice Response System (LOCCS-VRS) is the

system that will enable recipients to draw down HOPE 2 grant

funds, using a touchtone telephone.  In most cases, funds

will be wired to the recipient's bank account within 48

hours of approvable telephone requests.  The only exceptions

to this process are described in paragraph 12 below,

entitled "Edits".

To establish a line of credit, the recipient must complete

the Forms 27054 and, 1199A (Attachments 6 and 7) (carefully

following the instructions provided with these forms), and

send the completed forms to the RIS, as soon as possible.

It is very important that the bank the recipient uses to

receive grant funds is a member of the Federal Reserve

System.

After the account is established and the HOPE 2 funds

deposited, recipients of implementation Grant funds should

direct their bank to establish separate interest-bearing

accounts for the reserve for replacement and operating

reserve accounts.  These funds must be maintained separately

and cannot be co-mingled.  Drawdowns for the reserve

accounts will be paid to the HOPE 2 grant account, and the

recipient must immediately transfer the amounts to the

appropriate reserve account.

a.   Field Office actions.

One LOCCS VRS Access Authorization form (form HUD

27054) should be completed for each of the two or three

staff persons of the recipient organization who will

perform draw down functions.  These completed forms

will be returned to the RIS at the appropriate Field

Office for review/verification.  The Field Office

will send the access request forms to the LOCCS

Security Officer at the following address:

Department of Housing and Urban Development

Office of Information Policies and Systems

OFA Support Branch, AISAO

Room 3184

451 7th Street, SW

Washington, DC 20410-3600

For information relating to LOCCS or the completion

of the Form HUD 27054, contact the LOCCS Security

Officer at Headquarters on (202)708-0764.

_____________________________________________________________________

10

The SF-1199A, Direct Deposit Sign-Up form, provides the

authorization to send payments directly to the

recipient's bank account using the Treasury Automated

Clearinghouse payment system.  The recipient is

responsible for preparing a SF-1199A and submitting the

first page (original) and a BLANK CHECK marked

"CANCELED" or "VOID" to the RIS, where the form is

reviewed for certification of the name, address, and an

authorized signature.  Once the 1199A is reviewed and

determined satisfactory by the RIS, the form and blank

check should be sent to the following address for data

entry into LOCCS:

Department of Housing and Urban Development

Office of Finance and Accounting

Cash and Credit management Division

PO Box 44816

Washington, DC 20026-4816

Upon receipt of the SF-1199A and the blank check, the

Office of Finance and Accounting (OFA) shall review it

for original signatures of the recipient and the

banking official.  OFA shall verify that the account

number and the ABA banking number are the same on both

documents and enter the banking information into LOCCS.

After the RIS submits the 1199A to OFA and one copy of

the executed grant agreement to the RAD, the RAD

completes the following activities:

o   RAD enters contract authority into the Program

Accounting System (PAS) by entering the grant

amount and the term of grant (Contract Effective

Date and Contract Termination Date)

o   LOCCS will automatically retrieve contract

authority from PAS each night.

o   RAD assigns the contract to a recipient's TAX ID

and OFA/CCM enters banking information from the

SF-1199.  LOCCS will automatically mail the

recipient a VRS grant number following

verification of the grant assignment to a TAX ID

number.  The VRS grant number is needed to

identify all Planning Grants and Implementation

Grants during the telephone payment request.

o   The RIS enters the budget (i.e. line-item

activities) for the grant into LOCCS from

Attachment 1 or similar budget format provided by

the grant recipient.

_____________________________________________________________________

11

o    The RIS enters/confirms the Contract Effective

Date and the contract termination date in LOCCS.

LOCCS Access Authorization procedures and necessary

forms for HUD Staff are provided in Attachment 11.

Headquarters' Office of Finance and Accounting will

soon be issuing a LOCCS User Guide, which should be

referenced by HUD Staff for further guidance on using

LOCCS as needed.

b.   Headquarters actions.  Soon after the recipient returns

these items to HUD, the Headquarters LOCCS Security

Officer will issue two letters.  One letter will

provide a user identification number and password for

the individual in the recipient's organization who will

be authorized to draw down the funds.  Enclosed with

this letter will be specific instructions on how to use

the system.  The other letter will provide the 10 digit

Voice Response number that the recipient will use to

identify the project in the LOCCS system.

c.   Preparing a voucher.  Two voucher forms will be

used for HOPE 2 LOCCS Voice Response System payments.

The Planning Grant Voucher (form HUD-91176) and the

Implementation Grant Voucher (form HUD-91177) are

provided in Attachments 8 and 9.

The voucher forms do not have a complete, prenumbered

9-digit voucher number.  Instead, the HOPE 2 voucher

will have the first 3-digits preprinted, 022, and the

remaining 6-digits will be automatically determined by

LOCCS during the drawdown session and spoken back to

the caller.  The caller will write the voucher number

on the voucher form and rekey the spoken voucher number

to confirm it was recorded correctly.  This procedure

will allow recipients to photocopy vouchers as needed

instead of relying on HUD to supply the forms.  This

procedure also ensures that the voucher numbers are

unique.  The grant recipient's name and tax ID number

are also standard information on the form, and although

not required as a entry item by the Voice Response

System, assist in the potential auditing of the

recipient's records.

The vouchers are based on budget line items as

designated in the recipient's budget submission.  LOCCS

will prompt for each line item number entry and amount,

speaking back the line-item category and amount for

confirmation.

_____________________________________________________________________

12

After the line item entries are complete, LOCCS will

speak back the line items entered, their amount, and a

voucher total for final confirmation.  The caller then

has a final option to process or cancel the request.

A copy of the completed voucher with copies of

invoices, receipts and other relevant documentation of

costs, must be received by the RIS in the appropriate

HUD Field Office within 10 days of the disbursement

request.  The original voucher is to be kept on file by

the recipient.

LOCCS will not allow more than one draw per grant per

day.

A hypothetical disbursement request through the Voice

Response System is provided in Attachment 10.

12.  EDITS.  As mentioned above, in most cases, funds will be

wired to the recipient's bank account(s) within 48 hours.

However, certain safeguards called "edits" are programmed

into the system that require the Recipient to provide

additional information to the Field and the Field to review

and authorize the release of funds.  The following is a list

of those "edits" and the required additional procedures:

a.   For all types of HOPE 2 Grants (Mini and Full Planning;

Implementation):

(1)  RIS approval is required for the first draw.  The

RIS will ensure that the applicant's financial

management system is established in accordance

with the HOPE 2 guidelines and OMB circulars.

(2)  RIS approval is required for a request for funds

for any line-item program activity that exceeds

110% of the amount for that activity as shown on

the line-item budget.

This approval will require the recipient to submit

a revised budget reflecting the corrected amounts

for each line-item activity.  The RIS will then

enter these corrected amounts in LOCCS.

Exceptions to this edit are for Economic

Development and Implementation Grant Operating

Assistance, which are subject to individual edits.

_____________________________________________________________________

13

(3)   Funds will be automatically suspended by LOCCS

(i.e. applicant will not be able to automatically

draw down funds) if:

(a)  no disbursement activity has occurred 12

months after grant execution (obligation)

date, or

(b)  termination date of the grant occurs, or

(c)  semi-annual performance report is 60-days

overdue

LOCCS will automatically generate warning letters to

the recipient prior to these fund suspensions.

b.    Full Planning Grants Only:

(1)   RIS approval is required for the initial request

for funds for Preparation of Implementation Grant

Application line-item.

This approval will be contingent on RIS receipt

and approval of the recipient's feasibility study

for an implementation grant indicating that a

homeownership program is feasible for the

property, if funded as a grant activity.  For

grants for which feasibility studies were not a

funded activity, RIS approval will be based on

establishment of a resident organization and

satisfactory progress on the grant activity.

(2)   LOCCS will reject any requests for Economic

Development line-item activity which exceed

$250,000 during the grant term.

c.    Implementation Grants Only:

(1)   RIS approval is required for requests which exceed

budgeted amount for Economic Development line-item

activity.

This approval will ensure that the recipient does

not receive in excess of $250,000 for this

activity.  In determining this approval, the RIS

must not only consider the current Implementation

Grant, but also any previous Full Planning Grant

for the same property under HOPE 2 which received

Economic Development funding.  The total HOPE 2

grant funds for Economic Development for any one

project must not exceed $250,000.

_____________________________________________________________________

14

(2)  RIS approval is required for an acquisition draw.

Before approving the acquisition draw (which is

expected to be a lump-sum disbursement), the RIS

must receive and approve documentation to be

specified by HUD.

(3)  RIS approval is required before rehabilitation

work can begin and for all rehabilitation draws.

Approval to begin rehabilitation work will be

contingent on submission and approval of:

(a)  drawings, specifications and work write-ups,

as applicable based on extent of repair or

rehabilitation.

(b)  construction contract

(c)  contractor's cost breakdown (Form HUD 92328)

(d)  Form 2530 on contractor

(e)  amendments to relocation plan, if revised

from application

(f)  conflict/identity of interest disclosure

certifications from Recipient, contractor and

other development team members

(g)  authorization to inspect property

(h)  if matching funds are to be used for

rehabilitation, evidence of binding

commitment and availability of the funds

Rehabilitation draws will be approvable as

follows:

(a)  For repairs or rehabilitation up to 15

percent of the value of the property

-    progress payments to meet bills which

are due and payable

-    final payment after inspection by HUD

with Recipient's architect or

contractor, as applicable

(b)  For all other rehabilitation

-    progress payments in amounts no less

than 10 percent and no greater than 20

percent of total line item, payable

after inspection by HUD

_____________________________________________________________________

15

-    final payment after completion of work

and inspection by HUD with recipient's

architect or general contractor, as

applicable.

(Construction contracts must be percentage-of-completion

method and provide for a minimum 10%

holdback pending completion.)

(4)  RIS approval is required for operating assistance

requests which exceed pro-rated annual amounts.

This approval may require the recipient to submit

a revised operating assistance budget reflecting

the corrected amounts for each year's activity.

The RIS will then enter these corrected amounts in

LOCCS.

(5)  Operating assistance will be requested on a

monthly basis by the recipient.

RIS approval will be required for first operating

draw unless the recipient already owned the HOPE 2

property at time of grant execution or the entire

acquisition budget line item has been drawn down.

This action is necessary to ensure the property

has been acquired before operating assistance

begins.

NOTE:  LOCCS will ask the recipient to enter the

month and year the operating term commences for

purposes of the operating assistance budget line

item draws.

The system will have the capability to

automatically disburse undisbursed funds from a

previous operating year in subsequent operating

years (i.e., roll-over unused funds to future

operating years).

(6)  Total of draws for administrative costs cannot

exceed 15% of the total implementation grant

amount.

13.  REPORTING REQUIREMENTS.  The following is a brief

description of the reports recipients are required to make

on the progress of their HOPE 2 grants.  Detailed

information, including reporting forms and field office

processing procedures will be forthcoming in a monitoring

handbook.  However, until publication of the handbook, these

instructions apply:

_____________________________________________________________________

16

a.    Semi-annual Report - both Planning & Implementation

Grants

Recipients must submit a narrative describing:

(1)  The accomplishments, to date, on each line item

activity;

(2)  A justification of the amount of grant funds used;

(3)  The progress resulting from training activities;

(4)  The status and any benefit of the economic

development activities.

Instructions for preparation of the narrative report

will be provided separately.

Reporting Period Covered:       Report submitted to RIS:

April 1 thru September 30            October 31

October 1 thru March 31              April 30

b.    Rehabilitation Completion Report - Implementation

Grants only

Recipients must complete the required form (currently

under development) and provide cost certification to

the RIS when rehabilitation of the project is completed

(regardless of whether by the applicant or individual

homebuyers) to standards applicable to projects

refinanced pursuant to section 223(f) of the National

Housing Act.

Handbook 4565.1, REV-1, Chapter 3, Architectural

Analysis, under paragraph d. Standards, states the

criteria for acceptance of eligible properties under

the 223(f) program.  These criteria reflect the fact

that the program deals with existing construction

rather than new construction, and include these points

which are applicable to HOPE 2 projects:

(1)  The Minimum Property Standards paragraphs titled

"General" apply to existing construction.  These

paragraphs are:

100-1.1         305         600          615-3.1

300-1           306         602-2.1

302-1           400-1       608-1

303-1           500-1       615-2.1

_____________________________________________________________________

17

In addition, Chapter 2, General Acceptability

Criteria, also applies, and all alterations must

meet the specific requirements contained in

chapters 5 and 6.

(2)  Compliance with statutory and regulatory

requirements is mandatory.  These include (a)

restrictions on the use of lead-based paints; (b)

flood hazard limitations; (c) high pressure gas

and liquid petroleum transmission; (d) a smoke

detector in every unit, and (e) EPA's requirements

for detection and abatement or encapsulation of

asbestos (40 CFR Part 63).

In addition to the above, the following Section 504

accessibility requirements are applicable, when the

property is being rehabilitated:

Common entrances and areas.  When a property receives

funding for rehabilitation, at least one of each type

of common area or amenity in the rehabilitated property

must be accessible.  A building that provides a common

entrance for multiple dwelling units must have at least

one accessible common entrance.

Dwelling units.  Units which are under a purchase

agreement with a buyer at the time of rehabilitation

will be made accessible if the purchaser requests such

alterations, and the accessibility features will be

those requested by the purchaser.  Of the remaining

units in the property (whether held for future sale or

rental), 5% must be made accessible to individuals with

handicaps.  The extent of accessibility required will

depend on the amount of rehabilitation undertaken, as

noted below accessibility modifications must comply

with the relevant requirements of the Uniform Federal

Accessibility Standards (or an equivalent standard) for

dwelling units.

(1)  In projects with 15 or more units, when the

rehabilitation costs equal 75% or more of the

replacement cost of the completed property, 5% of

the units not under purchase agreement must meet

the requirements of the Uniform Federal

Accessibility Standards (or an equivalent

standard) for dwelling units.

In addition, each property must be prepared to

accommodate persons with sight or hearing

impairments in 2% of the units.  This requirement

can be met by having appliances or accessories

available in the property to be installed on an

as-needed basis in the required number of units.

_____________________________________________________________________

18

(2)  In properties with lesser levels of rehabilitation

or with fewer than 15 units, in 5% of the units

the following will be required:

(a)  any alterations made within the 5% of the

units must be accessible (e.g., doors that

are replaced must meet the requirements for

door widths in alteration projects  --  UFAS

4.1.6(4) (d)); and

(b)  if alterations of single elements or spaces

of a dwelling unit, when considered together,

amount to the alteration of the entire unit,

then the entire unit must be made accessible.

Once 5% of the units have been made accessible, no

further accessibility requirements apply to the

remaining units, except as requested by a

homebuyer.  (Requirements for reasonable

accommodation under the Fair Housing Act and

Section 504 will apply to rental units.)

Reporting Period Covered:

Execution of Grant Agreement through completion of

rehabilitation

Report submitted to RIS:

30 days after completion of rehabilitation

c.   Unit Transfer Report - Implementation Grants only

Recipients must send a completed Form 91181 (under

development) to the RIS each time a unit is transferred

to a homebuyer, and a Summary Report of Unit Transfers

when transfers are completed.  Further instructions on

these procedures will be forthcoming.

d.   Audit Reports - All recipients must provide independent

audit statements meeting the requirements of OMB

Circular A110 or Part 85, as appropriate.  Frequency of

audit reports will be as follows:

(1)  Mini Planning Grants, with the Final Report.

(2)  Full Planning Grants, first audited financial

statement within 90 days following the first

anniversary of the grant agreement and with the

Final Report.

_____________________________________________________________________

19

(3)  Implementation Grants, annually within 90 days of

first anniversary of grant agreement and each year

thereafter through Final Report.

e.   Final Report - both Planning & Implementation Grants

Recipients must submit a Final Report for Project

closeout 90 days after completion of the grant

activities.  The closeout report must include a

narrative describing:

(1)  The accomplishments on each line item activity;

(2)  A complete report on the use of all grant funds,

including any funds held in the recipients,

accounts and any funds not drawn down.

(3)  A report on training activities and any measurable

benefits resulting from such training.  This

report should also include information on any

ongoing or continuing training planned for the

period subsequent to the grant term.

(4)  The status and benefit of the economic development

activities.

(5)  An occupancy report showing the status of each

unit (owned or rented), the characteristics and

income of the occupant.

f.   Other Reports - In addition to the above, recipients

will routinely submit a hard copy of each voucher used

to draw down funds (see paragraph 11 c.) and such other

documentation as may be required by HUD.  In the event

of any delay or problem encountered during the term of

the Grant Agreement, the RIS is authorized to require

quarterly reports in lieu of the semi-annual reports

required in subparagraph 13 a. above.

______________________________________

Assistant Secretary for Housing

Federal Housing Commissioner