U.S. Department of Housing and Urban Development

Originating Organization:  HOUSING

Special Attention of:                 Interim Notice  H 92-2 I

All Regional Administrators,          Issued:  3/20/92

Directors, Office of Regional         Expires: 7/31/92

Housing, Field Office Managers

and Housing Development Division      Cross References: 4571.2

Directors, (Category A and B Offices)                   4571.3

_______________________________________________________________________

Subject:  Instructions for Processing Applications After Selection

for Funding - Section 202 Supportive Housing for the

Elderly and Section 811 Supportive Housing for Persons

with Disabilities

1.   PURPOSE.  Until the basic Section 202 and Section 811

Handbooks covering conditional commitment application

processing and the subsequent processing stages are

published, this interim notice provides instructions for

processing Section 202 and Section 811 applications from the

fund reservation processing stage up to conditional

commitment application processing.

2.   ACTIVITIES PRIOR TO SUBMISSION OF REQUEST FOR CONDITIONAL

COMMITMENT.  Section XIV of HUD Handbook 4571.3 for Section

202 applications and in Section XIV of HUD Handbook 4571.2

for Section 811 applications provide instructions covering

preapplication activities for Field Office staff and

Sponsors/Owners.  Additionally, Sponsors/Owners must comply

with any special instructions set forth in their

Notification of Selection Letters.

A.   Conference with Sponsor/Owner.  Section XIV of the

above-referenced Handbooks requires the Sponsor/Owner

to arrange a meeting with HUD Field Office staff to

discuss project design and architectural considerations.

It is important to cover the following items

at the conference:

(1)  The Owner has wide latitude in designing the

project as long as the project is being designed

within certain perimeters.  The Owner has a choice

between using capital advance funds for acceptable

amenities or sharing in cost savings if the fund

reservation is not increased beyond the initial

reservation.  However, even if the fund

reservation is increased, costs may be covered by

the capital advance so long as:

________________________________________________________________________

HMEE Distribution: W-3-1, W-2(H),W-3(H)(FHEO)(ZAS)(OGC)(PD&R), R-1,

R-2, R-3, R-3-1, R-3-3, R-6, R-6-1, R-6-2, R-7,

R-7-1, R-7-2, W-4(H), R-3-1(H)(RC), R-8, R-8-1

________________________________________________________________________

2

(a) The proposed unit sizes do not exceed the

maximum allowable in either Handbook 4571.2

or 4571.3.

(b) No prohibited amenities are included in the

project, as defined in Section 889.220(a) or

890.220(a).

(c) Common areas are restricted to those needed

to serve the residents and costs not

attributable do not exceed 10 percent.

(d) Project costs do not exceed the per unit cost

limits adjusted by the area high cost

percentage, plus 10 percent costs not

attributable.

(2)  Larger unit sizes or prohibited amenities may be

included in the project only if identified at the

fund reservation stage and the Sponsor, at that

time, agreed to cover the incremental developmental

cost and any continuing operating costs

associated with the additional amenities from

funds other than the capital advance or if the

project involves rehabilitation or acquisition

from the Resolution Trust Corporation (RTC) and

the amenities were already incorporated into

the existing structure.

(3)  No amenities may be included which were not

proposed by the Sponsor at the initial fund

reservation stage.

(4)  Projects may not include commercial spaces,

infirmaries, nursing stations, intermediate care

facilities (except in the Section 811 program),

hospitals, and spaces for overnight care

regardless of the source of funding.

(5)  Income-producing areas such as central dining

facilities, convenience items operated by the

Owner and barber and beauty shops are not

considered commercial spaces and may be included

in the project.

B.   Section 811 Applications Approved with Identified Sites

Only.  Owners should be encouraged to submit a formal

request for site approval within 60 days following the

date of the fund reservation.  Owners should be

reminded that if they fail to obtain ownership or

control of the site within one year after being awarded

_____________________________________________________________________

3

the fund reservation, the fund reservation will be

canceled and recaptured, as required by Section 811 of

the National Affordable Housing Act of 1990.

3.   SUBMISSION OF APPLICATION FOR CONDITIONAL COMMITMENT.  The

Owner must submit a request for conditional commitment

within 120 days from the date of the Notification Letter of

Selection.  For projects involving new construction, see

Attachment 1 for the list of exhibits and number of copies

required to be submitted at the conditional commitment stage

and for projects involving rehabilitation or acquisition

without rehabilitation, refer to Attachment 2.

4.   BY-PASSING CONDITIONAL COMMITMENT STAGE.

A.   Basis for Approval.  The Housing Development Director

may approve an Owner's request to by-pass the

conditional commitment stage of processing if the

following conditions are met:

(1)  The Owner provides satisfactory evidence of its

capability to proceed directly to the firm

commitment processing stage.

(2)  In a new construction project design:

(a)  where there is preliminary evidence that the

project will comply with the design and cost

standard requirements, or

(b)  which is the same design as another project

previously submitted and approved as meeting

design and cost standards.

(3)  In a project involving rehabilitation (or

acquisition without rehabilitation from the RTC)

for which:

(a)  a joint walk-through and work write-up have

been completed and agreed upon by HUD and the

Owner, and

(b)  any proposed rehabilitation complies with the

design and cost standards.

(4)  All requests must include the following draft

exhibits.

(a)  A site plan showing topography, site

improvements and building(s).

(b)  A front elevation.

_____________________________________________________________________

4

(c)  The first floor plan with dimensions.

(d)  A typical floor plan with dimensions.

(e)  Brief specifications reflective of the

current proposal.

(f)  Calculation of common areas and any special

purpose areas.

B.   Considerations Prior to Approval.  Prior to approval,

the Housing Development Director shall convene a

meeting with the Chief Architect, Chief Appraiser,

Design Representative and a senior Cost Analyst to

review the draft Form HUD-92013 and draft exhibits

described above to assure that the project is

proceeding with a design that will:

(1)  comply with the design and cost standards (unless

the Owner has agreed to pay for any excess

amenities), and

(2)  result in costs that do not exceed the supportable

high cost percentage for the area involved (unless

the Owner pays for the excess costs).  Where the

Regional/Field Office is able to demonstrate the

need for a high cost percentage in excess of its

approved high cost percentage, the higher

percentage may be used for the purposes of this

review.  However, Headquarters approval is

required prior to issuing a Conditional or

Firm Commitment.

C.   Target Date for Submission of Firm commitment

Application.  If the request to by-pass the conditional

commitment stage is approved, the Owner must submit its

Request for a Firm Commitment within 180 days from the

date the Owner notifies HUD of its acceptance of the

fund reservation.

Questions regarding this Notice may be directed to the

appropriate desk officer in the Housing for the Elderly and

Handicapped People Division, HMEED, at FTS 458-2866.

____________________________________

Assistant Secretary for

Housing-Federal Housing Commissioner

Attachments

_____________________________________________________________________

Attachment 1

Required Exhibits for Request for Conditional Commitment

for Capital Advance Financing - New Construction

All Requests for Section 202 or Section 811 Conditional Commitment

in connection with a project involving new construction must be

accompanied by the exhibits listed below.

The submission must contain the number of copies indicated and must

be tabbed and indexed accordingly.

Exhibit No.          Document                     No. of Copies

1.       Form HUD-92013                    Original & 2 copies

2.       Form HUD-92013-E                  Original & 2 copies

3.       Form HUD-92013.Supp               Original & 2 copies

4.       Form HUD-90169-A,

Owner-Architect Agreement       Original & 2 copies

5.       Form HUD-5087, Outline

Specifications                  Original & 2 copies

6.       Preliminary Drawings              3 sets

7.       Topographic Survey                3 copies

8.       Soil Test Borings                 3 copies

9.       Form HUD-51994                    Original & 2 copies

10.      Form HUD-2530                     1 set

11.      Resume on General Contractor      3 copies

12.      Financial Statements on

General Contractor              Original & 2 copies

13.      Financial Statements on Owner     Original & 2 copies

14.      Form HUD-935.2                    Original & 1 copy

15.      Form HUD-9832                     Original & 1 copy

16.      Form HUD-9839-A                   Original & 1 copy

17.      Form HUD-9839-B                   Original & 1 copy

18.      Form HUD-9839-C                   Original & 1 copy

_____________________________________________________________________

Exhibit No.            Document                   No. of Copies

19.       Resume on Management Agent       Original & 1 copy

20.       Certification from Management

Agent that Project is Feasible

from a Management Standpoint   Original & 1 copy

21.       Statement that Proposed Management

and Maintenance Services

Typically Provided for the

Type of Housing Contemplated

will be Provided               Original & 1 copy

22.       Form of Lease                    Original & 1 copy

23.       Proposed Operating Expenses

per Unit/per Month, by Size

and Building Type              3 copies

24.       List of Equipment, Utilities

and Services to be included

in the Operating Expense

Estimate and those Services

and Utilities not Included     3 copies

25.       Evidence of Tax Abatement or

Tax Exemption, if Claimed      3 copies

26.       Evidence of Site Control         3 copies

27.       Evidence of Permissive Zoning    3 copies

28.       Any Amendments to Relocation

Plan, if Site Occupants were

or are to be Displaced         3 copies

29.       Schedule of Capital Expenditures 3 copies

30.       Conflict/Identity of Interest

Disclosure Certifications for

Sponsor, Owner and Known

Development Team Members       Original & 2 copies

31.       Certification by Owner regarding

Nondelinqency on the Repayment

of any Federal Debt            Original & 2 copies

_____________________________________________________________________

ATTACHMENT 2

Required Exhibits for Request for Conditional Commitment

for Capital Advance Financing

Rehabilitation or Acquisition Without Rehabilitation

All Requests for Section 202 or Section 811 Conditional Commitment

in connection with a project involving rehabilitation or

acquisition without rehabilitation must be accompanied by the

exhibits listed below.

The submission must contain the number of copies indicated and must

be tabbed and indexed accordingly.

Exhibit No.           Document                    No. of Copies

1.       Form HUD-92013                    Original & 2 copies

2.       Form HUD-92013-E                  Original & 2 copies

3.       Form HUD-92013.Supp               Original & 2 copies

4.       Form HUD-90169-A,

Owner-Architect Agreement       Original & 2 copies

5.       Form HUD-5087, Outline

Specifications (Rehab only)     Original & 2 copies

6.       Preliminary Drawings

(Rehab Only)                    3 sets

7.       Form HUD-2530                     1 set

8.       Resume on General Contractor      3 copies

9.       Financial Statements on

General Contractor              Original & 2 copies

10.      Financial Statements on Owner     Original & 2 copies

11.      Form HUD-935.2                    Original & 1 copy

12.      Form HUD-9832                     Original & 1 copy

13.      Form HUD-9839-A                   Original & 1 copy

14.      Form HUD-9839-B                   Original & 1 copy

15.      Form HUD-9839-C                   Original & 1 copy

16.      Resume on Management Agent        Original & 1 copy

_____________________________________________________________________

Exhibit No.           Document                    No. of Copies

17.      Certification from Management

Agent that Project is Feasible

from a Management Standpoint    Original & 1 copy

18.      Statement that Proposed Management

and Maintenance Services

Typically Provided for the

Type of Housing Contemplated

will be Provided                Original & 1 copy

19.      Form of Lease                     Original & 1 copy

20.      Proposed Operating Expenses

per Unit/per Month, by Size

and Building Type               3 copies

21.      List of Equipment, Utilities

and Services to be included

in the Operating Expense

Estimate and those Services

and Utilities not Included      3 copies

22.      Evidence of Tax Abatement or

Tax Exemption, if Claimed       3 copies

23.      Evidence of Site Control          3 copies

24.      Evidence of Permissive Zoning     3 copies

25.      Any Amendments to Relocation

Plan, if Site Occupants were

or are to be Displaced          3 copies

26.      Schedule of Capital Expenditures  3 copies

27.      Conflict/Identity of Interest

Disclosure Certifications for

Sponsor, Owner and Known

Development Team Members        Original & 2 copies

28.      Certification by Owner regarding

Nondelinqency on the Repayment

of any Federal Debt             Original & 2 copies

29.      Authorization to Inspect

Property                        Original & 1 copy