U.S Department of Housing and Urban Development

PUBLIC AND INDIAN HOUSING

___________________________________________________________________________

Special Attention of:

Secretary's Representatives;          			Notice   PIH 94-67 (HA)

State/Area Coordinators;

All Field Office Public                			Issued:  September 22 , 1994

Housing Directors                     			Expires: September 30, 1995

All Public Housing Agencies          			___________________________________

Cross References:

___________________________________________________________________________

Subject: Inter-agency Agreement with the Army Corps of Engineers to conduct Public Housing

Development/Major Reconstruction of Obsolete Public Housing (MROP)

inspections/reviews on behalf of the Department of Housing and Urban Development

(HUD)

1.      PURPOSE.

The purpose of this Notice is to inform all Public

Housing Agencies (PHAs) that HUD has entered into an

Inter-agency Agreement with the Army Corps of Engineers

(Corps) to conduct development/MROP inspections/reviews

on behalf of HUD of projects being developed or

undergoing MROP.

2.      BACKGROUND.

HUD requested and received budget authorization in

Fiscal Year 1994 to allow it to contract for assistance

to conduct development/MROP inspections/reviews and

provide technical assistance to PHAs.  After exploring

all the options, it was decided that HUD would modify

the existing Inter-agency Agreement (IAA) with the

Corps to add the conduct of development/MROP

inspections/reviews on behalf of HUD.  On August 11,

1994, the existing September 28, 1993 IAA was further

amended between HUD and the Corps to this effect.

Instructions for the implementation of the IAA are

attached.

3.      INSPECTION/REVIEW PROCEDURE.  Briefly, the

inspection/review process will be as follows:

a. Public Housing Division Directors (PHDD) shall

prepare schedules of inspections/reviews to be

performed.  These schedules will be based on the

development/MROP project workload, complexity of

the development/MROP projects, and the

availability of inspection/review funds for the

___________________________________________________________________________

PCD : Distribution:  W-3-1, W-2(H), R-6, R-7, 138-2

Previous Editions Are Obsolete                              HUD 21B (3-80)

GPO 871 902

2

Field Office.  A copy of the schedules shall be

submitted to the Headquarters, Public Housing

Development Division. Revisions/adjustments to the

schedules may be made as appropriate.

b. Field Offices shall decide as to type(s) of

inspection/review; e.g., physical inspection, contract

administration inspection, review of design construction,

and cost document submissions (site/engineering/feasibility

studies, work write-ups, cost estimates, budgets, and

drawings and specifications, final inspection or any

combination of these items, and the time frame when the

inspections/reviews are to be conducted.  A detailed

description of these tasks is given in paragraph I of the

attached Implementing Instructions.

c. Based on the priorities fixed by the PHDD, work order(s)

shall be prepared on the form attached and faxed or mailed

overnight to the Corps for signature.

d. The Corps Divisional Office, after signing the work

order(s), shall make arrangements to perform the inspections

stated in the work order(s).

e. Where the development/MROP work is carried out by contract,

the PHDD shall request the PHA to provide to the Corps a set

of plans and specifications for the project to be inspected,

or the documents to be reviewed.

f. The Corps shall contact and advise the PHA as to when it

will perform the inspection/review.

g. After completion of on-site inspection/review, the Corps

shall discuss any deficiencies with the PHA Executive

Director or his/her representative.

h. The Corps shall submit its written report to the Field

Office within 5 working days after completion of the

inspection/review.

i. The PHDD shall review the Corps' report and, if

satisfactory, accept it and forward a copy to the PHA within

10 working days of the receipt of such report, if possible,

but no later than 30 calendar days.

3

j. The PHA shall report to the PHDD any required corrective

actions taken within 30 working days of receiving the

report.

_______________________________________

Joseph Shuldiner, Assistant Secretary

for Public and Indian Housing

Attachments

PUBLIC HOUSING DEVELOPMENT/MROP

HUD FIELD OFFICE SPREAD OF THE $2,760,000 TECH ASSTNC/INSPECTION FUNDS TO

BE USED WITH THE U.S. ARMY CORPS OF ENGINEERS (based on pipeline

distribution SMIRPH Data as of July 5, 1994)

BOSTON            $ 82,000                 CHICAGO           $193,000

HARTFORD           110,000                 CINCINNATI          27,000

MANCHESTER          10,000                 CLEVELAND          110,000

PROVIDENCE          27,000                 COLUMBUS            27,000

DETROIT             27,000

BUFFALO             55,000                 GRAND RAPIDS        27,000

NEW YORK           400,000                 INDIANAPOLIS         9,000

NEWARK             300,000                 MILWAUKEE           27,000

MINNEAPOLIS         27,000

BALTIMORE           27,000

CHARLESTON          27,000                 FORT WORTH          55,000

PHILADELPHIA       110,000                 HOUSTON             27,000

PITTSBURGH          55,000                 LITTLE ROCK          2,000

RICHMOND            27,000                 NEW ORLEANS         27,000

D.C.                27,000                 OKLAHOMA CITY        4,000

SAN ANTONIO         55,000

ATLANTA             82,000

BIRMINGHAM          27,000                 DES MOINES          27,000

COLUMBIA            27,000                 KANSAS CITY         55,000

GREENSBORO          27,000                 OMAHA               27,000

JACKSON             27,000                 ST. LOUIS           27,000

JACKSONVILLE        55,000

LOUISVILLE          55,000                 DENVER              55,000

KNOXVILLE            4,000

NASHVILLE           27,000                 HAWAII              27,000

CARIBBEAN           27,000                 LOS ANGELES        110,000

PHOENIX             27,000

SACRAMENTO          27,000

SAN FRANCISCO       55,000

ANCHORAGE           27,000

PORTLAND            27,000

SEATTLE             27,000

_______         ___________

TOTAL           $2,760,000

___________________________________________________________________________

Interagency Agreement between

The Department of Housing and Urban Development and the

Army Corps of Engineers

Public Housing Development/MROP

********************************************************************

* *

* *

* *

* *

* *

* *

* *

* *

* *

*       GRAPHICS  MATERIAL  IN  ORIGINAL  DOCUMENT  OMITTED        *

* *

* *

* *

* *

* *

* *

* *

* *

* *

********************************************************************

___________________________________________________________________________

___________________________________________________________________________

********************************************************************

* *

* *

* *

* *

* *

* *

* *

* *

* *

*       GRAPHICS  MATERIAL  IN  ORIGINAL  DOCUMENT  OMITTED        *

* *

* *

* *

* *

* *

* *

* *

* *

* *

********************************************************************

___________________________________________________________________________

MEMORANDUM OF AGREEMENT

BETWEEN

THE DEPARTMENT OF HOUSING AND URBAN DEVELOPMENT

AND

THE DEPARTMENT OF THE ARMY

Effective September 1993

Amendment No. 1

GENERAL

[Delete:  HUD Regional; Replace with:  HUD Field].

ARTICLE I - PURPOSE AND AUTHORITY

At line 8, [Delete:  modernization].

ARTICLE II - SCOPE

At line 2, after:  include [Insert:  technical assistance and]

At line 3, after:  "HAs") [Delete:  modernization; Replace with:

programs and].

ARTICLE IV - IMPLEMENTING INSTRUCTIONS

At bullet 8, [Delete: contracting officers; Replace with: Public Housing

Division Directors for Public Housing and Office of Native American

Program Administrators for Indian programs].

At bullet 11, after:  HA [Insert:  construction management, contract

management, and].

ARTICLE V - WORK PLANS

At bullet 2, line 2, after:  inspections; [Delete:  and].

At bullet 3, line 2, after:  administration evaluation reports are to be

prepared; [Insert:  and]

After bullet 3, [Insert bullet 4:-number and location of sites for which

lead based paint testing and abatement evaluations are to be performed.]

After bullet 4, [Insert bullet 5:-number and type of design,

construction, and cost document submission reviews to be performed.]

ARTICLE VI - WORK ORDERS

Delete Article VI - WORK ORDERS; Replace with the following:

ARTICLE VI - INTERAGENCY AGREEMENTS

In response to requests from the HUD for DA assistance under this MOA

and on the basis of mutually agreed upon work plans, the DA and the HUD

shall conclude mutually agreed upon written Interagency Agreements

("IA(s)") which shall include the following:

- a description of the goods or services requested (general scope of

work statement);

- the amount of funds required and available to accomplish the scope of

work as stated above;

- a funds citation; and

- a payment provision.

1 of 4

Goods or services shall be provided under this MOA only after an

appropriate IA has been signed by a representative of each party authorized

to execute that IA.  Upon signature by each party's representative, an IA

shall constitute a valid Economy in Government Act order.  In the case of

conflict between this MOA, or any implementing instructions and an IA, this

MOA or the implementing instructions shall control.

Add New ARTICLE VII - WORK ORDERS

In response to project specific requirements of the HUD for DA

technical assistance in accordance with mutually agreed upon IAs, the DA

and the HUD shall conclude mutually agreed upon written Work Orders

("WO(s)") for project specific work, which shall include:

- a specific scope of work statement;

- schedules of work;

-identification of types of contracts to be used (if known);

-identification of HUD and DA points of contact for work execution;

-number and type of design, construction, and cost document submission

reviews to be performed;

-the amount of funds allocated from the IA available to accomplish the

WO; and

-such other particulars as are necessary to describe clearly the

obligations of the parties with respect to the requested goods and

services.

The purpose of the WOs is to describe specific taskings, or projects,

to be accomplished pursuant to an agreed upon, executed IA.  The specific

task, or project, shall be accomplished within the scope of work as

established by the IA and shall not expand the scope of work beyond that

specified in the applicable IA.  The WO shall not expand the estimated or

required funding beyond the amount made available for obligation by the

applicable IA pursuant to which the WO task, or project, is authorized.

In the case of conflict between this MOA, or any IA, or a WO, this MOA

or the IA shall control the WO, and this MOA shall control the IA.

Renumber ARTICLE VII - RESPONSIBILITIES OF THE PARTIES to be ARTICLE VIII -

RESPONSIBILITIES OF THE PARTIES.

At A., subparagraph 3, line 2, after:  services by in-house [Insert:  or

contract].

At A., after:  subparagraph 6, [Insert subparagraph 7:  The DA shall inform

the HUD of all contracts entered into under each WO.]

At B., subparagraph 3, [Delete:  paragraph 3; Replace with:  Public Housing

Division Directors for Public Housing and Office of Native American Program

Administrators for Indian Programs are authorized HUD representatives to

sign WPs and WOs.

Renumber ARTICLE VIII - FUNDING to be ARTICLE IX - FUNDING.

At paragraph 1, at sentence 5 [elete:  monthly; Insert:  quarterly].

At paragraph 1, sentence two {Delete:  sentence 2; Replace with:  The HUD

shall make payment to the DA by check transmitted in advance of the work

being accomplished to CDR HQUSACE (CERM-FC), 20 Massachusetts Avenue NW,

Washington, D.C. 20314-1000.  The ordering

2 of 4

document in accordance with the Economy in Government Act shall be HUD Form

730, "Award/Modification of Interagency Agreement (IAA)," (with

attachment).  This form is the HUD document required to obligate the funds

transmitted to the DA.  The IAA shall provide the amounts authorized and

shall provide the general scope of work to be accomplished in the period of

performance indicated on the form.  The IAA will be signed by a

Headquarters HUD Contracting Officer and DA authorized representative.  At

paragraph 3, line 8. after:  to pay any costs [Insert:  , such as contract

claims or other liability,]

Renumber ARTICLE IX - APPLICABLE LAWS to be ARTICLE X - APPLICABLE LAWS.

At line 3, after:  and procedures of the United States.  [Insert:  Unless

otherwise required by law, all work contracted by the DA shall be governed

by DA policies and procedures.]

Renumber ARTICLE X - DISPUTE RESOLUTION to be ARTICLE XI - DISPUTE

RESOLUTION.

Renumber ARTICLE XI - LIABILITY to be ARTICLE XII - LIABILITY.

Renumber ARTICLE XII - PUBLIC INFORMATION to be XIII - PUBLIC INFORMATION.

At line 7, after:  responsible for all public information.  [Insert:  The

DA may make public announcements and respond to all inquiries relating to

its procurement and contract award and administration process.]

Renumber ARTICLE XIII - MISCELLANEOUS to be ARTICLE XIV - MISCELLANEOUS.

Renumber ARTICLE - XIV - AMENDMENT AND TERMINATION to be ARTICLE XV -

AMENDMENT AND TERMINATION.

Renumber ARTICLE XV - EFFECTIVE DATE to be ARTICLE XVI

Add ARTICLE XVII - CONTRACT CLAIMS AND DISPUTES

All claims and disputes by contractors arising under or relating to

contracts awarded by the DA shall be resolved in accordance with Federal

law and the terms of the individual contract.  The DA shall have dispute

resolution authority for these claims.  Any contracting officer's final

decision may be appealed by the contractor pursuant to the Contract

Disputes Act of 1978 (41 U.S.C.  601-613).  The U.S. Army Corps of

Engineers Board of Contract Appeals ("ENG BCA") is designated as the

appropriate board of contract appeals.  In lieu of appealing to the ENG

BCA, the contractor may bring an action directly to the United States Court

of Federal Claims.

The DA shall be responsible for handling all litigation involving

disputes and appeals, and for coordinating with the Department of Justice

as appropriate.  The DA shall notify the HUD of any such litigation and

afford the HUD an opportunity to review and comment on the litigation

proceedings and any resulting settlement negotiations.

3 of 4

This Amendment shall be effective when signed by both the HUD and the DA.

_________________________________________    ______________________________

Assistant Secretary for Public and Indian    Director of Military Programs

Housing

DATE: ___________________________________    DATE: ________________________

4 of 4

IMPLEMENTING INSTRUCTIONS-DEVELOPMENT/MROP PROJECTS

Guidance for Executing the

Memorandum of Agreement between

The Department of Housing and Urban Development

and

The Department of the Army

I    DEFINITIONS

A.Plans and Specifications means the documents developed by an

architect/engineer (A/E) for procuring construction/

rehabilitation services.

B.Physical Inspection means monitoring the construction and

performing designated tasks for assuring good quality of

construction, including rehabilitation, of housing for the

development of public housing and reconstruction under the Major

Reconstruction of Obsolete Public Housing (MROP) program by

public housing agencies (PHAs).  Major tasks include:

1.reviewing the plans and specifications in preparation for

conducting the on-site inspection of a project where work is

carried out by contract;

2.conducting on-site construction inspections to assure

compliance with development or reconstruction plans and

specifications, and energy conservation standards and other

federal requirements;

3.preparing a report on each inspection including listing of

the identified deficiencies and proposed solutions to

correct them;

4.discussing the deficiencies before leaving the site with the

PHA's Executive Director or designee;

5.submitting a written inspection report to the Department of

Housing and Urban Development (HUD) Field Office within five

working days of each inspection;

6.recommending to the HUD Field Office whether a follow-up

visit is needed to assure that identified deficiencies have

been corrected;

7.participating in the final inspection of development or MROP

projects, if directed by the Field Office.

C.Review means analysis of design, construction and cost document

submissions (e.g., site/engineering/feasibility studies, work

write-ups, cost estimates/budgets and plans and specifications)

of a PHA preparatory to execution of a conventional (bid)

construction contract/(turnkey) contract of sale, and thereafter

during construction.

D.Completion of Construction Contract  The construction is

considered completed when all contract work has been completed

per Handbook 7417.1  REV 1 (paragraph 12-63) excluding seasonal

work beyond the contractor's control.

E.Final Inspection is conducted in the presence of the Construction

Contractor, PHA and Corps of Engineers (Corps) representative (if

directed by the Field Office) when the construction work is

complete (as defined in subparagraph D).  The deficiencies to be

completed/corrected by the contractor are to be listed in a punch

list prepared by the PHA representative.

F.Contract Administration means Corps review of PHA procurement

procedures for professional A/E and construction services and

procuring equipment and materials in accordance with 24 CFR 85.36

and 24 CFR 941.208(g) for public housing development/MROP.  This

includes but is not limited to:

1.determining that the solicitation procedures including

advertisement, award and contract documents satisfy 24 CFR

85.36 and all HUD requirements, including the development

method, 24 CFR 941.102;

2.overseeing PHA contracts to ensure that the frequency and

quality of inspections by the PHA A/E is adequate for

contract completion in accordance with the plans and

specifications.  Note:  For force account, frequency and

quality of PHA's inspections for completion of force account

work (per 24 CFR 941.102(c) only permitted for acquisition

projects);

3.assuring contract modifications are:  within the scope and

not already a part of the executed contract (repetitive);

essential to the completion of the contract work; and

related additive/deductive costs and time extensions are

reasonable; and

4.determining that payments to the developer/contractor

adequately reflect the completion status of the contract

work, are consistent with the schedule of payments, and are

appropriate to the development method (e.g., turnkey or

conventional bid).

G.Adequacy of Plans and Specifications means the review of proposed

bidding or turnkey documents including plans and specifications

to assure compliance with the current Federal requirements and

are free from omissions that may lead to contract modifications

during the contract (Bidability, Constructability, Operability

(BCO) Review).  This is not applicable to force account labor.

2

H.HUD's Inspection Procedures are provided in the Monitoring

Guidebook dated April, 1993 - Construction Quality Review of

Public and Indian Housing.  The Corps is not limited to using

only the checklist provided in the Monitoring Guidebook, but

shall use its knowledge and expertise to assure that the

development/MROP project meets:  the plans and specifications;

HUD minimum property standards (24 CFR 200, subpart S) (for

development projects) or the Modernization Standards in HUD

Handbook 7485.2, as revised for MROP projects; the Lead-Based

Paint "Interim Guidelines for Hazard Identification and Abatement

in Public and Indian Housing"; and the general construction

industry performance standards.

I.Work Order is the document prepared by HUD which requires

specific inspection and review actions to be carried out by the

Corps staff.  It includes the type of work, schedule of work and

estimated costs (to be provided by the Corps) and is signed by

both the HUD and Corps.

J.Force Account Labor is labor directly employed by the PHA on

either a permanent or a temporary basis (see paragraph I F 2

above).

II   STATEMENT OF WORK

A.The Corps under this agreement shall:  furnish all materials,

equipment, services, and facilities; provide its own

transportation; and execute tasks incident to or stated in the

work orders and described in the definitions.  When acting as

HUD's agent, the Corps shall:  have right of entry and free

access to the development; and inspect all work as directed in

the work order (including materials, equipment and fixtures

furnished, installed or stored in and about the development).

B.The Corps shall designate a contact person in each of its

District/Division offices.  The HUD Field Office Public Housing

Division Directors or their designees shall prepare work plans

with the assistance of the Corps.  The work plans shall:  be

prioritized by the HUD Field Office; contain the developments to

be inspected; specify the frequency of inspections; identify

tasks to be performed for each inspection; and include the

estimated cost of the task as provided by the Corps Division.

HUD Field Office (Public Housing Director) shall be responsible

for PHA monitoring where the projects are to be inspected

according to the work plan schedule.

C.The HUD Field Office shall prepare a work order quarterly for

each PHA to be reviewed on the attached form.  The work order

shall contain the tasks to be performed by the Corps at

identified projects and the period in which they are to be

performed.  Tasks typically included in the work order are

described in the Section I, DEFINITIONS.  Any specific

instructions to the Corps concerning inspection/review of

project(s) shall be put in the comments section of the work order

by the HUD Field Office.  The HUD Field Office Public Housing

Director

3

shall sign the work order which shall then be delivered or faxed

by the Field Office Public Housing Director to the Corps Office

for accomplishing the requested inspections/reviews.

D.After receiving the work order, the Corps shall contact the HUD

Field Office representative to receive further instructions

regarding the contact person on-site and the phone number for

contacting the PHA prior to inspection.  The HUD Field Office

representative shall advise the PHA to be inspected to provide a

set of the project(s) plans and specifications (where the work is

being carried out by contract) to the Corps for its review before

the on-site inspection.  The HUD representative also shall inform

the PHA of the date and time of the inspection to be conducted by

the Corps representative after confirmation by the Corps.  The

Corps shall review the project(s) plans and specifications

furnished by the PHA prior to the inspection.  For contract

administration review, the HUD Office shall advise the PHA to

provide access by the Corps representative to all necessary

records of the particular project(s) for contract administration

review.  For adequacy of plans and specifications review, the HUD

Field Office shall advise the PHA to provide a set of contract or

other documents including the design, construction or bid

documents in sufficient time for the Corps to review before the

next stage, e.g., project is advertised for bids.

E.If the HUD Field Office determines that it is necessary to make

changes to an existing work order, an amended work order may be

issued any time following the procedures for issuing a new work

order.

F.The Corps shall:  include in each inspection report any

identified safety or health hazard; discuss identified hazards

with the PHA's Executive Director or designee before leaving the

site; immediately notify the PHA's Executive Director or

designee, and the HUD Field Office representative of any observed

safety or health hazards which endanger life or threaten serious

injury or property damage.

III  REPORTING

A.After completion of an inspection, the Corps shall prepare an

inspection report which shall cover one or more of the following:

1.For Physical Inspection:

a.Any deviations from the plans and specifications of

executed contracts; any contract modifications which

have not been approved or documented; and instances of

deviations from the HUD standards and Lead-Based Paint

Guidelines;

b.Any deficiencies in construction materials or

procedures and recommendations to correct deficiencies;

4

c.Any deficiencies in contract administration and

recommendations for immediate and long term corrective

measures; and

d.Recommendations for follow up inspection(s)

to assure that the deficiencies are corrected.

2.For Contract Administration:

Any deficiencies/irregularities found in the contract

administration to the HUD Field Office within 5 working

days of completion of the review.  The HUD Field

Office, after review of the report, shall advise the

PHA of any corrective action required in that project

or future projects.

3.For Reviews including Plans and Specifications (at any stage

preparatory to execution of a construction contract/contract

of sale):

Any deficiencies of Federal requirements found to the

HUD Field Office within 5 working days of completion of

the review.  The - HUD Field Office shall review the

report and advise the PHA of any required corrective

action before the project is authorized to proceed to

the next stage, e.g., advertised for bids.

B.For physical inspections, the Corps shall discuss the inspection

findings and/or recommendations and the corrective action

required with the PHA on-site representative and shall submit the

report to the HUD Field Office within five working days of the

inspection.  The HUD representative shall examine the report for

completeness and shall send a copy to the PHA with a form

transmittal letter to be signed by the Field Office Public

Housing Division Director.  If warranted, the HUD representative

shall contact the Corps representative to discuss the areas of

concern on the report and advise on corrections.  The report

should reach the PHA within ten working days, if possible, but no

later than 30 calendar days after the on-site inspection is

completed.  Within 30 working days of the inspection, the PHA

shall furnish the HUD Field Office a written report of actions

taken or to be taken as appropriate to remedy the finding and/or

accomplish the recommendations contained in the HUD-approved

Corps inspection report.  A copy shall be provided to the Corps.

C.The Corps shall provide HUD Headquarters a summary report within

60 days after the end of each Fiscal Year summarizing the major

defects found during the inspections for each HUD geographic

jurisdiction (e.g., State/Area Office).  The report shall

address, but not be limited to, the following categories:

conformance of plans and specifications with the HUD standards.

Subpart C adherence to construction schedule; major deficiencies

in the construction materials and workmanship; major deficiencies

in the contract administration; and recommendations for

improvement in carrying out the development/MROP work.

5

D.The Corps shall submit quarterly and annual financial reports

reflecting the funds expended and remaining for each Field Office

to the HUD Field Office and Headquarters.  HUD Headquarters may

rearrange the allocation of funds for each Field Office based on

the quarterly reports and the projected need for

inspections/reviews by each Field Office.  The HUD Field Office

shall amend its schedules according to the available funds.

These implementing instructions may be modified or amended only by

written, mutual agreement of both parties.

U.S. Department of Housing              U.S Army Corps of Engineers

and Urban Development

______________________________          ______________________________

Joseph Shuldiner                        Pat M. Stevens IV

Date: ____6/27/94_____________          Date: ____8/11/94_____________

6

___________________________________________________________________________

Interagency Agreement between

The Department of Housing and Urban Development and the

Army Corps of Engineers

Public Housing Development/MROP

Work Order

********************************************************************

* *

* *

* *

* *

* *

* *

* *

* *

* *

*       GRAPHICS  MATERIAL  IN  ORIGINAL  DOCUMENT  OMITTED        *

* *

* *

* *

* *

* *

* *

* *

* *

* *

********************************************************************

___________________________________________________________________________

___________________________________________________________________________

Instructions

********************************************************************

* *

* *

* *

* *

* *

* *

* *

* *

* *

*       GRAPHICS  MATERIAL  IN  ORIGINAL  DOCUMENT  OMITTED        *

* *

* *

* *

* *

* *

* *

* *

* *

* *

********************************************************************

___________________________________________________________________________