U.S. Department of Housing and Urban Development

H O U S I N G

Special Attention of:                        Notice H 97-13 (HUD)

All State and Area Coordinators,             Issued: May 14, 1997

All Directors of Housing; All                Expires: May 31, 1998

Multifamily Housing Directors

Cross References:

Handbook 4571.3 REV-1

Elderly

Subject:  Fiscal Year 1997 Policy for Capital Advance Authority

Assignments, Instructions and Additional Program

Requirements for the Section 202 Capital Advance Program,

Section 202 Application Processing and Selection

Instructions, Processing Schedule.

1.   PURPOSE.  This Notice transmits for Fiscal Year 1997:

A.   Changes to Application/Selection Process

B.   Section 202 Processing Schedule

C.   State and Area Office Allocations for Section 202(ATT.1)

D.   Section 202 Funding Notification (ATT.2)

E.   Section 202 Applications Processing and Selections (ATT.3)

F.   Congressional Notification Memorandum Format (ATT.4)

G.   Minority Business Enterprise Goals (ATT.5)

H.   Section 202 Rating Guidelines (ATT.6)

I.   Section 202 Initial Screening (ATT.7

J.   Technical Review Sheets (ATT.8)

K.   Section 202 Standard Rating Criteria Form (ATT.9)

This Notice should be used in conjunction with the Final Rule

(Part 891), the Section 202 Federal Register Notice of Fund

Availability, and Handbook 4571.3 REV-1  - Section 202 Supportive

Housing for the Elderly.

2.   CHANGES TO FY 1997 SECTION 202 PROGRAM:

A.   Bonus points for location of site.  Applications submitted

by Sponsors in which there is satisfactory evidence of

control of an approvable site for a project that will be

located within the boundaries of a Federally designated

Empowerment Zone, Urban Supplemental Empowerment Zone,

Enterprise Community, or an Urban Enhanced Enterprise

Community will be awarded 5 bonus points.  This is a change

from FY 1996 in that the Secretary's Representative will not

award these points and there will not be a review of the

Distribution: W-3-1

application to determine if the area, as identified above,

has a locally developed strategy area involving items such

as physical improvements, necessary public facilities and

services, private investments and citizen self-help activities.

If a project is located in more than one of the above

categories, the maximum amount of bonus points an

application can receive is five (5).

HUD State and Area Offices will include in the Application

Package and provide at the Section 202 Workshop information

about the local community agency for applicants to contact,

as well as the internet address

(http://www.caliper.com/hud), to determine if their proposed

projects will be located in a Federally designated

Empowerment Zone or Enterprise Community.

B.   Secretary's Representative - For FY 1997, the Secretary's

Representative, or the Secretary's Representative in

conjunction with the State/Area Coordinator can award up to

5 points to each application based on the extent of the

local government support for the project.

The points must be documented in a memorandum from the

Secretary's Representative or the Secretary's Representative

and the State/Area Coordinator to the Director, Multifamily

Division. (See Attachment 8 of this Notice.) The Secretary's

Representative may not delegate this responsibility.

C.   Environmental Site Assessment - For FY 1997, in conformance

with 24 CFR 50.3(i), as revised (October 28, 1996), all

applicants are required to submit a Phase I Environmental

Site Assessment of their proposed site(s) with their

applications.  The Transaction Screen Process is no longer

an application requirement.  The Phase I Environmental Site

Assessment is to be completed in accordance with the

American Society for Testing and Material (ASTM), Standards

E 1527-93, as amended.

If the Phase I study indicates the possible presence of

contamination and/or hazards, further study must be

undertaken.  At this point, the Sponsor must decide whether

to continue with this site or choose another site.  Should

the Sponsor choose another site, the same environmental site

assessment procedure identified above must be followed for

that site.  Since the Phase I studies must be completed and

2

submitted with the application, it is important that the

Sponsor start the site assessment process as soon after NOFA

publication as possible.

If the Sponsor chooses to continue with the original site on

which the Phase I study indicated possible contamination or

hazards, then a detailed Phase II Environmental Site

Assessment by an appropriate professional will have to be

undertaken.  NOTE: THE COST OF THE STUDY WOULD BE BORNE BY

THE SPONSOR IF THE APPLICATION IS NOT SELECTED.  If the

Phase II Assessment reveals site contamination, the extent

of the contamination and a plan for clean-up of the site

must be submitted to the local State or Area Office.  The

plan for clean-up must include a contract for remediation of

the problem(s) and an approval letter from the applicable

Federal, State, and/or local agency with jurisdiction over

the site.  In order for the application to be considered for

review under the FY 1997 funding competition, the Phase II

Assessment and the plan for clean-up including the contract

for remediation (if appropriate) must be submitted to the

local State or Area Office no later than 30 days after the

application submission deadline date.  NOTE: THIS COULD BE

AN EXPENSIVE UNDERTAKING.  THE COST OF ANY CLEANUP AND/OR

REMEDIATION MUST BE BORNE BY THE SPONSOR.

To be considered valid, no more than 6 months can elapse

after completion of the Phase I study.  If the Phase I is

more than 6 months old, the preparer must update the

environmental site assessment.  If there have been no

changes since the previous assessment, the preparer must

certify to same.

If the Phase I study is not included in the application

submission, it must be requested during the deficiency

period.  Since the Phase I document is not identified in the

NOFA as a document that has to be executed by the

application deadline date, it can be executed during the

deficiency period.  However, if Phase I indicates that a

Phase II study is required and that study reveals site

contamination, then the extent of the contamination and the

plan for clean-up (as identified in Section III.E.4.(c)(5)

of the Section 202 NOFA) must be submitted to HUD no later

than 30 days after the application submission deadline date.

If the Sponsor does not submit the required information by

that date, there is no additional deficiency period and the

application must be rejected.

3

D.   Historic Preservation.  For FY 1997, Sponsors are to submit

with their applications, a letter from the State Historic

Preservation Officer stating whether the proposed site has

historic significance.  Having this information submitted

with the application will assist HUD in the timely

completion of its environmental review.

E.   Suitability of the site from the standpoint of Promoting a

greater choice of housing opportunities for minority elderly

persons/families.  In accordance with the Secretary's

December 16, 1996 memorandum that requires NOFAs to include

a selection factor addressing affirmatively furthering fair

housing, the application submission requirement responding

to this criterion has been broadened to include a narrative

description of how the Sponsor will use the site to

affirmatively further fair housing opportunities for

minority elderly persons/families.

F.   Threshold score.  The threshold score for an application to

be eligible for selection is 60 base points. (The threshold

score does not include bonus points.)

G.   Bonus points for involvement of elderly persons in

development of Section 202 applications.  Under Section 202,

as in FY 1996, 5 bonus points will be provided to

applications where the Sponsor has involved elderly persons

(including minority elderly persons) in the development of

the application and will involve elderly persons (including

minority elderly persons) in the development of the project.

However, guidelines for rating this criterion for bonus

points have been added this fiscal year.

H.   Change in definition of minority sponsor.  In conformance

with 60 FR 46159, September 5, 1995, section 2452.226-70,

Hasidic Jewish has been deleted from the definition of

minority sponsor.

3.   CHANGES PURSUANT TO THE APPROPRIATIONS ACT OF 1997: In accordance

with the waiver authority provided in the FY 1997 Appropriations

Act, the Secretary is extending the following determination made

in the Notice, published in 61 F.R. 3047 and in the FY 1996

Section 202 NOFA, to FY 1997 funding by waiving the statutory and

regulatory provisions governing the amount and term of the PRAC.

Project rental assistance funds will be reserved based on 75

percent of the current operating cost standards to support the

units selected for capital advances sufficient for a minimum

4

five-year project rental assistance contract term and a maximum

project rental assistance contract term which can be supported

by funds authorized by the HUD Appropriations Act of 1997.  The

Department anticipates that at the end of the contract term,

renewals will be approved depending upon the availability of

funds.  PLEASE NOTE THAT THE WAIVER BROADENING THE ELIGIBILITY

OF TENANTS TO PERSONS WITH INCOMES AT 80 PERCENT OF THE MEDIAN OR

BELOW (61 F.R. 3047, JANUARY 30, 1996) IS NOT BEING EXTENDED TO

THE PROJECTS FUNDED IN ACCORDANCE WITH THE FY 1997 SECTION 202

NOFA.  THE STATUTORY PROVISION LIMITING ELIGIBILITY TO PERSONS

WITH INCOMES AT 50 PERCENT OF THE MEDIAN OR BELOW REMAINS IN

EFFECT.

4.   FISCAL YEAR 1996 CHANGES STILL IN EFFECT:

A.   Section 202 unit application limit.  The maximum number of

units that a Sponsor or a Co-sponsor may apply for in a

single geographical area is reduced to 200.

B.   Revised selection process. During the selection process,

rating panels must select for funding, ranked applications

in descending order which most reasonably approximate the

number of units and capital advance funds available to each

HUD Office.  The selection panels must select in rank order

down to the next highest rated application that can utilize

the remaining funds WITHOUT skipping over a higher rated

application.

After making the initial selections, any residual funds may

be utilized to fund the next rank-ordered application by

reducing the units by no more than 10 percent rounded to the

nearest whole number; provided the reduction will not render

the project infeasible.  Projects of nine units or less may

not be reduced.  An example of a project becoming infeasible

by a unit reduction is a project that will be rehabilitated,

for which the Sponsor has site control, where the project

will not be able to sustain fewer units than those

requested.  Acceptance by a Sponsor of a project where the

units have been reduced means acceptance of the reduced

number of units.

The above processes must be done separately for each HUD

Office's metropolitan and nonmetropolitan allocations. once

this is completed, HUD offices may combine their unused

metropolitan and nonmetropolitan funds in order to select

the next highest ranked application in either category using

the unit reduction policy described above, if necessary.

5

Funds remaining after these processes are completed will be

returned to Headquarters.  These funds will be used first to

restore units to projects that were reduced by HUD State and

Area Offices based on the instructions above and, second,

for selecting additional applications on a national rank

order.  However, no more than one application will be

selected per HUD Office from the national residual amount

unless there are insufficient approvable applications in

other HUD Offices.  If funds still remain, additional

applications will be selected based on a national rank

order, insuring an equitable distribution among HUD Offices.

In other words, after Headquarters selects one additional

application per HUD Office, it will then select a second

application per HUD Office, then a third and so on depending

upon the amount of residual funds.

C.   Sponsor as consultant.  The Sponsor may also serve as a

consultant to the project.  In Section 891.130(a)(2)(iii) of

the final rule for the Section 202 program, it states that

developer (consultant) contracts between the Owner and the

Sponsor or the Sponsor's nonprofit affiliate will not

constitute a conflict of interest if no more than two

persons salaried by the Sponsor or management affiliate

serve as nonvoting directors on the Owner's board of

directors.

D.   Limit on amendments.  Per Section 891.100(d) of the final

rule for the Section 202 program, fund reservations may be

amended only after initial closing, subject to the

availability of funds.  This change must be emphasized to

Sponsors so that as they plan their projects they will be

aware that they need to keep the cost of the project within

the fund reservation amount.  Should the cost exceed the

fund reservation amount, it may be necessary for

Sponsors/Owners to seek outside funding sources to cover any

additional expenses.

E.   Limit on fund reservation extensions.  Section 891.165 of

the final rule for the Section 202 program permits fund

reservations to be extended up to 24 months on a limited

case-by-case basis.  This approval will be made at the State

and Area Office level.

F.   Application requirement regarding the Sponsor's experience

in providing opportunities for minority and women-owned

business enterprises participation.  Sponsors will no longer

be rated on the scope, extent and quality of their

experience in providing opportunities for minority- and

6

women-owned business enterprises participation.  However,

Sponsors must still describe their experience in contracting

with minority- and women-owned businesses over the last three

years; as well as their experience in contracting with small

businesses.  In addition, they must provide information about

their participation in joint ventures by describing the joint

venture, the partners involved and the Sponsor's

involvement.

G.   Elimination of Regional Office Role.  The modifications

outlined in Attachment 3 of this Notice eliminate the role

of the Regional Offices in the selection process for FY 1997

Section 202.

H.   Minimum project sizes. For Section 202 applications, the

minimum project size for both metro and nonmetro proposals

is five (5) units including the nonrevenue manager's unit,

if applicable.  A Sponsor can propose scattered sites in its

application as long as each site consists of at least 5

units and the Sponsor has site control for all sites.  In

such cases, for the rating criteria pertaining to the need

for supportive housing in the area and the suitability of

the site, each site is to be rated separately and then the

scores averaged.  The maximum of 125 units for projects in

metro and nonmetro areas is unchanged.

5.   SITES LOCATED IN FLOODPLAINS: Due to the length of the review

process required for all sites that are located in floodplains

(see Attachment 3, paragraph A.5.), HUD State and Area Offices

may not be able to complete their reviews in time for the

applications to be considered for funding.  Therefore, Sponsors

should take this into consideration when selecting project sites

and to put forth all efforts to locate sites that are not in

floodplains.

6.   SUBMISSIONS TO HEADQUARTERS: State and Area Offices will submit

the following to Headquarters: (1) a list of initial selections,

(2) a list of the approvable but unfunded applications, (3) a

list of applications that scored less than-60 base points, (4) a

transmittal memorandum, (5) a recap sheet of the funds being

allocated and awarded, and (6) congressional notification

memoranda.  At the same time, Offices are to submit the 718's and

PAD's for the initial selections to the Office of the

Comptroller, Field Accounting Division.  These actions must be

completed by September 12, 1997.  NOTE: IF ANY PROJECT WAS

REDUCED BY UP TO 10 PERCENT SO IT COULD BE FUNDED FROM RESIDUAL

FUNDS, PLEASE IDENTIFY PROJECT IN YOUR TRANSMITTAL MEMORANDUM AND

ON THE SELECTION LIST.  ALSO, INCLUDE IN THE MEMORANDUM THE

NUMBER OF UNITS REDUCED AND THE AMOUNT OF CAPITAL ADVANCE AND

PRAC FUNDS NEEDED TO RESTORE THE UNITS TO THE PROJECT.

7

7.   FISCAL YEAR 1997 CAPITAL ADVANCE AUTHORITY ASSIGNMENTS:

A.   Fair Share Factors.  Although not subject to the Section

213(d) requirements, a formula is still used for allocating

Sections 202 funds.  The allocation formula was developed to

reflect the "relevant characteristics of prospective program

participants", as specified in 24 CFR 791.402(a).

The FY 1997 formula for allocating Section 202 capital

advance funds consists of one data element: a measure of the

number of one and two person elderly renter households with

incomes at or below the Department's Very-low Income Limit

(50 percent of area median family income, as determined by

HUD, with an adjustment for household size), which have

housing deficiencies.  The counts of elderly renter

households with housing deficiencies were taken from a

special tabulation of the 1990 Decennial Census.  The

formula focuses the allocation on targeting the funds based

on the unmet needs of elderly renter households with housing

problems.

The allocations for metropolitan and nonmetropolitan

portions of the State and Area Office jurisdictions reflect

the most current definitions of metropolitan areas, as

defined by the Office of Management and Budget.

B.   Program Fund Assignments.  The issuance of the HUD-185,

Regional Fund and Contract Authority Assignment, and the

subsequent subassignment by the Region (HUD-185.1) will be

made when all of the selections for the FY 1997 program are

finalized.

8.   STATE AND AREA OFFICE ALLOCATIONS:

A.   Allocation of Funds. The Department of Housing and Urban

Development Reform Act of 1989 (HUD Reform Act) provides

that allocations of funds be made to the smallest

practicable areas consistent with the delivery of assistance

through meaningful competition.  The HUD Reform Act also

states that program funding under Section 202 shall be

allocated in a manner that ensures selections of projects of

sufficient size to accommodate facilities for supportive

services appropriate to the needs of the population to be

served.  In order to meet the intent of the Reform Act, the

following rules will apply to the FY 1997 Section 202

allocations.

8

(1)  Offices are required to establish allocation areas only

for the respective metro and nonmetro assignments of

capital advance authority for the entire Office

jurisdiction.  Therefore, all applications received

from metro areas will compete against each other and

all applications from nonmetro areas will compete

against each other.

For FY 1997, 15 percent of the available funds are to

be allocated for nonmetro areas.

(2)  There is a minimum proposal size of 5 units and a

maximum of 125 units for projects in metro and nonmetro

areas.  Offices may NOT establish their own minimum or

maximum application sizes.

Where the office allocation in either the metro or

nonmetro areas is less than 125, the maximum proposal

size will be limited by the allocated amount.  Among

other requirements, to be considered responsive to the

NOFA, an applicant must not request a larger number of

units for the specific geographical area (metropolitan

or nonmetropolitan) than permitted in the NOFA and must

not exceed the maximum number of units per application

as established herein. (see Attachment 1)

B.   Project Rental Assistance Contract Funds.  The Department

reserves project rental assistance contract funds for 5

years consistent with current operating cost standards.

C.   State and Area Office Funding Notifications.  This paragraph

expands on Paragraph 2-1 and Appendix 5 of Handbook 4571.3

REV-1.  All Offices shall issue Funding Notifications in

accordance with this paragraph and the above Handbook

references.  See Attachment 2 for Section 202 Funding

Notification Instructions.  The funding notification format

shall be used by all Offices with no deviations.

Although previous advertising requirements have been

eliminated, Offices must notify potential applicants by

following the instructions in Handbooks 4571.3 REV-1 and

Attachment 2 of this Notice.

9.   CONSOLIDATED PLAN CERTIFICATION: Each applicant is to submit a

certification by the jurisdiction in which the proposed project

is to be located that the application is consistent with the

jurisdiction's HUD-approved Consolidated Plan for FY 1997.

The certification is to be signed by the unit of general local

government if it is required to have, or has, a complete

Consolidated Plan. otherwise, the certification may be made by

the State, or if the project will be located in a unit of

9

general local government authorized to use an abbreviated

strategy, by the unit of general local government if it is

willing to prepare such a plan.

All Consolidated Plan Certifications must be made by the public

official responsible for submitting the plan to HUD.  All plan

certifications must be submitted as part of the application by

the application submission deadline set forth in the NOFA.  The

Plan regulations are published in 24 CFR Part 91.

10.  WORKSHOPS: To the extent possible, experienced program and

technical staff should conduct the workshops to provide guidance,

particularly for new program participants.  Since first time

applicants may have difficulty with the complexity of the Section

202 program, offices are urged to conduct pre-workshops (to be

held prior to the start of the regularly scheduled session) for

first time applicants.  These applicants should attend the

preworkshop and remain for the regular session.

Particular emphasis should be placed on the new requirements for

the FY 1997 program.

11.  REPORTING: In FY 1996, State and Area Offices were sent

instructions and a Data Diskette containing a DBASE III Plus file

structured to record all required information for FY 1996

projects.  The Diskette contained files configured to print out

the three lists (i.e., (1) initial selections, (2) approvable,

but unfunded, applications and (3) applications which failed to

meet the threshold score of 60 base points).  Offices are to

reuse the diskette with the FY 1997 Section 202 database file to

be sent via E-mail.  Instructions on how to copy the file will be

provided when the file is transmitted.

12.  MINORITY BUSINESS ENTERPRISE GOALS: The Department encourages

participation by the Minority Business Enterprise (MBE) sector in

HUD programs and establishes MBE goals each fiscal year.

Therefore, MEE goals (expressed in dollars and units) have been

established for the Section 202 FY 1997 funding round as set

forth in Attachment 5. (These goals do not affect the rating of

Section 202 applications.) A minority Sponsor is one in which

more than 50 percent of the board members are minority (i.e.,

Black, Hispanic, Native American, Asian Pacific, or Asian

Indian). offices are expected to encourage participation by

minority Sponsors.

10

13.  NOTIFICATION TO PROGRAM APPLICANTS: A copy of this Notice shall

be included in all Application Packages.  Sponsors must be

advised that all applications submitted under the FY 1997 program

must be in conformance with this Notice as well as the Federal

Register Notice of Fund Availability, Regulations, Handbook and

State and Area Office Funding Notifications.  To this end, FY

1997 applications must follow the format provided in the Section

202 Application Package, which is in accordance with the

Paperwork Reduction Act of 1980 (P.L. 96-511).

14.  PROCESSING SCHEDULE:

In accordance with the schedule included in the Notice of Fund

Availability published in the Federal Register, the following

processing schedule has been developed.  It is not mandatory that

Offices maintain dates in this schedule.  However, the

underscored dates and actions are specific deadlines which must

be met:

Application Deadline                         July 28, 1997

Initial Screening Completed                  July 31, 1997

and Deficiency Letters Mailed

Expiration of 8-day period for

submission of missing application items      Aug. 7, 1997

Notification of Technical rejects            Aug. 24, 1997

End of 10 day appeal period for

Technical Rejects                            Sept. 2, 1997

State and Area Offices submit

lists of selections, other

approvable applications,

transmittal memorandum and

recapitulation sheet to Headquarters.

State and Area Offices submit

Congressional Notification Memorandum

to Office of Congressional Relations,

Headquarters and submit 718's and

PAD's to appropriate location                Sept. 12, 1997

Funding Announcements Completed              Sept. 30, 1997

15.  RELEASE OF SECTION 202 RATINGS AND RANKINGS:

Release of information regarding selections or nonselections is

prohibited until after funding announcements are made.  State and

Area Offices may not release selection letters

11

until authorized to do so by Headquarters.  It is the policy of

the Department to operate an open selection system.  Release of

rating and ranking information to Section 202 applicants or their

authorized representatives is permitted, but only after the

release of selection letters.  If rating sheets or technical

review and findings memoranda are requested, they may also be

released.  However, the name of the reviewer may be deleted from

the copy released to the applicant.

The above information may also be released to any member of the

public requesting such information under the Freedom of

Information Act (FOIA).

16.  HUD REFORM ACT PROVISIONS: As required by the HUD Reform Act, the

Department will publish the funding decisions in the Federal

Register at the conclusion of the funding cycle.  State and Area

Office staff also are reminded that the HM Reform Act prohibits

advance disclosure of funding decisions.  Also see 24 CFR Part 12

which was published in the Federal Register on March 14, 1991.

17.  UNIFORM RELOCATION ASSISTANCE AND REAL PROPERTY ACQUISITION ACT

(URA): It is imperative that the following information be covered

at the workshops:

In addition to complying with the URA, Sponsors must be reminded

of its site acquisition provisions.  These provisions apply to

the acquisition of sites with or without existing structures.

The implementing instructions regarding site acquisition under

the URA are contained in Chapter 5 of HUD Handbook 1378, Tenant

Assistance, Relocation and Real Property Acquisition.

Sponsors that do not have the power of eminent domain are exempt

from compliance with the site acquisition requirements of the URA

under certain conditions.  The site acquisition requirements do

not apply to the above Sponsors if, prior to entering into a

contract of sale or any other method of obtaining site control,

the Sponsor informs the seller of the land:

A.   That it does not have the power of eminent domain and,

therefore, will not acquire the property if negotiations

fail to result in an amicable agreement; and

12

B.   Of its estimate of the fair market value of the property.

An appraisal is not required; however, the Sponsor's files

must include an explanation, with reasonable evidence, of

the basis for the estimate.

In those cases, prior to submission of an application for a fund

reservation, where there are existing contracts or options and

Sponsors did not provide the pre-contractual notifications to the

sellers, the Sponsor must provide the notification after-the-fact

and give the seller an opportunity to withdraw from the

contract/option.  All Section 202 applications for fund

reservations that are filed in response to the FY 1997 NOFA must

be in compliance with the above.

18.  PRIOR SUCCESSFUL APPLICANTS: Sponsors applying for a section 202

fund reservation who have received a Section 202 fund reservation

within the last three funding cycles are NOT required to submit

the following:

-    Articles of Incorporation, constitution, or other

organizational documents;

-    By-laws;

-    IRS tax exemption ruling

Instead, these Sponsors must submit the project number of the

last appropriate application selected and the State or Area

Office to which it was submitted.  If there have been any

modifications or additions to the subject documents, Sponsors

must indicate such, and submit the new material.

19.  APPLICATION PACKAGES: Application Packages can be obtained from

the Multifamily Housing Clearinghouse, Post Office Box 6424,

Rockville, Maryland 20850, 1-800-685-8470 (the TDD number is

1-800-483-2209); or by contacting the appropriate State or Area

HUD Office.  A checklist of steps and exhibits involved in the

application process is included in the Application Package.

Programmatic questions concerning the FY 1997 Section 202 program

may be discussed with the New Products Division within the office of

Multifamily Housing Development in Headquarters at 202-708-2866.

Questions concerning the Field office Multifamily National System

(FOMNS) should be directed to Eva Lantz, Program Support Staff,

(202-708-4135 extension 2463).

13

Questions concerning Section 202 Capital Advance or Project

Rental Assistance Contract Authority should be directed to the Funding

Control Division (202-708-2750).

Assistant Secretary for Housing -

Federal Housing Commissioner

Attachments

14

PDF FILE OF ATTACHMENT 1 (PAGES 15-18) HERE.

ATTACHMENT 2

FUNDING NOTIFICATION FOR FISCAL YEAR ______

SECTION 202 SUPPORTIVE HOUSING FOR THE ELDERLY

CAPITAL ADVANCE PROGRAM

The Department of Housing and Urban Development will accept

applications from nonprofit organizations for rental or cooperative

housing under the Section 202 Capital Advance Program for Supportive

Housing for the Elderly subject to the following:

Units               Capital Advance

METROPOLITAN AREA:            _______             $_______________

NONMETROPOLITAN AREA:         _______              _______________

This represents the funding available for the ____________________

Office. The minimum number of units per application is 5 and the

maximum number is 125* (including the manager's unit).  Applicants

submitting applications for units in either of the areas identified

above may not request more units than advertised for the specific area

(metropolitan or nonmetropolitan).

Appropriate filing information is contained in an Application Package

which may be obtained from the Multifamily Housing Clearinghouse, Post

Office Box 6424, Rockville, Maryland 20850, 1-800-685-8470 (TDD:

1-800-483-2209); or from

_______________________________________________________________________

__________________________(State or Area Office Address)_______________;

or on the Internet by accessing "Development" on the HUD Homepage at

http://www.hud.gov/fha/fhamf.html.

This office will conduct a workshop on (date) at (time) for interested

applicants to explain the Section 202 program, to distribute

Application Packages and to discuss application procedures.  The

facility for the workshop is accessible to individuals with

disabilities.  The VOICE/TDD telephone number is ___________________.

APPLICATIONS MUST BE RECEIVED BY (TIME) AND (DATE).  IF MAILED,

APPLICATIONS MUST BE RECEIVED IN STATE OR AREA OFFICE NO LATER THAN

THE FOREGOING DEADLINE.  APPLICATIONS RECEIVED AFTER THE TIME AND DATE

SPECIFIED WILL NOT BE ACCEPTED.

* If your office's allocation is less than 125 units, then insert that

number instead of 125.

19

ATTACHMENT 3

Fiscal Year 1997 Policy for Section 202 Application

Processing and Selections

The modifications outlined below eliminate the need for technical

review documents being forwarded to Headquarters for review.

Selection lists, lists of unfunded but approvable applications

and lists of applications that received base scores below 60 are still

to be submitted to Headquarters prior to completion of the selection

and announcement process.

Residual funds not used by State and Area Offices shall be

identified in the transmittal memorandum to accompany the above lists.

These funds will be recaptured by Headquarters and will be used to

restore units, where possible, to projects that had units reduced in

order to be selected and to fund additional applications based on a

national rank order.

Headquarters will coordinate Congressional notification of

selected applicants with the Office of Congressional and

Intergovernmental Relations based upon Congressional Notification

Memoranda completed by State and Area Offices.  See Attachment 4 for

current Congressional Notification Memorandum format.

Responsibility for notifying State Points of Contact of

nonaccommodations has been transferred from Headquarters to the State

and Area Offices.

REVISED REVIEW, RATING AND SELECTION PROCEDURES

The following revised review, rating and selection procedures are

to be used in place of Paragraphs 3-51 through 3-58 of Handbook 4571.3

REV-1.

A.   Considerations Prior to Forwarding Applications to the Rating

Panel.

1.   Applications found unapprovable during technical processing

cannot be rated or considered by the Rating Panel.  NOTE:

Sponsors whose applications were found technically

unapprovable must be promptly notified when all technical

reviews are complete.  The letters shall be sent by

certified mail and shall enumerate all reasons for technical

rejection.  Sponsors shall have 10 days from the date of the

letter to appeal the rejection.

20

ATTACHMENT 3

2.   The selection process cannot take place until after receipt

of comments from both the State Single Point of Contact or

upon expiration of the comment period, whichever occurs

first.

3.   State and Area offices should alert the Rating Panel of any

applications with adverse State comments.

4.   The Environmental Assessment and Compliance Findings for the

Related Laws (Form 4128) must be-completed for applications

with satisfactory evidence of site control, all compliance

findings made,,including any Finding of No Significant

Impact, and properly executed by the Chief of Valuation

before technical processing can be completed.  For projects

that required the WRC 8-Step procedure

(Floodplain-Wetlands), the Form 4128 should indicate that

Steps 1 through 6 have been completed, documentation

attached.  Also, the applicable determination under Historic

Preservation procedures must be made and documented.  After

completion of technical processing, the Form 4128 must be

executed by the Multifamily Director and attached to the

Valuation Technical Processing and Review Findings

Memorandum.

5.   State and Area Offices should have initiated the eight-step

process for sites located in the 100-year floodplain prior

to submission to the Rating Panel.  The first six steps must

be completed prior to ranking of the applications.

B.   Notification of Technical Rejection.  Upon completion of

technical processing, a marked-up copy of the Application Log

shall be sent to Headquarters, Attention: New Products Division,

Room 6138, noting each technical reject application.

C.   Determining Approvable Applications.

1.   Establishing the Rating Panel.  The Multifamily Director

will convene a Rating Panel to assure each application is

approvable and to rate the approvable applications.

2.   Composition of Panel.  The Panel will include the

Multifamily Housing Representative and staff from the

following Technical Disciplines:

21

ATTACHMENT 3

a.   Valuation

b.   Architectural and Engineering

c.   Economic and Market Analysis

d.   Fair Housing and Equal Opportunity

e.   Asset Management

f.   Community Planning and Development

3.   Area of Competition.  All metropolitan applications will

compete against each other and all nonmetropolitan

applications will compete against each other within the

State or Area Office's jurisdiction.

4.   Review for Consistency.  If the Multifamily Director's

review reveals that a particular Technical Discipline's

review comments have violated or are inconsistent with any

outstanding instructions, the Director shall take corrective

action prior to making selections.  Such items should be

noted and maintained in the application file.

5.   Recommended Scores.  Based on the findings from the

Technical Processing Review and Findings Memoranda, the

Panel will assign recommended points for each of the rating

criteria on the Standard Rating Criteria Form (Attachment

9).

6.   Rank Order.  All approvable applications are to be placed in

rank order.

D.   Selection of Applications.  A Panel shall be convened to select

applications according to the following process:

1.   Descending Order.  Applications shall be selected in

descending order which most reasonably approximate the

number of units and capital advance authority allocated to

each State and Area Office without skipping over a higher

rated application.

2.   Units Control.  The number of units stated in the NOFA and

this Notice controls.  Therefore, a State or Area Office may

not select more units than it was allocated.

3.   Minimum Score.  Only those applications that receive a base

score of 60 points or above may be considered for selection.

(The base score does not include bonus points.)

22

ATTACHMENT

3

NOTE:     In no case may applications with technical

deficiencies (e.g., ineligible Sponsor, lack of

site control) be considered by State or Area

Office panels, or included on the lists described

in E. 1. and 2. below.

4.   Residual Funds.  After making the initial selections, any

residual funds may be utilized to fund the next rank-ordered

application by reducing the units by no more than 10 percent

rounded to the nearest whole number; provided the reduction

will not render the project infeasible.  Applications

proposing 9 units or less may not be reduced.

5.   Metropolitan vs. Nonmetropolitan.  The State and Area

Offices must complete the process in 3. above separately for

their metropolitan and nonmetropolitan allocation

categories.  Once this process has been completed, a State

or Area Office may combine its unused metropolitan and

nonmetropolitan funds in order to fund the next ranked

project in either category.

6.   Approvable but Unfunded Applications.  After the above

processes have been completed, State and Area Offices must

identify all unfunded but otherwise approvable applications.

7.   Headquarters' Use of Residual Funds.  Headquarters will use

residual funds first to restore units to projects that were

reduced by State and Area Offices and, second, for selecting

additional applications on a national rank order.  However,

no more than one application will be selected per State and

Area Office from the national residual amount unless there

are insufficient approvable applications in other State and

Area Offices.  If funds still remain, additional

applications will be selected based on a national rank

order, insuring an equitable distribution among all Offices.

E.   Submission to Headquarters.  Each State and Area Office shall

submit the following items to Headquarters, Attention: New

Products Division, Room 6138, in accordance with the schedule in

Paragraph 13:

1.   An initial selection list in rank order (metro and nonmetro

selections must be on separate lists).

23

ATTACHMENT 3

2.   An approvable but unfunded list in rank order (metro and

nonmetro applications must be on separate lists).

3.   A list of applications in rank order that received a base

score below 60.

NOTE:     State and Area Offices shall use the data diskette

that was provided by Headquarters in FY 1996 to

complete the above lists and must include the

contact person for the Sponsor and the local

telephone number with area code for each

application on the initial selection and

approvable but unfunded lists. (See Paragraph 11,

page 10 of this Notice.)

4.   A completed recapitulation format. (See Handbook 4571.3

REV-1 for format.)

5.   A completed Congressional Notification form for each

application on the Initial Selection Lists.  Headquarters

will notify State and Area Offices of which additional

applications selected with residual funds will need

completed Congressional Notification forms.

6.   A transmittal memorandum which includes identification of

those applications, if any, where the number of units

requested was reduced and the amount of the reduction, as

well as any unused funds for recapture by Headquarters.

24

ATTACHMENT

4

HUD NOTIFICATION

U.S. Department of Housing and Urban Development

Washington, D.C. 20410-8000

MEMORANDUM FOR:  Hal C. DeCell, III, Assistant Secretary for

Congressional                 and Intergovernmental Relations

FROM:

ACTION: (program title)

PROJECT DESCRIPTION

An allocation of funding has been approved to provide (name, type of

effort [i.e., rehab, new construction, elderly housing or others]) as

follows:

Project Number/Name:

Sponsor/Address:

Number of Units:

Capital Advance Authority:

Contract Authority: $              Budget Authority: $

Project Address:

Zip Code:

Project Contact/Phone Number:

PROGRAM HIGHLIGHTS

(name of program) is an assistance program that ______________.  Its

primary purpose is to (describe in some detail what the award will be

used for by the recipient).

STATUS

All administrative, regulatory and statutory requirements have been

met.

HUD Program Contact (State/Area Office):

_______________________________________________________________________

CONGRESSIONAL DELEGATION

Senator:

Senator:

Member of Congress/District:

25

ATTACHMENT

5

SECTION 202 MINORITY BUSINESS ENTERPRISE (MBE) GOALS

SECTION 202

CAPITAL

OFFICES                            ADVANCE                  UNITS

NEW ENGLAND

Massachusetts                   917,908                 11

Connecticut                     447,245                  6

New Hampshire                   301,795                  5

Rhode Island                    272,918                  5

NY/NJ

New York                     11,185,620                138

Buffalo                       2,640,670                 35

New Jersey                    3,709,901                 46

MID-ATLANTIC

Maryland                        989,447                 14

West Virginia                   391,808                  6

Pennsylvania                  2,735,481                 36

Pittsburgh                    1,223,827                 18

Virginia                        910,374                 16

D.C.                            908,598                 13

SOUTHEAST/CARIBBEAN

Georgia                       1,566,763                 27

Alabama                       1,110,919                 20

Caribbean                     1,035,417                 13

South Carolina                  946,914                 15

North Carolina                2,123,870                 29

Mississippi                     600,529                 11

Jacksonville                  4,181,445                 67

Kentucky                      1,124,372                 18

Knoxville                       614,858                 11

Tennessee                       932,775                 17

MIDWEST

Illinois                      2,898,356                 36

Cincinnati                      554,932                  9

Cleveland                     1,123,502                 16

Ohio                            522,891                  9

Michigan                      1,115,961                 16

Grand Rapids                    483,154                  8

Indiana                         869,850                 14

Wisconsin                     1,067,425                 15

Minnesota                     1,002,063                 13

26

ATTACHMENT

5

SECTION 202 MINORITY BUSINESS ENTERPRISE (MBE) GOALS

SECTION 202

CAPITAL

OFFICES                            ADVANCE                  UNITS

SOUTHWEST

Texas/New Mexico              1,819,520                 31

Houston                       1,019,426                 18

Arkansas                        722,102                 14

Louisiana                     1,048,958                 19

Oklahoma                        814,064                 15

San Antonio                     838,768                 16

GREAT PLAINS

Iowa                            305,794                  5

Kansas/Missouri                 434,581                  7

Nebraska                        158,836                  5

St. Louis                       449,274                  6

ROCKY MOUNTAINS

Colorado                        624,878                 10

PACIFIC/HAWAII

Hawaii (Guam)                   723,751                  6

Los Angeles                  10,177,600                128

Arizona                       1,036,611                 18

Sacramento                    1,471,206                 18

California                    5,107,233                 64

NORTHWEST/ALASKA

Alaska                          232,823                  5

Oregon                          441,174                  6

Washington                      554,193                  6

TOTAL                   78,492,380               1110

27

ATTACHMENT

6

GUIDELINES FOR RATING SECTION 202 APPLICATIONS FY 1997

SUPPORTIVE HOUSING FOR THE ELDERLY

DIRECTIONS:    In applications proposing a Co-Sponsor, the Sponsor and

Co-Sponsor are to be evaluated and scored separately.

The higher score shall be awarded to the application.

The full range of numerical ratings should be used.

1.   In determining the Sponsor's (and Co-Sponsor's) ability to

develop and operate the proposed housing on a long-term basis,

consider:

(MHR)(a)  The scope, extent and quality of the Sponsor's

& AM      experience in providing housing OR related services to

avg'd)    those proposed to be served by the project and the

scope of the proposed project (i.e., number of units,

services, relocation costs, development, and operation)

in relationship to the Sponsor's demonstrated

development and management capacity and financial

management capability (30 points maximum).  [See

Exhibits 2, 3(a), 3(b), and 5]

25-30 Points   Sponsor must have developed and operated at least

one housing project comparable in scope to the

project being applied for or provided related

supportive services for at least five years for

the proposed population and, demonstrated a

consistent performance in timely development,

effective marketing, and efficient management of

housing and/or service delivery. Also, the Sponsor

must not have received any unreasonable increases

in fund reservations for developing and/or

operating previously funded projects.

12-24 Points   Sponsor has at least three years experience in

providing housing and/or supportive services for

the proposed population and has demonstrated

consistent performance in timely development,

effective marketing, and efficient management of

housing and/or service delivery.

28

ATTACHMENT

6

1-11 Points    Sponsor has less than three years experience in

providing either housing or supportive services

for the proposed population, or, has not performed

consistently in the development, marketing, and

management of housing and/or service delivery.

(FHEO)(b) The scope, extent and quality of the Sponsor's

experience in providing housing or related services to

minority persons or families (10 points maximum). [See

Exhibit 3]

10 points      Sponsor has significant previous experience in

housing/serving minorities (i.e. previous housing

assistance/related service to minorities was equal

to or greater than the percentage of minorities in

the jurisdiction where the previous

housing/service experience occurred); and the

Sponsor has ties to the minority community.

8-9 points     Sponsor has significant previous experience in

housing/serving minorities.  There is no evidence

that the Sponsor has ties to the minority

community.

5-7 points     Sponsor has minimal experience in housing/serving

minorities (i.e., previous housing

assistance/related service to minorities was less

than the percentage of minorities in the

jurisdiction where the previous housing/related

service experience occurred) and the Sponsor has

ties to the minority community.

3-4 points     Sponsor has minimal experience in housing/serving

minorities but the Sponsor does not have ties to

the minority community.

1-2 points     The Sponsor does not have experience in

housing/serving minorities, but there is evidence

that the Sponsor has ties to the minority

community.

29

ATTACHMENT

6

(SEC (c)  The extent of local government support for the project.

REP)      (5 points maximum). [See Exhibit 3(a)]

5 points       The application contains written evidence that the

local government intends to provide financial

assistance and community services to the proposed

project and the project is consistent with the

Consolidated Plan which shows a need for elderly

housing.

3 points       The application contains written evidence that the

local government intends to provide community

services to the proposed project and the project

is consistent with the Consolidated Plan which

shows a need for elderly housing.

1 point        The Sponsoring organization has enlisted some

support in the community (i.e., letters of support

from other agencies) for the proposed project and

the project is consistent with the Consolidated

Plan which shows a need for elderly housing.

MHR (d)   The extent of the Sponsor's previous experience in

serving the area where the project is to be located

(i.e., extent of its activities, period of involvement

and the size of the population served), and Sponsor's

demonstrated ability to enlist volunteers and raise

local funds (12 points maximum). (See Exhibits 2, 3(a),

3(b) and 3(d)]

4-7 points     The Sponsoring organization has provided

documentation which demonstrates its previous

experience in serving the project locality, and

has a good track record of private fund raising

and enlisting volunteers in the community.

1-3 points     The Sponsor/Co-Sponsor has limited experience in

serving the area where the project is to be

located, or in securing private funding or

enlisting volunteers in a community.

30

ATTACHMENT

6

2.   In determining the need for supportive housing for the elderly in

the area to be served and the suitability of the site, consider:

(EMAS)(a) The extent of the need for the project in the area

based on a determination by the HUD Office.  This

determination will be made by taking into consideration

the Sponsor's evidence of need in the area, as well as

other economic, demographic and housing market data

available to the HUD Office (8 points maximum) [See

Exhibits 1, 4(a) and 4(c)]

Rating points for all projects, determined to be

marketable, are to be based on the ratio of the number

of units in the proposed project to the estimate of

unmet need for housing assistance by the income

eligible elderly households with selected housing

conditions, as follows.  Unmet housing need is defined

as the number of very low-income renter households with

housing problems, as of the 1990 Census minus the

number of Federally assisted housing units provided

since the 1990 Census.    HUD will, to the extent

practicable, consider all units provided for the

elderly under the Section 8 programs, the Public and

Indian Housing programs, the Section 202 program, and

the Rural Housing Service's Section 515 Rural Rental

Housing program.

8 Points  The number of units proposed is 10 percent or less of

the income eligible unmet need.

4 Points  The number of units proposed is 11 percent or more of

the income eligible unmet need.

(VAL) (b) The proximity or accessibility of the site to shopping,

medical facilities, transportation, places of worship,

recreational facilities, places of employment, and

other necessary services to the intended occupants,

adequacy of utilities and streets, freedom of the site

from adverse environmental conditions, and compliance

with site and neighborhood standards (10 points

maximum).  [See Exhibits 4(c)(1)(2)(3) and (4)]

31

ATTACHMENT

6

7-10 points    All necessary services and facilities, including

shopping facilities for daily necessities

(groceries, toiletries and medicines), are within

safe walking distance, OR are easily accessible by

frequently operating public transportation or by

transportation provided by the Sponsor.

Utilities and streets are available, adequate to

serve the proposed use, and will require little or

no off-site construction.

Permissive zoning is in place.

No filling is necessary; soil shows no evidence of

instability; or, minimal grading is necessary to

improve site drainage. Site is adequate in size,

exposure, configuration, and topography with no

special facilities required.  Site is free from

all adverse environmental conditions, including

hazardous conditions, and adequate fire and police

protection is readily available.

4-6 points     Some necessary services and facilities, including

shopping facilities for daily necessities, are

within safe walking distance OR are easily

accessible by frequently operating public

transportation or by transportation provided by

the Sponsor.

Streets and/or utilities can be made available to

the site with moderate extensions.

Re-zoning is necessary and Sponsor provided a

reasonable assurance that it will be accomplished

with only minor extensions.

Some filling is necessary; soil shows some

evidence of instability; or minor construction is

necessary to improve site drainage.  Site is

adequate in size, exposure, configuration and

topography with

32

ATTACHMENT 6

no special facilities required.  Site is free from

all hazardous environmental conditions, but some

minor adverse conditions exist (e.g., higher than

acceptable noise level).  However, mitigation is

possible without significant expenditures of time

and expense.  Adequate fire and police protection

is readily available.

1-3 points     Few necessary services and facilities, including

shopping facilities for daily necessities are

within safe walking distance.  Description of the

availability of public transportation or the

willingness, capacity and plan of the Sponsor to

provide transportation is vague.

Streets and/or utilities can be made available to

the site only with significant extensions.

Rezoning is necessary and the Sponsor provided a

reasonable assurance that it will be accomplished

with moderate extensions.

Moderate filling is necessary; soil shows evidence

of instability including the need for

geo-technical and/or dynamic soil analysis; or

moderate regrading is necessary to improve site

drainage. Site is minimally acceptable in terms of

size, exposure, configuration, drainage, and

topography with some special facilities required.

Site is free from all hazardous environmental

conditions, but some minor adverse conditions

exist (e.g., higher than acceptable noise level).

However, mitigation is possible but with

significant expenditures of time and expense.

Adequate fire and police protection is readily

available.

33

ATTACHMENT

6

(FHEO)(c) Suitability of the site from the standpoint of

promoting a greater choice of housing opportunities for

minority persons and affirmatively furthering fair

housing. (10 points maximum). [Refer to Exhibit 4.

Information is available also from the Consolidated

Plan; census reports and community and fair housing

planning mapping systems; monitoring or compliance

review reports; FHEO and Housing Asset Management's

files and HUD's in-house tracking data system for

Section 8 Applications and Contracts - Multifamily

Tenant Characteristics System (MTCS)].

FHEO awards points under this criterion by considering

the existence and location of existing housing for

minority persons and whether a minority concentrated

area has an unmet need for such housing in determining

whether a site promotes housing choice.

Situation #1 - Housing market area where there is no

existing assisted housing for elderly (including

Section 202, low rent public housing and other assisted

housing projects) . There is a need for such housing

both inside and outside areas of minority

concentration.

10 points      The site is located in a racially mixed area with

a need for such housing.

8 points       The site is located in a nonminority area with a

need for such housing.

5 points       The site is located in a minority concentrated

area with a need for such housing.  The Sponsor

has comparable, rental units outside of the

minority concentrated area that will be available

to elderly minority persons through vacancies

and/or turnover thus providing a housing choice to

those elderly minority persons who live outside

the minority community.

3 points       The site is located in a minority concentrated

area with a need for housing.  Sponsor does not

have comparable rental units outside of the

minority concentrated area.

34

ATTACHMENT

6

0 points       None of the above.  The site, although acceptable,

does not promote a greater choice of housing

opportunities for minority elderly persons.

Situation #2 - Housing market area where there is

existing assisted housing for the minority elderly

(including  Section 202, low rent public housing and

other assisted housing  projects for minority elderly

persons) and such housing is located in a nonminority

area.  There is an unmet need to house minority elderly

and minority elderly persons in a minority concentrated

area:

10 points      The site is located in a minority concentrated

area with an unmet housing need for elderly and/or

minority elderly persons.

8 points       The site is located in a racially mixed area

bordering the minority concentrated area with an

unmet need for housing minority elderly persons.

5 points       The site is located in a nonminority area but

Sponsor has comparable, rental units in the

minority concentrated area that will be available

to minority elderly persons through vacancies

and/or turnover, thus providing a housing choice

to minority elderly persons who desire to remain

in the minority community.

0 points       None of the above.  The site, although acceptable,

does not promote a greater choice of housing

opportunities for minority elderly persons.

Situation #3 - Housing market area where the existing

housing for minority elderly persons is located in an

area of minority concentration.  There is still a

housing need in the minority concentrated area, as well

as in the community as a whole:

10 points      The site is located in a racially mixed area.

8 points       The site is located in a nonminority area.

35

ATTACHMENT

6

5 points       The site is located in a minority area but Sponsor

has comparable, rental units outside of the

minority concentrated area that will be available

to minority elderly persons (through vacancies

and/or turnover), thus providing a housing choice

to minority elderly persons who live outside the

minority community.

0 points       None of the above.  The site, although acceptable,

does not promote a greater choice of housing

opportunities for minority elderly persons.

Situation #4 - Housing market area where few or no

minorities live. (There are no or few areas of minority

concentration.)

10 points      The site is located in a housing market area with

a population of only a few minorities.

5 points       The site is located in a housing market area with

a population of no minorities.

Situation #5 - Housing market area where existing

assisted housing for the minority elderly is inside a

minority concentrated area and also outside a minority

concentrated area.  Both areas have an unmet need for

housing for minorities.

10 points      The site is located Outside and the majority of

assisted housing is located inside.

10 points      The site is located Inside and the majority of

assisted housing is located outside.

5 points       The site is located Outside and the majority of

assisted housing is located outside.

5 points       The site is located Inside and the majority of

assisted housing is located inside.

36

ATTACHMENT

6

Situation #6 - Housing market area where few or no

nonminorities live. (There are no or few areas of

nonminority concentration.)

10 points      The site is located in a housing market area with

a population of only a few nonminorities.

5 points       The site is located in a housing market area with

a population of no nonminorities.

3.   In determining the adequacy of the provision of supportive

services, consider the following:

(ARCH)(a) The extent to which the proposed design will meet the

special physical needs of elderly persons (3 points

maximum). [See Exhibits 3(b), 4(a), 4(b)(1)(2) and 4d]

3 points       The narrative is detailed and indicates how local

codes and Section 202 program requirements will be

met and how Fair Housing Amendments and Section

504 requirements will be included in the design

development of the project's interior and exterior

spaces, circulation, and recreation.

1-2 points     The narrative is general and indicates how local

codes, Section 202, Fair Housing Amendments and

Section 504 requirements will be achieved, and

gives assurances that full compliance will be

achieved during the design phase.

(ARCH)(b) The extent to which the proposed size and unit mix of

housing will enable the Sponsor to manage and operate

the housing efficiently and ensure that the provision

of supportive services will be accomplished in an

economical manner (4 points maximum). [Exhibits 3(b),

4(a), 4(b)(1)(2) and 4(d)]

37

ATTACHMENT

6

3-4 points     The narrative provides a detailed description

about the proposed project, including a

description of the building type, unit

configuration, special design features, community

spaces, amenities and proposed utilities, and how

the proposed project will aid in the delivery of

services in an economical manner.  The narrative

indicates that the proposed size, unit mix and

delivery of services is well thought out and will

foster easy management and economic operation.

There are no prohibited amenities or spaces not

funded by the Sponsor.

1-2 points     The narrative provides a general description about

the proposed project OR does not go into the level

of detail as indicated above, but sufficient

information is provided to come to the belief that

the proposed size, unit mix and delivery of

services will foster easy management and economic

operation.  There are no prohibited amenities or

spaces not funded by the Sponsor.

(ARCH (c) The extent to which the proposed design of the housing

will accommodate the provision of supportive services

that are expected to be needed initially and over the

useful life of the housing, by the category or

categories of elderly persons the housing is intended

to serve (3 points maximum). [See Exhibits 3(b), 4(a),

4(b)(1) (2) and 4(d)]

3 points       The proposed population does not have any special

needs requiring special design features, and there

will not be any on-site services requiring special

accommodations; HOWEVER, the Sponsor has addressed

aging in place and described how supportive

services will be made available to the residents

in the future for the remaining useful life of the

project;

OR,

The narrative indicates that special features to

accommodate supportive services will be provided.

38

ATTACHMENT

6

These features are described in detail, indicating

the items, and their purpose, and may include

other related information, such as, quantity,

size, related codes and standards, locations, and

other pertinent data.

The features may provide items such as: (1)

adequate food storage, preparation and consumption

areas; (2) a convenient on-site passenger pick-up

and drop-off area; and (3) any other required

feature to accommodate proposed supportive

services.

These features constitute acceptable amenities,

and do not include any prohibited amenities not

funded by the Sponsor or clinical/health type

equipment.

1-2 points     Same as above, except that the description is in

general terms, and data such as quantity, sizes,

and specific locations and applicable codes and

standards are not included. The features

constitute acceptable amenities, and do not

include prohibited amenities not funded by the

Sponsor or clinical/health type equipment.

(MHR (d)  The extent to which the proposed supportive services

& AM      meet the identified needs of the residents. (5 points

avg'd)    maximum)(See Exhibit 4(d)]

5 points  The proposed population does not have any special

supportive service needs; HOWEVER, the Sponsor has

addressed aging in place and described how supportive

services will be made available to the residents in the

future for the remaining useful life of the project;

OR,

Sponsor has comprehensively described the specific

supportive service needs of the identified elderly

group to be housed. Proposed services address the

39

ATTACHMENT

6

identified needs, provide for tailoring to

individual needs, and are consistent with program

requirements.  Method of service delivery is

appropriate and clearly  described.  Sponsor's

service plan discusses provisions for those aging

in place.

3-4 points     The elderly group to be housed and their

supportive needs are well described.  Proposed

services address the principal needs identified,

and the method of delivery is appropriate.  The

service plan is consistent with program

requirements.  Aging in place needs are addressed.

1-2 points     The elderly group to be housed and their

supportive needs are generally described.

Description of services and method of delivery are

general in nature.  Some specifics of the service

plan may yet need to be developed.  Aging in place

needs are discussed.

(MHR (e)  The extent to which the sponsor demonstrated that the

& AM      identified supportive services will be provided on a

avg'd)    consistent long-term basis (5 points maximum) (See

Exhibit 4(d)].

4-5 points     Well documented explanation for the long-term

provision of supportive services, including

funding, for residents as they age in place.

1-3 points     Limited explanation for the long-term provision of

supportive services, including funding, for

residents as they age in place.

4.   Bonus Points

(MHR)(a)  The Sponsor has involved elderly persons, including

minority elderly persons, in the development of the

application and will involve elderly persons, including

minority elderly persons, in the development of the

project (5 Bonus Points). [See Exhibit 3(e)]

40

ATTACHMENT

6

5 points       The Sponsor met with elderly persons at least

twice during the preparation of the application to

solicit comments, drafts of the application were

circulated to elderly persons for review, and/or

the Sponsor board includes at least 20 percent

elderly members.  Also, the Sponsor discussed the

input received and whether the input was accepted.

(CPD)(b)  The project will be located within the boundaries of a

5 points  Federally designated Empowerment Zone, Urban

Supplemental Empowerment Zone, Enterprise Community, or

an Urban Enhanced Enterprise Community (5 bonus points)

41

ATTACHMENT 7

SECTION 202 CAPITAL ADVANCE PROGRAM

APPLICATION FOR FUND RESERVATION

INITIAL SCREENING REVIEW CHECKLIST FORMAT

Instructions:

1.   The MHR shall check all applications to determine if the exhibits are

complete, missing or incomplete. NOTE: The contents of the exhibits are not

to be reviewed; only the inclusion of the material.

2.   If an exhibit or part of an exhibit is missing, it should be identified on

the review sheet.  NOTE: Other review formats may be used as long as the

required information is provided.

3.   When completed, the MHR shall draft a letter to the Sponsor either

acknowledging receipt of a complete application or identifying missing

exhibits or parts of exhibits.

_______________________________________________________________________________

Project Sponsor:___________________________________________________

Project Location:__________________________________________________

Project No.:_______________________________________________________

INITIAL SCREENING SUMMARY

Date Received for Screening:_______________________________________

Date Screening Completed:__________________________________________

/__/ Application is complete.

Date of acknowledgement letter:____________________________________

OR

/__/ Application is incomplete.

Date of deficiency letter (attach copy):               ___________________

Date of response to deficiency letter:            ___________________

Date Application Placed into Technical Processing:     ___________________

_____________________________                     ___________________

(Signature of MHR)                                    Date

42

ATTACHMENT 7

Section 202 - Application for Fund Reservation

Initial Screening Review Checklist

Multifamily Housing Representative

Sponsor Name:  _________________________________________________

Project Location:   _________________________________________________

Project No.:   _________________________________________________

The following Exhibits must be checked for completeness by the

Multifamily Housing Representative.

EXHIBIT NO.              COMPLETE       INCOMPLETE          MISSING

______1________          ________       ________       ________

______2(a)_____          ________       ________       ________

______2(b)_____          ________       ________       ________

______2(c)_____          ________       ________       ________

______2(d)_____          ________       ________       ________

______3(a)_____          ________       ________       ________

______3(b)_____          ________       ________       ________

______3(c)_____          ________       ________       ________

______3(d)_____          ________       ________       ________

______3(e)_____          ________       ________       ________

______4(a)_____          ________       ________       ________

______4(b)(1)__          ________       ________       ________

______4(b)(2)__          ________       ________       ________

______4(c)(1)__          ________       ________       ________

______4(c)(2)__          ________       ________       ________

______4(c)(3)__          ________       ________       ________

______4(c)(4)__          ________       ________       ________

______4(c)(5)__          ________       ________       ________

______4(c)(6)__          ________       ________       ________

______4(d)(1)__          ________       ________       ________

______4(d)(2)__          ________       ________       ________

______4(d)(3)__          ________       ________       ________

______5________          ________       ________       ________

______6________          ________       ________       ________

______7________          ________       ________       ________

______8 or_____          ________       ________       ________

______8(a)_____          ________       ________       ________

______8(b)_____          ________       ________       ________

______8(c)_____          ________       ________       ________

______8(d)_____          ________       ________       ________

______9________          ________       ________       ________

______10_______          ________       ________       ________

______11_______          ________       ________       ________

______12_______          ________       ________       ________

43

ATTACHMENT 7

After review of the Exhibits for completeness, check one of the following:

1.   /__/    To complete the application review, the following information must

be requested from the Sponsor:

Information Requested

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

2.   /__/      The application is complete.

Comments:_____________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

_________________________________            ____________________________

Signature of MHR                                   Date

44

ATTACHMENT 8

SECTION 202 CAPITAL ADVANCE

APPLICATION FOR FUND RESERVATION

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDA FORMATS

Instructions:

1. The attached contains 9 separate suggested memoranda formats for use by the

reviewing disciplines during technical processing at the fund reservation

stage.  The memoranda formats provide for:

-    the assignment of recommended rating points by the reviewing discipline

for the Section 202 Rating Panel

-    identification of all required findings and applicable program

instructions

-    identification of substantive comments by the reviewer.

NOTE:  Other review formats may be used as long as the required information

is recorded.

2.   The rating factors on the memoranda formats correspond to the rating

criteria on the Standard Rating Criteria Form (Attachment 9).  For

example, on the MHR's Memoranda Format there is no (b) under Rating Factor

1 because that factor is rated by FHEO.  Furthermore, the points for each

overall factor on the memoranda format relate to the maximum points the

particular technical discipline can assign to the rating factor and may

not equal the total points for the corresponding rating criterion on the

Standard Rating Criteria Form.  For example, Rating Criterion 1 on the

Standard Rating Criteria Form is worth 52 points.  However, on the MHR's

Memoranda Format, Rating Factor 1 is worth 37 points because the MHR does

not rate Rating Criterion i(b) which is worth 10 points or i(c) which is

worth 5 points.

3.   If the reviewing discipline discovers that an exhibit or part of an exhibit

is missing which was not identified during initial screening, the MHR must

be immediately notified.  The MHR shall telephone the Sponsor and request

the missing information to be submitted within 5 working days from date of

the telephone call.  This information is to be requested on the same day

by certified mail.

45

ATTACHMENT 8

4.   Review Disciplines Summary: The MHR shall complete the following:

Reviewing Office                   Recommendation 1

Acceptable     Not Acceptable

MHR                           ________       ________

AE&C                          ________       ________

VAL                           ________       ________

EMAS                          ________       ________

FH&EO                              ________       ________

AM                            ________       ________

Counsel                       ________       ________

CPD                           ________       ________

SEC REP                       ________       ________

1   If an application receives a "not acceptable" recommendation, it should

not be considered by the State or Area Office Rating Panel.

46

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM -

MULTIFAMILY HOUSING REPRESENTATIVE (MHR)

MEMORANDUM FOR: Director, Multifamily Division

FROM:     ____________________________________________, MHR

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor's Name:___________________________________________________

Project Location:_________________________________________________

Project No.:______________________________________________________

The subject application has been reviewed and the MHR's findings are as

follows:

1.   The proposed facilities and intended occupants are eligible under the

Section 202 program.

Yes____  No____  If no, the application must be rejected.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

2.  The Sponsor has previous experience in developing and/or operating housing,

medical or other facilities, such as, but not limited to, nursing homes or

senior or -community centers, and/or the provision of services to the

elderly, persons with disabilities, families or minority groups,

preferably, but not necessarily among those in the low and moderate income

category.

Yes____  No____  If no, the application must be rejected.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

3. The Sponsor/Co-Sponsor submitted a board resolution stating its commitment to

cover the required minimum capital investment, estimated start-up expenses,

and the estimated cost of any amenities or features (and operating costs

related thereto) which would not be covered by the approved capital advance.

47

(Technical Processing MHR) - continued

Project No.______________________________

Yes____  No____     If no, was a board resolution provided by another

organization to furnish these funds or a combination

thereof?

Yes____  No____     If no, the application must be rejected.

If yes, name of organization:  _________________________

________________________________________________________

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

4. The Sponsor submitted properly executed Exhibits including Certifications.

Yes____  No____  If no, the application must be rejected.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

NOTE:  Any application that must be rejected based on a "no" response in either

of the above questions, must be rated.  However, the application will not be

ranked.  The applicant will not be notified of the rejection until technical

processing has been completed.

RATING FACTORS

1.   In determining the Sponsor's ability to develop and operate the proposed

housing on a long-term basis, consider:

(37 points maximum)

(a)  The scope, extent and quality of the Sponsor' s experience in providing

housing or related services to those proposed to be served by the

project and the scope of the proposed project (i.e., number of units,

services, relocation costs, development, and operation) in relationship

to the Sponsor's demonstrated development and management capacity. (30

points maximum)

Recommended rating:  _______

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

48

(Technical Processing - MHR) - continued

Project No.________________

(c)  The extent of the Sponsor's previous experience in serving the area where

the project is to be located, and Sponsor's demonstrated ability to enlist

volunteers and raise local funds. (7 points maximum)

Recommended rating:_______

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

3.   In determining the adequacy of the provision of supportive services,

consider the following:           (10 points maximum)

(d)  The extent to which the proposed supportive services meet the identified

needs of the residents. (5 points maximum)

Recommended rating:  ________

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

(e)  The extent to which the Sponsor demonstrated that the identified

supportive services will be provided on a consistent, long-term basis. (5

points maximum)

Recommended rating: _______

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

4.   Bonus points.

(a)  The Sponsor has involved elderly persons, including minority elderly

persons, in the development of the application and will involve elderly

persons, including minority elderly persons, in the development of the

project. (5 bonus points)

Recommended rating: _______

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

49

(Technical Processing - MHR) - continued

Project No.____________

In summary, the subject application is acceptable.

Yes____  No____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

_______________________________________      ______________________________

Signature of MHR                                  Date

NOTE:   ALL OF THE EXHIBITS HAVE BEEN REVIEWED TO DETERMINE THE ABOVE FINDINGS.

50

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM -

ARCHITECTURAL, ENGINEERING, AND COST BRANCH (A&E)

MEMORANDUM FOR: Director, Multifamily Division

FROM: ____________________________________, Chief, Architectural,

Engineering and Cost Branch

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor's Name:_______________________________________________________________

Project Location:_____________________________________________________________

Project No.:__________________________________________________________________

The subject application has been reviewed and Architectural, Engineering and

Cost's findings are as follows:

RATING FACTORS

3. In determining adequacy of the provision of supportive services and of the

proposed facility, consider:

(10 points maximum)

(a)  The extent to which the proposed design will meet the special physical

needs of elderly persons. (3 points maximum)

Recommended rating:  _______

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

(b)  The extent to which the proposed size and unit mix of housing will enable

the Sponsor to manage and operate the housing efficiently and ensure that

the provision of supportive services will be accomplished in an economical

fashion. (4 points maximum)

Recommended rating:__________

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

51

(Technical Processing - A&E) - continued

Project No.____________

(c)  Based on the narrative description, the extent to which the proposed

design of the housing will accommodate the provision of supportive

services that are expected to be needed, initially and over the useful

life of the housing, by the category or categories of elderly persons the

housing is intended to serve. (3 points maximum)

Recommended rating:________

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

The application is acceptable from an Architectural, Engineering and Cost

viewpoint.

Yes____  No____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

_______________________________         ___________________________

Signature of Reviewer                     Date

NOTE: EXHIBITS 1, 4(a), 4(b)(1), 4(b)(2), 4(c)(3), AND 4(c)(4) WERE REVIEWED TO

DETERMINE THE ABOVE FINDINGS.

52

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM -

VALUATION BRANCH

MEMORANDUM FOR: Director, Multifamily Division

FROM:     _________________________________, Chief Appraiser, Valuation Branch

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:_____________________________________________________

Project Location:_________________________________________________

Project No:_______________________________________________________

The subject application has been reviewed and valuation's comments are as

follows:

1.   Does the proposed site meets site and neighborhood standards?

Yes____  No____  If no, the application must be rejected.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

2. Is the site located in a floodway, Coastal High Hazard Area, and/or within a

designated Coastal Barrier (Coastal Barrier Resources Act P.L. 97-348)?

Yes____  No____  If yes, the application must be rejected.

NOTE:  Any application that must be rejected based on responses to the above

questions, must be rated.  However, the application will not be ranked.  The

applicant will not be notified of the rejection until technical processing has

been completed.

RATING FACTOR

2.   In determining the need for supportive housing for the elderly in-the area

to be served and the suitability of the site, consider: (10 points maximum)

53

(Technical Processing - Valuation) - continued

Project No._________________

b. The proximity or accessibility of the site to shopping, medical

facilities, transportation, places of worship, recreational facilities,

places of employment, and other necessary services to the intended

occupants, adequacy of utilities and streets, freedom of the site from

adverse environmental conditions and compliance with site and neighborhood

standards. (10 points maximum)

Recommended rating:_________

Comments:___________________________________________________________

____________________________________________________________________

____________________________________________________________________

The following additional findings have been made:

1.   The number of units and bedroom sizes are marketable.

Yes____  No____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

2.   The proposed site is located outside the 100-year floodplain.

Yes____  No____     If no, the 8-step process

(described in 55.20 of 24 CFR 55)

must be initiated.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

NOTE: Six steps of the 8-step process described in 24 CFR 55.20 must be

completed, if an application is to be ranked.

54

(Technical Processing - Valuation) - continued

Project No.________________

3.   The proposed congregate dining facility will be financially viable.

Yes____  No____  N/A____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

4. The proposed project meets Environmental Assessment requirements, taking into

consideration Compliance Findings (including SHPO findings) set forth in

attached Form HUD-4128.

Yes____  No____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

5.   Was the Phase I Environmental Site Assessment submitted?

Yes____  No____

If no, the application must be rejected.

If yes, check one of the following:

_____No further study was indicated.

_____Further study was indicated.

If further study was indicated, was the Phase II Study completed?

Yes____  No____

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

55

(Technical Processing - Valuation) - continued

Project No._________________

7. The proposed construction or rehabilitation is permissible under applicable

zoning ordinances or regulations, or a statement was included indicating the

proposed action required to make the proposed project permissible and the

basis for the belief that the proposed action would be completed successfully

before the submission of the commitment application.

Yes____   No____  If no, the application must be rejected.

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

In summary, the subject application is:     /__/  Acceptable

/__/  Not

Acceptable

Explain:______________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

_____________________________________        ________________________________

(Signature or Appraiser)                          Date

Attachment:    Form HUD-4128 with supporting documentation.

NOTE: EXHIBITS 1, 4(a), 4(c), 4(d)(2) and 8 WERE REVIEWED TO DETERMINE THE ABOVE

FINDINGS.

56

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM

ECONOMIC & MARKET ANALYSIS

MEMORANDUM FOR: Director, Multifamily Division

FROM:___________________________________________________, Director, Economic

Market Analysis

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:______________________________________________

Project Location:__________________________________________

Project No.:_______________________________________________

The subject application has been reviewed and EMAS's findings are as follows:

1. Taking into consideration the economic and demographic characteristics of the

elderly in the housing market area and the current and anticipated market

conditions in assisted housing for the elderly, is there sufficient demand for

the number and type of units proposed?

/__/ Yes /__/  No   If no, project must be rejected.

Explain basis for the finding:____________________________________________

__________________________________________________________________________

NOTE:     Applications rejected on the basis of market are to receive zero

(0) points on rating criterion 2(a) below.

2. The proposed location is acceptable and desirable for the elderly taking into

consideration the proximity or accessibility of public facilities, health care

and other necessary services to the intended occupants.

/__/  Yes  /__/  No

Comments:_________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

NOTE:     EMAS should complete this question only if it has available relevant

information on the site and location.

57

(Technical Processing - EMAS) - continued

Project No._________________

RATING FACTOR

2.   In determining the need for supportive housing for the elderly in the area

to be served, consider:           (8 points maximum)

a.   The extent of the need for the project in the area based on a

determination by the HUD Office.  This determination will be made taking

into consideration the Sponsor's evidence of need in the area based on the

guidelines in the Application Package, as well as other economic,

demographic and housing market data available, to the Field Office.  The

data could include the availability of existing Federally assisted housing

(HUD and RHS) (e.g., considering availability and vacancy rates of public

housing) for the elderly and current occupancy in such facilities,

Federally assisted housing for the elderly under construction or for which

fund reservations have been issued, and in accordance with an agreement

between HUD and the RHS, comments from the RHS on the demand for

additional assisted housing and the possible harm to existing projects in

the same housing market area. (8 pts. max)

Recommended rating:_________

Unmet Needs Ratio:__________

Comments:___________________________________________________________

____________________________________________________________________

Based on the EMAS review, the application is:

/__/  Acceptable         /__/  Not Acceptable

Explain:__________________________________________________________________

__________________________________________________________________________

__________________________________________________________________________

__________________________________      ______________________________

(Signature of Economist)                       Date

NOTE:     EXHIBITS 1, 4a and 4c WERE REVIEWED TO DETERMINE THE ABOVE FINDINGS.

58

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM -

FAIR HOUSING & EQUAL OPPORTUNITY (FHEO)

MEMORANDUM FOR: Director, Multifamily Division

FROM:_________________________________, Director, Fair Housing and

Equal Opportunity

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:_________________________________________

Project Location:_____________________________________

Project No.:__________________________________________

The Office of Fair Housing and Equal Opportunity (FHEO) has reviewed the subject

application in accordance with the rating criteria as outlined in this Notice,

and in accordance with applicable civil rights requirements.  FHEO's

recommended ratings and comments on the acceptability of the application are as

follows:

1.   Based on the application submission, even without the benefit of a site

visit, the proposed site meets site and neighborhood standards.

Yes____   No____    If no, without proper justification, application must be

rejected.

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

2.   Sponsor is in compliance with civil rights laws and regulations, i.e.,

there is no pending Department of Justice civil rights suit, or

outstanding finding of non-compliance with civil rights statutes,

executive orders, or regulations (as a resul of formal administrative

proceedings), or Secretarial charge under the Fair Housing Act which has

not been resolved; and, there has not been a deferral

of the processing of applications from the Sponsor.

Yes____  No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

59

(Technical Processing - FHEO) - continued

Project No.________________________

3.   The Sponsor's Certifications are acceptable in connection with compliance

with civil rights laws, regulation, Executive Orders, and equal opportunity

requirements.

NOTE:     FHEO shall accept the Certifications unless there is documented

evidence to the contrary.

Yes____  No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

NOTE:  Any application that would require rejection based on a "no" response in

any of the above questions, must be rated.  However, the application will not

be ranked.  The applicant will not be notified of the rejection until technical

processing has been completed.

RATING FACTORS:

1.   In determining the Sponsor's capacity to develop and operate the proposed

housing on a long-term basis, consider:     (10 points maximum)

(b)  The scope, extent and quality of the Sponsor's experience in providing

housing or related services to minority persons or families. (10 points

maximum)

NOTE:  If the Sponsor has no previous housing experience, experience in

the provision of supportive services to minority persons or families

should be examined.

Recommended rating:__________

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

60

Technical Processing - FHEO) - continued

Project No._______________

2. In determining the need for supportive housing for the elderly in the area to

be served and the suitability of the site, consider:    (10 points maximum)

c.   The suitability of the site from the standpoint of promoting a greater

choice of housing opportunities and affirmatively furthering fair

housing.

Recommended rating:__________

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

______________________________________________________________________

The following additional findings have been made:

1.   The project addresses a low participation rate and an identified need for

housing for very low income minority elderly persons and families.

Yes____  No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

2. Based upon data submitted in Exhibit 3(a), the Sponsor indicates ties to the

minority community.

Yes____  No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

3. The Sponsor's project is consistent with the affirmatively furthering fair

housing provisions of the jurisdiction's Consolidated Plan certification.

Yes____  No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

61

(Technical Processing - FHEO) - continued

Project No.____________

4.   For projects with relocation indicated, is the information submitted in

Exhibit 8 acceptable?

Yes____  No____  N/A____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

5.   The Sponsor submitted the required racial and ethnic data on the

persons/businesses to be displaced.

Yes____  No____  N/A____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

The subject application is acceptable from a FHEO viewpoint.

Yes____  No____

Explain:____________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

________________________________        _________________________________

(Signature of FHEO Reviewer)                      Date

NOTE: EXHIBITS 1, 3(a), 3(b), 3(c), 3(e), 4(a), 4(c), 8 and 12 WERE REVIEWED TO

DETERMINE THE ABOVE FINDINGS.

62

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM -

ASSET MANAGEMENT

MEMORANDUM FOR: Director, Multifamily Division

FROM: __________________________________, Director, Asset Management Division

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:_______________________________________

Project Location:___________________________________

Project No.:________________________________________

The Asset Management Division has reviewed the subject application according to

outstanding instructions and the findings are as follows:

RATING FACTORS:

1.   In determining the Sponsor' s ability to develop and operate the proposed

housing on a long-term basis, consider: (30 points maximum)

(a)  The scope, extent and quality of the Sponsor's experience in providing

housing or related services to the persons proposed to be served by the

project and the scope of the proposed project (i.e., number of units,

services, relocation costs, development, and operation) in relationship to

the Sponsor's demonstrated development and management capacity. (30 points

maximum)

Recommended rating:_______

Comments:______________________________________________________________

_______________________________________________________________________

_______________________________________________________________________

_______________________________________________________________________

NOTE:  In arriving at recommended ratings, consideration must be given to

evidence provided by the Sponsor that it has organizational continuity and will

be able to continue its support to the project for at least 40 years.

63

(Technical Processing - AM) - continued

Project No._____________________

3.  In determining adequacy of the provision of supportive services and of the

proposed facility, consider:     (10 points maximum)

(d)  The extent to which the proposed supportive services meet the identified

needs of the residents. (5 points maximum)

Recommended rating:________

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

(e)  The extent to which the Sponsor has demonstrated that the identified

supportive services will be provided on a consistent, long-term basis. (5

points maximum)

Recommended rating:_________

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

The following additional findings have been made:

1.   Asset Management's experience with the Sponsor has been satisfactory, if

self-management or identity of interest management is proposed.

Yes____  No____  N/A____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

2. Is project likely to affect adversely other HUD-insured and assisted housing?

Yes____  No____   If yes, application must be rejected.

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

64

(Technical Processing - AM) - continued

Project No._________________

The subject application is acceptable from an Asset Management viewpoint.

Yes____   No____

Explain:____________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________          _________________________________

Signature of AM Reviewer                     Date

NOTE:     EXHIBITS 1, 3(a), 3(b), 4(a), 4(d) and 5 WERE REVIEWED TO DETERMINE

THE ABOVE FINDINGS.

65

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM

FIELD OFFICE COUNSEL

MEMORANDUM FOR: Director, Multifamily Division

FROM:     __________________________, Field Office Counsel

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:_________________________________________________________________

Project Location:_____________________________________________________________

Project No.:__________________________________________________________________

The subject application has been reviewed and the Field Office Counsel's

comments are as follows:

1. The Sponsor is an eligible private, nonprofit entity, no part of the net

earnings of which inures to the benefit of any private party and which is not

controlled by or under the direction of persons seeking to derive profit or

gain therefrom.

Yes____   No_____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

2.   The Sponsor is not a public body or an instrumentality of a public body.

Yes____   No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

3.   The Sponsor has the necessary legal authority to sponsor the project, to

assist the Owner and to apply for the capital advance.

Yes____   No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

66

(Technical Processing - Counsel) - continued

Project No.______________________

4.   The Sponsor has an IRS tax exemption ruling, a blanket exemption with the

Sponsor specifically named in the list, or a copy of the letter from the

national/parent organization to the IRS requesting that the Sponsor be

included under its blanket exemption.

Yes____   No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

5.   The Sponsor has submitted documentary evidence of site control, which does

not contain restrictive covenants or reverter clauses unacceptable to HUD.

Yes____   No____

Comments:___________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

6.   The Sponsor's board has adopted a resolution which:

(a)  Certifies that no officer or board member of the Sponsor, or of the Owner

when formed, has or will be permitted to have any financial interest in

any contract or in any firm or corporation that has a contract with the

owner in connection with the construction or operation of the project,

procurement of the site or other matters whatsoever.

NOTE:     This prohibition, as to the Sponsor's officers or board, does not

apply to any management or supportive service contract entered into

by the owner with the Sponsor or its nonprofit affiliate.

Yes____   No____

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

67

(Technical Processing - Counsel) - continued

Project No.______________

(b)  Lists all the Sponsor's duly qualified and sitting officers and

directors, their titles, and the beginning and ending date for each of

their terms of office.

Yes____  No____

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

NOTE:  If the answer to any item is checked "no," Counsel will check "not

acceptable" below and the application will be rejected.

RECOMMENDATION:

/__/      The subject Application is acceptable.

/__/      The subject Application must be rejected for the following

reason(s):

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

_______________________________________      ______________________________

(Signature of Field Office Counsel)               Date

NOTE:     EXHIBITS 1, 2, AND 4c WERE REVIEWED TO DETERMINE THE ABOVE FINDINGS.

68

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM

COMMUNITY PLANNING AND DEVELOPMENT (CPD)

RELOCATION REVIEW

MEMORANDUM FOR: Director, Multifamily Division

FROM: ________________________________________, Director, Community

Planning and Development

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:__________________________________________________

Project Location:______________________________________________

Project No.:___________________________________________________

The subject application has been reviewed with regard to displacement and

acquisition and finds the following:

1.   (a)  Sponsor has submitted the information required by Exhibit 8.

/__/ Yes  /__/  No

(b)  Sponsor has identified persons occupying the property on the date

of submission of the Application (or initial site control, if

later).

No. not to be  No. to be

Displaced      Displaced

Households (families

and individuals)                   __________          _________

Business and Nonprofit

Organizations                 __________          __________

Farms                              __________          __________

Totals              __________          __________

2.   (a)  Estimated costs for relocation and real property acquisition, if

applicable, are reasonable.

/__/  Yes  /__/  No

(b)  The source of funding for such costs has been identified.

/__/  Yes  /__/  No

69

(Technical Processing - CPD) continued

Project No._________

(c)  There is a firm commitment to provide funds for relocation costs

(Section 202 funds or other sources).

/__/  Yes /__/  No

3.   Organization to administer relocation has been identified.

/__/  Yes /__/  No

4.   Certification of compliance with Relocation and real property

acquisition requirements has been provided.

/__/  Yes /__/  No

5.   Will the project be located in a Federally designated Empowerment Zone,

Urban Supplemental Empowerment Zone, Enterprise Community, or an Urban

Enhanced Enterprise Community?

/__/  Yes (5 bonus points awarded)           /__/  No

If Yes, notify the Multifamily Housing Representative.

In view of the above, the proposal is acceptable to Community Planning and

Development.

Yes____    No____   If no, identify the conditions for acceptability.

Conditions, if any, for approval:___________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

___________________________________          _________________________________

(Signature of CPD Reviewer)                       Date

NOTE:     EXHIBITS 1, 4c AND 8 WERE REVIEWED TO DETERMINE THE ABOVE FINDINGS.

70

TECHNICAL PROCESSING REVIEW AND FINDINGS MEMORANDUM

SECRETARY'S REPRESENTATIVE

MEMORANDUM FOR: Director, Multifamily Division

FROM: ________________________________, Secretary's Representative

SUBJECT:  Technical Processing Review and Findings Memorandum

Sponsor Name:_________________________________________

Project Location:_____________________________________

Project No.:__________________________________________

The subject, application has been reviewed according to outstanding

instructions and the findings are as follows:

RATING FACTORS:

1. In determining the Sponsor's ability to develop and operate the proposed housing

on a long-term basis, consider:

(c)  The extent of local government support for the project.

(5 points maximum)

Recommended rating:________

Comments:_____________________________________________________________

______________________________________________________________________

______________________________________________________________________

______________________________________________________________________

Based on my review, the subject application is acceptable.

Yes____  No____

Explain:____________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

_______________________________________       ________________________________

Signature of Secretary's Representative              Date

NOTE:     EXHIBITS 1 AND 3 (a) WERE REVIEWED TO DETERMINE THE ABOVE FINDING.

71

ATTACHMENT 9

COPY OF FORM HUD-9879-CA MAY BE DOWNLOADED DIRECTLY FROM THE HUDCLIPS FORMS

DATABASE OR THE FORMS WAREHOUSE ON HUDWEB (http://www.hud.gov).

Click Here to Download HUD-9879-CA

72 (and 73)