U.S. Department of Housing and Urban Development

H O U S I N G

Special Attention of:                        Notice H 97-2 (HUD)

Directors of Housing;

Directors of Multifamily                     Issued: January 28, 1997

Housing Division;                            Expires: January 31, 1998

Asset Management Branch Chiefs;

Owners and Management Agents

Cross References:

Subject:  COMPREHENSIVE NEEDS ASSESSMENTS (CNAS)

I.   PURPOSE.  The purpose of this NOTICE is to revise and amplify for

Fiscal Year 1997 information contained in previous Notices H-95-27

and H-96-4 , Comprehensive Needs Assessments.

II.  LEGISLATIVE AUTHORIZATION.  Comprehensive Needs Assessments, or

CNAS, are authorized by Title IV of the Housing and Community

Development Act of 1992 as amended by the Multifamily Housing

Property Disposition Reform Act of 1994.

III. WHAT IT IS.  A Comprehensive Needs Assessment is mandated by

statute [§402] and it is very important to project owners, the

Department, and Congress.

o    The Comprehensive Needs Assessment is a description of

current and future financial resources and needs of certain

multifamily projects [§403].

o    The CNA involves project residents in its development, from

start to finish [§404].

o    It is based on a thorough and detailed physical inspection

of the project.

o    The Comprehensive Needs Assessment includes a statement of

any assistance needed under programs administered by the

Department [§403].

o    It describes available resources for meeting the current and

future needs of the project and the likelihood of obtaining

such resources [§403].  Such resources include assistance

from private foundations, State and local governments, any

HUD programs (including Community Planning and Development

H:      Distribution: W-3-1

2

programs), rent increases, refinancing, reserve for replacement funds (so long as the funds are used to address items that would normally be covered by the reserve for replacement account

and so long as the reserve for replacement account maintains

a minimum balance of $1,000 per unit), residual receipts

account funds and Section 241 Loans.

o    The CNA also includes descriptions of modernization needs

and activities, descriptions of supportive services needed

and supportive services provided, descriptions of security

needs, and descriptions of any personnel needs of the

project, including service coordinators and security staff

[§403].

IV.  WHO IS COVERED.

A.   The owners of the following kinds of projects are required

to submit a Comprehensive Needs Assessment:

o    Section 221(d)(3) MIR (Market Interest Rate) projects.

o    Section 221(d)(5) BMIR (Below Market Interest Rate)

projects.

o    Section 236 projects with mortgages insured, assisted,

or held by HUD (including State/Local Agency Section

236 projects).

o    Any housing that is reserved for occupancy by very low-income

elderly persons pursuant to section 202(d)(1) of

the Housing Act of 1959 [§401(1)(A)(i)].:  This

provision applies to section 202 capital advances with

project rental assistance.

o    Any housing that was assisted under the provisions of

section 202 of the Housing Act of 1959 as such section

existed before the effectiveness [projects selected for

funding on or after October 1, 1991 or that were

converted to Capital Advances] of the amendment made by

section 801(a) of the Cranston-Gonzalez National

Affordable Housing Act of 1990 [§401(1)(A)(ii)].: This

provision applies to section 202 projects with section

8 rental assistance (202/8), including those projects

funded in 1988 and 1989 under Section 162 of the

Housing Act and Community Development Act of 1987, and

also to pre-1994 (no section 8) 202 projects.

3

o    Any housing that is financed by a loan or mortgage

insured, assisted, or held by the Secretary or a State

or State agency under Section 236 of the National

Housing Act [§401(1)(A)(iii)];

Any housing that is financed by a loan or mortgage

insured or held by the Secretary pursuant to section

221(d)(3) of the National Housing Act [§401(1)(A)(iv)];

or

o    Any multifamily housing project that was designed or

designed to serve, or is serving, elderly persons or

elderly families and is assisted under a program

administered by the Secretary [§401(2)].: This

provision is a catch-all for any elderly housing

receiving any type of project-based rental assistance.

NOTE: Section 811 housing for persons with disabilities

is NOT covered.

B.   The owners of the above listed projects are not required to

submit Comprehensive Needs assessments if:

1)   they are eligible for assistance under the HOME

Investment Partnership Act or,

2)   they have received or are receiving incentives or if

they have given a Notice of Intent under the Low-Income

Housing Preservation and Resident Homeownership Act of

1990, or the provisions of the Emergency Low Income

Housing Preservation Act of 1987 as in effect

immediately before November 28, 1990, the date of the

enactment of the Cranston-Gonzalez National Affordable

Housing Act [§401(1)(B)] or,

If a Notice of Intent has been filed, but no incentives

received, the Notice of Intent may be withdrawn, in

writing.  If such Notice has been withdrawn, the owner

is then eligible to participate under the CNA process.

3)   they are Section 811 Housing for Persons with

Disabilities projects.

V.   WHO PREPARES THE COMPREHENSIVE NEEDS ASSESSMENT.  A project owner

contracts with an arms-length, non-identity of interest entity to

prepare a project's CNA [§402].  This entity, the "Needs

Assessor," also must have an arms-length, non-identity of

interest relationship with the project's managing agent (if any).

4

The entity that the owner engages must have the skills needed to

prepare the CNA.  These skills include the capability to conduct

(or have conducted) a thorough physical inspection of the property,

to prepare capital budgets, to work with residents in eliciting

their responses, and to make assessments of resources and the

project's financial, physical, and supportive services needs,

etc.

o    Project owners are to use private, independent, professional

entities or persons qualified to conduct and prepare the

Comprehensive Needs Assessment.

o    A project mortgagor itself may not prepare the CNA [§402]

although the owner is required to submit the project's CNA.

o    The entity conducting the CNA, the "Needs Assessor," is

required to treat tenant information and concerns in a

confidential manner.

o    The entity that prepares and submits the CNA must sign and

date it, certifying that it is accurate and correct to the

best of its knowledge and belief as of the date of the CNA.

VI.  WHO PAYS FOR THE COMPREHENSIVE NEEDS ASSESSMENT.  The project's

mortgagor pays for the CNA.  By statute [§404], where funds are

available, the project owner may use up to $5,000 of project

funds to pay for the CNA.  Up to this $5,000 limit, where a

projects operating account is inadequate, HUD will authorize

releases from Residual Receipts accounts and Reserve Fund for

Replacements accounts to pay for the CNA.  The Department expects

that smaller projects (those under 50 units) should spend no more

than perhaps about $2,500, that projects from about 50 to 75

units would not need to spend more than about $4,000, and that

projects larger than 75 units might need to spend amounts nearer

the $5,000 limit.  While CNA preparation costs are considered to

be an eligible project expense, i.e., paid or payable from

project funds, CNA preparation costs may not, by statute [§404],

be included as a cost or expense used to calculate rent

increases.

VII. EARLY RESIDENT INVOLVEMENT.  Owners are required to seek

residents, participation before and during the conduct of the

Comprehensive Needs Assessment.  For non-insured State Agency-financed

projects, participation by representatives of the State

Agency in the conduct of the CNA may be desirable. owners must

make copies of the draft Comprehensive Needs Assessment

conveniently available to the residents of the project [§404] for

at least two weeks for their review and comment.  Residents'

comments are to be considered before the final copy of the CNA is

5

submitted to the HUD Field Office.  The CNA submission must include

a summary of the residents' comments and how they were

accommodated in the final CNA.  The CNA also must include a

description of the involvement of the residents.

VIII.   WHERE TO SUBMIT COMPREHENSIVE NEEDS ASSESSMENTS. Project owners

should submit one copy of their CNAs directly to the HUD Field

Office that has jurisdiction over their projects.  The

statute [§404] requires that owners of covered State Agency

financed or assisted projects are to submit a copy of their

CNAs to the State Agency as well as to the HUD Field Office.

Owners should not submit CNAs directly to HUD Headquarters

in Washington, D.C.

NOTE:  It is the assessors responsibility to assure that the CNA

data disks they submit to a particular field office, contains

only summary data for projects serviced by that particular field

office.

IX.  WHEN TO SUBMIT COMPREHENSIVE NEEDS ASSESSMENTS.  HUD Field

Offices will notify each project owner when the CNA for that

project is due.  The Department views Comprehensive Needs

Assessments as a continual activity, not just a onetime product.

Ordinarily CNAs should be updated and submitted to HUD Field

Offices every fifth year.  In unusual circumstances, such as when

a project experiences a need for major, unanticipated physical

repairs, a project may be asked by the HUD Field Office to submit

an updated CNA sooner than the five-year cycle.

X.   SECTION 504 CONSIDERATIONS.  The Department's policy on

implementing requirements for accessibility to people with

disabilities is published at 24 CFR Part 8.  Administrative

instructions are contained in Chapter 2 of HUD Handbook 4350.3 .

Project owners are responsible for providing these directives to

their Needs Assessors.  Comprehensive Needs Assessments are to

include assessments of financial and other needs imposed by

Section 504.  It provides that no qualified individual with

disabilities shall be denied the benefits of or be discriminated

against under any program or activity that receives Federal

financial assistance from the Department.  Existing housing

projects are expected to evaluate their projects to determine

what needs to be done to make them accessible to and usable by

persons with disabilities and to develop a transition plan for

achieving compliance (see 24 CFR 8.24).

Accessibility includes both dwelling units and public and common

use areas of dwelling units; and any non-housing facilities (24

CFR 8.21). With respect to the design, construction, or

alteration of an

6

individual dwelling unit, "accessible" means that the unit is

located on an accessible route and when designed, constructed,

altered or adapted can be approached, entered, and used by

individuals with mobility impairments.  The comprehensive needs

assessments must include accessible dwelling units for persons

with disabilities.  In addition, owners must consider the goal of

the Department that all housing recipients make a minimum of 5%

of their existing housing units accessible for mobility impaired

persons in accordance with 24 CFR, Part 8, Section 8.23(b).

XI.  SECTION 3 CONSIDERATIONS.  Section 3 of the Housing and Urban

Development Act of 1968, as amended, requires that when

assistance in the form of HUD direct loans or grants is used for

multifamily housing construction or rehabilitation, employment

and contracting preference is to be given by owners to low income

persons and businesses.  Priority preferences are to be given to,

among others, persons or businesses located in the service area

or neighborhood of the project.  Section 3 requirements are

promulgated at 24 CFR Part 135, which was revised June 30, 1994.

Project owners are responsible for providing these directives to

their Needs Assessors.  The Comprehensive Needs Assessment is to

describe the effects, if any, of Section 3 requirements on work

that is projected to be done.

XII. ENERGY EFFICIENCY CONSIDERATIONS.  Upgrades of projects that

would be made solely for the purpose of energy efficiency may be

included in the first assessment of a project; if the capital

costs are relatively small in comparison to the savings gained

these needs also could be identified as "Immediate" when

appropriate.  But because of limited resources, more urgent needs

such as those that affect the safety, security, and health needs

of project residents should generally be addressed first.  When

estimating items that are in need of immediate replacement, due

consideration should be given to the costs and benefits of energy

efficiency.

7

NARRATIVE

There are two distinct components of Comprehensive Needs Assessments:

The Physical Inspection and the Statement of Resources and Needs.

These are described separately below.

The Physical Inspection Procedure

1.   Beginning.  A Comprehensive Needs Assessment of a project

logically begins with a thorough physical inspection of the

project.  At the initial phase of this inspection, the entity

(henceforth the "Needs Assessor") hired by the owner to prepare

the CNA should use Form HUD-96001, "Comprehensive Needs

Assessment - - Unit Survey"

(Attachment "C") and Form HUD-96002, "Project Profile"

(Attachment A) for physical inspections of the project.

2.   Early Resident Involvement.  The Needs Assessor should prepare to

conduct the inspection of the project by first giving project

residents a copy of the Form HUD-96001, "Comprehensive Needs

Assessment - - Unit Survey," (or its equivalent) and asking each

resident family to write down any physical problems and

maintenance needs they can identify in their units plus any

physical defects and other needs they can identify in the

project.  The Needs Assessor should do whatever is reasonably

necessary to (1) make sure that the project residents are fully

informed about the CNA program itself, (2) make sure that the

project residents understand the importance and value of their

input, and (3) make it easy for them to return the completed

survey to the Needs Assessor.  Needs Assessors must ensure that

tenant comments and concerns are handled confidentially and

inform tenants in that regard.

3.   Conducting the Inspections.  The Needs Assessor is the entity or

person hired by the project's mortgagor to be responsible for

preparation of the Comprehensive Needs Assessment.  The Needs

Assessor may find it desirable to sub-contract with other

entities or persons for portions of the project's physical

inspection.  For example, the Needs Assessor may wish to engage

the services of a roofing subcontractor to furnish a roof

inspection, a paving subcontractor to inspect the parking lots

and sidewalks, a plumbing subcontractor to inspect the plumbing

system, etc.  The Department is leaving the working details of

these arrangements to the projects' owners and the Needs

Assessors hired by the owners.  NOTE: Subcontractors and all

other parties participating in the preparation of the CNA may not

have an identity-of-interest with the mortgagor; an arms-length

relationship is essential.  Subcontractors also are required to

respect tenant confidentiality.

8

Inspectors need to inspect enough dwelling units to be able to

formulate an accurate estimate of repair needs and needs for

accessible dwelling units for families/persons with disabilities.

In some cases and depending on the size and condition of the

project, all or nearly all units will need a direct, personal

inspection by the Needs Assessor.  In other cases, such as where

the validity and reliability of the residents, inspection reports

is generally high, a lesser number of units may need a separate

inspection by the Needs Assessor.  The Department expects that

appropriate statistical sampling methods and techniques will be

used by the Needs Assessors to reach their conclusions about

repair needs.  Inspectors need to give project residents and

their representatives, if any, adequate advance notice of the

inspections.  REMINDER: Any additional conditions pertaining to

access to dwelling units that arise from operation of lease

provisions or local laws also must be met.

More units may need to be inspected in order to adequately

determine how many units are accessible such that they meet all

of the requirements for an accessible dwelling unit as outlined

in the Uniform Federal Accessibility Standard (UFAS), as well as

determine if some units have some accessible design features but

not all of the accessible design features of a UFAS-complying

unit.  It is recommended that assessors ask the housing provider

to provide a copy of its self-evaluation and transition plan that

are required under the Department's Section 504 regulations.

4.   Estimating Repair Costs.  Regardless of the inspection procedures

used, the Department asks that the final cost estimates of

repairs be as accurate as practical in terms of present dollar

values.  Stated differently, if all repairs were made today where

repairs were indicated as being needed today, the actual final

cost of these repairs should be reasonably close to the estimated

repair costs.  The Department also expects that nearly all needed

repairs will be observed and identified by the projects'

inspectors.  But the Department does not expect that this degree

of accuracy will be attainable for current estimates of trended

costs for future repairs or for the exact timing of those

projected repairs.

5.   Explicit Assumption for Estimating Future Repair Needs.  For

purposes of the data gathering aspect of Comprehensive Needs

Assessments, owners and their Needs Assessors should assume that

their projects will be in a better than "Satisfactory" condition

as of the date of the ordinary maturity of a project's Note and

Mortgage.  This assumption is made explicit only for the purpose

of standardizing or normalizing the data that will be furnished

the Department.  The project should be assumed to be in such a

financial and physical

9

condition that no unfunded major capital repairs would be

anticipated for a period ending about ten years after the

maturity date of the Note.  In other words, the Comprehensive

Needs Assessments should not anticipate that the buildings would

.be run down or in need of unfunded major repairs as of the

maturity dates of their Notes and Mortgages.  The Department also

realizes that these long term estimates are projections that are

subject to change.

6.   Projections of Repairs and Associated Costs.  Needs Assessors are

to itemize repairs using the repair item numbers and descriptive

titles shown on Form HUD-96002, "Project Profile" (Attachment A).

They should break out the estimated dates that repairs will be

needed according to the following format:

A.   "Immediate and Health/Safety" within twelve months of the

date of the inspection or affecting the health or safety of

the residents

B.   "Near Term" - - from the second through the eighth year from

the date of inspection, taking the fifth year as the mid-point date

C.   "Long Term" - - from the ninth through the fifteenth year

from the date of inspection, taking the twelfth year as the

mid-point date

D.   "Remainder" - - from the sixteenth year until about ten

years beyond the maturity date of the Note and Mortgage,

using the twentieth year from the inspection date as the

date for the projection of repair descriptions and cost

estimations

7.   Reporting Repair Needs and Costs.  The Department developed the

Project Profile, Form HUD-96002 (Attachment "A"), and the Needs

Assessor should complete it and include it in the Comprehensive

Needs Assessment.  The Department also has developed software

that will enable Needs Assessors to provide owners and HUD

summary data in a consistent electronic format.  The Form HUD-96003,

"Project Summary (Attachment "B")," shows the required

data elements.  A printed copy of the Form HUD-96003 or its

equivalent should be included in the CNA.  The Department will

provide the software on a diskette at no charge to CNA users who

provide a blank, formatted diskette.  The software is designed to

run on common IBM compatible PCs.  The diskette containing the

completed information should be returned to the HUD Field Office

as part of the Comprehensive Needs Assessment.

10

Statement of Resources and Needs

8.   All Comprehensive Needs Assessments need to include [§403]:

a.   a description of current financial or other assistance needs

and resources

b.   a description of future financial or other assistance needs

and resources

c.   a description of any assistance needed under programs

administered by HUD

d.   an estimate of the likelihood of obtaining the resources

identified above

e.   a description and breakdown (e.g., child-related, training

in resident responsibilities, education, job training) of

the supportive service needs of the residents of the project

(including the need for a service coordinator and security

staff) and any supportive services provided to those

residents

f.   a description of any modernization needs and activities for

the project

g.   a description of identified Section 504 related needs to

provide for accessible dwelling units and accessible public

and common use areas.

h.   a description of needs and activities that relate

specifically to solving drug or other crime problems at the

project

i.   a description and breakdown of any personnel needs for the

project, including service coordinators

HUD is not prescribing any particular form or format for these

statements and descriptions but the Department asks that this

information is clearly identified and summarized in one place in

each project's CNA.

9.   Intradepartmental Coordination.  Project owners are usually aware

of assistance programs, such as Section 8 and Drug Elimination

Grants, offered by the Office of Housing.  These owners also are

aware of Housing's various loan programs, including Supplemental

Loans.  However, there may be a number of project owners who are

not adequately informed about assistance that may be available to

them through programs administered by HUD's Office of Community

Planning and Development.  Asset Management Branch staff should

coordinate the dissemination of this information to project

owners and their

11

Needs Assessors with the staff of Community Planning and

Development for their respective programs so that project owners

and Needs Assessors can become informed about CPD programs and

activities in their locales that could assist them.  Needs

Assessors also will be expected to explore and report on possible

community and State and local government resources and programs

that could be used to assist the projects.

Project Selection

10.  Portfolio Review.  In FY 1997, all covered HUD projects,

including projects-with HUD-Held mortgages, will participate in

the Comprehensive Needs Assessment.

11.  Project Identification.  The Statute requires that the Department

complete CNAs on 100% of the eligible portfolio by the end of FY

1997.  Offices were to have completed CNAs on 70% of their

eligible portfolio by the end of FY 1996, leaving the remaining

30% to be completed by the end of FY 1997.  For offices that

adhered to this schedule, the final 30% of the portfolio should

have CNA's completed in FY 97.  For offices that were unable to

adhere to the schedule, 100% of the remaining portfolio should be

completed by the end of FY 97.

Using the Comprehensive Needs Assessment Master List, the Asset

Management Branch Chiefs in HUD Field Offices should select 100%

of the remaining projects in their portfolio to participate in

the CNA Program during FY 1997.  The owners should be notified by

telephone and in writing and be furnished a copy of this Notice.

The Asset Management Branch Chief may invite these owners to

attend a meeting in the Field Office to explain the Comprehensive

Needs Assessment program.  If project owners choose to attend

such a meeting, the payment of associated travel costs from

project funds is authorized.  The Asset Management Branch Chief

should inform these owners of the date their Comprehensive Needs

Assessments are due in the HUD Field Office.

12.  HUD Field Office Reviews.  Field Office Asset Management staff

should review the Comprehensive Needs Assessments for

completeness and adequacy as soon after receipt as is possible.

Field Offices should complete the review within twenty days.  The

review should include a careful examination to include the

Department's goal for accessibility of existing housing programs

and to make a minimum of 5% of their dwelling units accessible

for mobility impaired persons in accordance with 24 CFR, Part 8,

Sections 8.24 and 8.23(b). This review must also include public

and common use areas of projects, and any non-housing

12

facilities.  In addition, offices should encourage owners to

adopt and include in their design plans the concept of

"Visitability" wherever possible.  "Visitability" means a

visitable home with one entrance at grade without a step or other

barriers to a wheelchair and all interior and entrance doors

allowing for a 32" clear opening.

The Asset Management Branch Chief should discuss all weaknesses

or inadequacies of the CNA with the project's owner, managing

agent, and Needs Assessor in an effort to reach consensus about

the needs and resources of the project.  The results of these

discussions and agreements reached must be confirmed [§404] in

writing to the projects' owners.  When the Field Office

determines that a CNA is substantially incomplete or inadequate

and notifies the owner of the portion(s) of the CNA that require

completion or revision, the Field Office must require the owner

to submit an amended CNA within thirty (30) days from receipt of

the Field Office's notification [§404].  All parties should

complete negotiations and reach consensus in order to have an

acceptable CNA submitted by the owner within seventy days from

the date of receipt of the first CNA of each project.  NOTE: The

statutes [§404] mandate that the Field Office complete its review

of the initially submitted CNA within ninety days of receipt.

13.  HUD Field Office Reports.  Asset Management Branch Chiefs are to

provide Headquarters with the summary data for 100% of the

offices entire eligible portfolio by September 30, 1997.  Asset

Management Branch Chiefs are encouraged to submit a reasonable

percentage of the assessments summary data to Headquarters by

April 30, 1997.  Reporting instructions and software for

transmitting CNA data from HUD Field Offices to Headquarters was

forwarded, via cc mail, to all Field Offices on July 9, 1996.

Assistant Secretary for

Housing-

Federal Housing Commissioner

ATTACHMENT A

ATTACHMENT A CONTAINS FORM HUD-96002 - PROJECT PROFILE - COMPREHENSIVE

NEEDS ASSESSMENT.

ATTACHMENT B

ATTACHMENT B CONTAINS FORM HUD-96003 - PROJECT SUMMARY - COMPREHENSIVE

NEEDS ASSESSMENT.

ATTACHMENT C

ATTACHMENT C CONTAINS FORM HUD-96001 - UNIT SURVEY - COMPREHENSIVE

NEEDS ASSESSMENT.