U. S. Department of Housing and Urban Development

Office of Public and Indian Housing

Special Attention of:             NOTICE PIH 99-17 (HA)

Secretary Representatives;        Issued: March 15, 1999

State and Area Coordinators;

Public Housing Directors;         Expires: March 31, 2000

Public Housing Agencies

_________________________________________________________________

Subject: Public Housing Development Total Development Cost (TDC)          and Cost Control Policy

1.	Purpose.  The purpose of this Notice is to transmit the Department’s newly established policy with regard to Total Development Costs for the development of public housing consistent with the Quality Housing and Work Responsibility Act of 1998.  The Notice also transmits the updated schedule of unit TDC limits which will be effective for public housing projects developed with funds awarded under the HOPE VI Program in FYs 1997, 1998 and 1999 for public housing projects developed in FY 1998 and 1999 and with other public housing capital funds.  This Notice also provides further guidance with respect to the new TDC policy and project funds allocation controls for HUD Field Offices and PHAs in connection with the development of public housing.  It is the Department’s intent to publish a rule relative to TDC for FY 2000 and forward.

2.	Applicability.  This Notice is applicable to the development of public housing and other eligible replacement housing under a HOPE VI Grant Agreement between HUD and a PHA chosen to participate in the HOPE VI program and/or under an ACC for public housing development.

3.	Points of Contact.  The points of contact are:

Headquarters - Office of Public Housing Investments

Field Office - Office of Public Housing

Public Housing HUBs and Program Centers

- Background.

Statutory Requirement:

Section 6(b) of the United States Housing Act of 1937 (Act)

requires the Department to establish TDC limits by multiplying the construction cost guideline for the project (which shall be determined by averaging the current construction costs, as listed in not less than 2 nationally recognized residential construction cost indices, for publicly bid construction of a good and sound quality), by 1.6 for elevator type structures and by 1.75 for non-elevator type structures.

Housing Indices:

PIH Notice 98-23 (HA), which is being superseded by this Notice, established the TDC limits using Boeckh and Marshall and Swift indices of average quality.  There has been criticism of the indices used by HUD to determine TDC as being inconsistent with the intent of the statute.   Therefore, in order to establish reasonable cost guidelines consistent with section 6(b)(2) of the Act, in this Notice the Department is using R.S. Means "average" and Marshall and Swift "good" indices to establish TDC.

Purpose of New TDC Policy & Cost Allocations:

In order to establish reasonable cost guidelines and cost controls, the Department is issuing this Notice to explain the Department's policy with respect to statutory TDC requirements, and to institute other controls over development costs and project funds allocations.  In order to better understand and control the actual costs involved in the development of a project, the project fund allocation policy announced in this Notice separates the costs of development into three sub-allocations.  This will enable the Department to identify the actual costs associated with the different aspects of the whole development program -– (1) the costs and funds allocated to construct the dwelling units, (2) the costs and funds allocated to renewal of the community and (3) the costs and funds allocated to provide services to the residents.

5.	The Policy for Total Development Costs.

Construction Indices: As indicated above, the statutory TDC is determined by multiplying the construction cost guideline for a project (which is determined by averaging the current construction costs as listed in two nationally recognized construction indices for publicly bid construction of good and sound quality for specific unit sizes and structure types) by 1.6 for elevator buildings and 1.75 for non-elevator construction then adding the resulting amounts for all the units in the development.  This calculation determines the amount of public housing capital funding that may be used to pay for the costs of development of a public housing project.  In this Notice, HUD is changing the construction indices that will be used in calculating TDCs.

From now on R.S. Means “average” and Marshall & Swift “good” housing indices will be used to establish TDC.

TDC Limits on Public Housing Funds Only:

The TDC limit, as determined above, applies to the costs of

development of public housing that are paid from Public Housing funds.  Unless noted otherwise in this Notice, the term "Public Housing funds" is defined to include public housing development funds, modernization funds converted to development purposes, and HOPE VI funds.  In order to determine whether a public housing project satisfies the TDC limit, HUD will consider all HUD-approved costs for planning (including proposal preparation), administration, site acquisition, relocation, demolition, site remediation, and  site costs (except as noted below), the dwelling unit hard costs, including construction and equipment, interest and carrying charges, builder's overhead and profit, on-site streets and utilities from the street, off-site facilities including community buildings, finish landscaping, a contingency allowance, insurance premiums and any initial operating deficit.  This calculation will also include costs attributable to Davis-Bacon wage rates, as applicable.

Demolition, Site-Remediation, and Extraordinary Site Costs:

With respect to demolition, site-remediation, and extraordinary site costs, HUD has determined that these costs are not purely development related costs since they would need to be incurred by the PHA whether or not the site of the demolished public housing project is being redeveloped for public housing.  Therefore, the Department has determined to include in the TDC calculation the costs of demolition and site remediation, as approved by HUD, pro-rated with respect to the number of new public housing units being developed on the site. For example, if a PHA is demolishing a 300 unit public housing project and putting only 100 new public housing units back on site, only one-third of the costs of demolition and site remediation will be used in calculating whether the public housing development costs are within the TDC limit.  Typical site costs will be included within the TDC.  The Department will exclude extraordinary site costs from the TDC calculation.  Examples of such costs include, but are not limited to, removal or replacement of extensive underground utility systems, extensive rock and/or soil removal and replacement, construction of extensive street and other public improvements, dealing with unusual site conditions such as slopes, terraces, water catchments, lakes, etc., and dealing with flood plain and other environmental corrective issues. The costs of demolition, site remediation and extraordinary site costs must be verified by an independent certified engineer, and approved by HUD.

No Exceptions:

Although the statute authorizes the Secretary to approve a higher TDC for a project, the Department will grant no exceptions to the TDC limit for any projects funded from Public Housing funds awarded from FY 1997 forward.  This includes any FY 1997 funds awarded under the HOPE VI NOFA, and modernization funds provided to the PHA in FY 1997 and prior years and subsequently approved for conversion to development purposes under PIH Notice 96-56.  For Public Housing funds awarded in FY 1996 and prior years, the PHA will be subject to the TDC requirements in effect at the time the funding was provided to the PHA by HUD for any public housing development project in which a PHA is combining Public Housing funds from different years, the TDC and other costs and project funds allocation controls will be governed in accordance with the requirements applicable to the funding most recently provided to the PHA.  For purposes of this Notice, in addition to public housing development, HUD will apply the TDC policy and the funds allocation assessment set out below to the development of any replacement housing using Public Housing funds, e.g., eligible homeownership replacement housing.

6.	Project Funds Allocation Categories.

For purposes of HUD's project funds allocation assessment, HUD must review and approve all funds going into the development of the public housing project with respect to three distinct categories: Housing, Community Renewal, and Community and Supportive Services.  All costs related to Housing and Community Renewal which are to be paid out of Public Housing funds must be within the TDC limit.  Within the TDC limit, the PHA can determine the Public Housing funds allocation for Housing costs and the Public Housing funds allocation for Community Renewal Costs; provided that the amount of funds allocated for Housing cannot exceed the Housing cost cap described below.  The allocation of funds for Community and Supportive Services is outside of the TDC calculation, but HUD is capping the amount that a PHA can pay for Community and Supportive Services from any public housing funds at 15% of the grant.

Housing Cost Cap - Public Housing funds may not be used to pay for housing construction costs in excess of the amount derived by averaging, for a particular market area, the R.S. Means "average" residential construction cost index and the Marshall & Swift "good" residential cost index for specific unit sizes and structure types, and adding the resulting amount for all units in the project.  This formula is the same as used in determining the project TDC, with the exception that the multipliers are not applied to the average of the two construction indices.  In determining whether housing costs are within this limit, HUD will consider housing unit hard costs; builder's overhead and profit; utilities from the street; finish landscaping; including Davis-Bacon wage rates, as applicable.  A PHA

may exceed the housing cost cap, as described above, using non-Public Housing funds, such as CDBG funds, HOME funds, low-income housing tax credits, private donations, and private financing.

Community Renewal -  The project funds allocation for Community Renewal, as pro-rated for demolition and site remediation costs as discussed above, are the balance of funds remaining within the TDC limit after the allocation of Housing costs is subtracted from the TDC limit.  While there is no separate cap on the project funds allocation for Community Renewal costs, the project allocation of Public Housing funds for these purposes when added to the allocation of Public Housing funds for Housing purposes must be within the TDC limit.

Exceptions to TDC Policy - For FY 1997, 1998 and 1999. funds, i.e., HOPE VI funds awarded in FY 1997,1998 and 1999, modernization funds approved by HUD for conversion to public housing development purposes in FY 1997 or subsequently, no exceptions to TDC will be provided.

A PHA may exceed the TDC limit with non-Public Housing funds, i.e., a community may provide CDBG or other HUD funds eligible for use for such purposes, and/or non-HUD funds for eligible costs insofar as the costs bring a project over the TDC limit.

Subsidy Layering - The HUD Reform Act’s Subsidy Layering requirements are applicable to all PHA development projects.  In addition, any costs above TDC paid from other sources for project improvements and/or amenities cannot result in substantially increased operating and maintenance costs, or other increased  costs to be covered by the PHA.

Community and Supportive Services Funds Allocation Cap- While not related to the TDC calculation, the Department has determined to limit the amount of any public housing funds that a PHA may use for community and supportive services programs to 15% of the grant.  Such funds are to provide community and supportive services both to current residents who will reside in the redeveloped housing, new residents, and residents who are provided Section 8 certificates and vouchers as replacement housing.

Eligible Community and Supportive Services include but are not limited to:

- job training activities

- day care

- transportation to and from job training/employment and or supportive service activities

- educational activities

- case management

- section 8 counseling

- after school programs for youth focusing on education advancement and self esteem.

- health programs

All Community and Supportive Services shall be performance based with quantifiable results and sustainability after expenditure of HOPE VI funds.

7.	Non-HUD and Non-Public Housing Funds.

A PHA may exceed the Housing Cost allocation established 	above, provided the excess Housing Costs are paid for with 	non-Public Housing funds.

There is no cap on non-Public Housing funds for community 	renewal and/or community and supportive services purposes.

TDC Policy Chart & Illustration

The attached HOPE VI TDC Policy chart illustrates   	the policy graphically; the TDC Policy Illustration 	chart provides examples of how PHAs might choose to 	allocate their Public Housing and other HUD funds.

- Further Cost Controls

PHAs are urged to scrutinize all fees and other soft costs  	to assure that they are kept to the minimum.

In order to further control costs and tighten the

overall management of the program, in consultation with others, HUD has undertaken an effort to streamline grant processing and procedures; set cost limits for PHA administration, developer, legal, consultant, and other fees; implement data collection and management reporting systems; and establish a construction inspection protocol.  Further guidance will be forthcoming as a Notice.

/s/

Harold Lucas, Assistant Secretary

for Public and Indian Housing

Attachments - TDC Policy Explanation and TDC Housing Cap Limits                for FY 1999 (not included in this file.)