CAPITAL FUND PROCESSING GUIDANCE FOR FFY 2017 GRANT AWARDS

The Capital Fund Annual Submission was decoupled from the PHA Plan submission in 24 CFR 905 which was published on October 24, 2013, and became effective on November 25, 2013.  This notice provides Public Housing Authorities (PHAs) with guidance on the Capital Fund Program (CFP) Award process for Federal Fiscal Year (FFY) 2017.

The Department will send each PHA an email (based on the addresses in the PIC system) with a link to the Capital Fund website when the Annual Contributions Contract (ACC) Amendments are available on the website.  PHAs are responsible for maintaining the correct contact information, including the correct email address, in PIC.

Submitting 5-Year Action Plans in EPIC

PHAs with fiscal year ends (FYEs) on March 31, 2017, and June 30, 2017, will be required to submit their CFP 5-Year Action Plans and Budgets within HUD’s Energy Performance and Information Center (EPIC) system; the electronic CFP submission process will replace the current paper submission process.  Field Offices (FOs) will review and approve or withhold approval, as appropriate, of 5-Year Action Plans in EPIC. PHAs with an approved 5-Year Action Plan in EPIC may revise grant amounts in the 5-Year Action Plan to reflect actual awards and may “funge”, or reschedule, approved activities from one year to another without seeking additional HUD FO approvals. With Field Office permission, PHAs with September 30 and December 31 FYEs are also permitted to shift to automated processing of 5-Year Action Plans and Budgets in the EPIC system during this Capital Fund cycle although they will not be required to shift to EPIC processing until the 2018 Capital Fund processing cycle.

PHAs that submit their 5-Year Action Plan in EPIC, will begin using a new Budget Line Item (BLI) structure across EPIC and HUD’s Line of Credit Control System (LOCCS). HUD is consolidating the BLIs that PHAs use most frequently into one broad-scope BLI, BLI 1480-General Capital Activity. HUD expects this change to cut down significantly on the need for budget revisions and to better align with PHA business practices. The BLIs that remain distinct are generally those that are used less frequently or are rarely changed, or those with statutory or regulatory restrictions, such as BLI 1406-Operations and BLI 1410-Administration. PHAs will be able to update budget amounts in EPIC and then LOCCS will be updated to reflect the changes a day or two later, without Field Offices having to enter these budget revisions into LOCCS. However, budget revisions must continue to comply with requirements that have been enforced in the past through “hard edit checks” in LOCCS, including restrictions on changes to the debt obligation BLIs and limits on the funds allocated to BLI 1410-Administration and BLI 1408-Management Improvements; budget revisions that fail to comply will not be applied in LOCCS.

PRE-SUBMISSION DETAILS

- Board Resolution Required on File.  PHAs are required to have on file a copy of a Board Resolution approving the PHA’s CFP 5-Year Action Plan (including 5-Year Action Plans submitted in the EPIC system).  If a PHA has not held a board meeting on the 5-Year Action Plan that includes FY 2017 at the time the Capital Fund grants are awarded, it may use the public hearing and board resolution from its most recent approved 5-Year Action Plan; however, the PHA is not permitted to use Capital Funds for new work items that were not included in the previous 5-Year Action Plan, until the FY 2017 5-Year Action Plan is approved by the board.

Please note that even though PHAs are permitted to use a Board Resolution from a previous 5-Year Action Plan, all PHAs must submit a 5-Year Action Plan that covers FY 2017 with the ACC Amendments for HUD approval.

- PHAs Rejecting a Capital Fund Grant.  If a PHA elects to reject any CFP grant(s), the executive director must send a written statement to the local HUD FO which identifies the grant number and dollar amount of the grant(s) to be rejected.  If a PHA does not send a written statement to the local HUD FO, the grant will be held in reservation for 90 days after the due date, after which the grant will no longer be available to the PHA.

PHAs are required to have on file a resolution from the Board rejecting the CFP grant(s) for the fiscal year.

- Management Improvements Cost Limits and Eligible Items.  For the FFY 2017 CFP grant, the limit for funds budgeted to BLI 1408 Management Improvements will be reduced from 14% to 12%.  Please review the eligible Management Improvements in 24 CFR Part 905.200(b)(7) to ensure that your PHA’s planned activities are eligible for this BLI.

- Updated Data Universal Number System (DUNS) Number.  The DUNS registration in the System for Awards Management (SAM) is a requirement to receive Federal awards, and the registration must be active.  If you have an expired DUNS number, your FFY 2017 Capital Fund grant will be awarded and suspended until the registration is updated.  Once the DUNS registration is updated, the Field Office will release the suspension, and the funds will be available for use.  Please note that the obligation end date of the FFY 2017 grant will remain the same, so PHAs with expired DUNS numbers will have less than 2 years to obligate the funds.

PHA SUBMISSION REQUIREMENTS AND SUBMITTING 5-YEAR ACTION PLANS IN EPIC

9/30 and 12/31 FYE PHAs 5-Year Action Plan/ HUD Form 50075.2:  To be authorized to spend FY17 Capital Fund Grants, 9/30 and 12/31 PHAs must have a 5-Year Action Plan (currently HUD Form 50075.2) that includes FY17, unless they have elected, with Field Office permission, to transition to submission via the EPIC system. If a PHA has a 5-Year Action Plan that was approved pursuant to the PHA plan process prior to the effective date of the Capital Fund rule that includes FY17 in one of the 5 years covered and that plan was approved by the Field Office, it can proceed with the work activities in that approved plan.  However, if a PHA either does not have a 5-Year Action Plan that complies with the above requirements or if it wishes to add new work activities, it must submit a new 5-Year Action Plan to its local HUD Field Office.  The 5-Year Action Plan must be submitted to the PHA’s local HUD Field Office for review with the ACC Amendments, and Field Offices should review it in accordance with 24 CFR Part 905.  Once the 5-Year Action Plan is approved, the Field Office Public Housing Director (or designated alternate) will sign and date the form on the bottom of the last page to indicate approval (it is acceptable for the signature to go anywhere in the blank space at the bottom of the page).  The FO will notify the PHA if the 5-Year Action Plan is approved or disapproved.

3/31 and 6/30 FYE PHAs 5-Year Action Plan entered into EPIC: To be authorized to spend FFY17 Capital Fund Grants, 3/31 and 6/30 PHAs must have a 5-Year Action Plan that includes FY17 entered into EPIC and is approved by the local HUD Field Office. As PHAs transition to entering 5-Year Action Plans in EPIC, the 5-Year Action Plan Starting Year will vary depending upon the type of plan and period covered under the prior, paper based plan.

Rolling 5-Year Action Plans: PHAs enter information into EPIC for a five-year period beginning with a starting year one year later than the starting year under the prior plan.

- For example, a PHA with a March 31st FYE and a Rolling Plan is currently operating under a plan covering 2016 through 2020. In advance of its March 31, 2017, FYE, the PHA would create a new 5-Year Action Plan in EPIC with a Starting Year of 2017, providing information on work activities for 2017 through 2021.

Fixed 5-Year Action Plans with at least 2 years remaining: PHAs may retain the plan Starting Year and enter work activities only for the remaining years of the plan.

- For example, a PHA with March 31st FYE is currently operating under a Fixed 5-Year Action Plan for 2014 through 2018. For this PHA’s 2017 submission in EPIC, two years will remain on the current plan (i.e., 2017 and 2018). Therefore, this PHA would create a 5-Year Action Plan in EPIC with a Starting Year of 2014 and enter work activities for 2017 and 2018.

Fixed 5-Year Action Plans with less than 2 Years remaining:  PHAs with less than two years remaining on the Fixed 5-Year Action Plan in place immediately prior to their initial 5-Year Action Plan submission in EPIC must cover a new 5-year period in the plan submitted in EPIC and enter work activities for all 5 years.

- For example, a PHA with a March 31st FYE is currently operating under a Fixed 5-Year Action Plan for 2013 through 2017. For this PHA’s 2017 submission in EPIC, only one year will remain on the current plan. Therefore, this PHA would create a 5-Year Action Plan in EPIC with a Starting Year of 2017 and enter work activities for 2017 through 2021.

HUD Field Offices will review and approve 5-Year Action Plans in EPIC following their normal review protocol, with several additional key factors considered. In addition to the review practices currently in place, Field Offices will review the appropriateness of estimated grant amounts under the guidance provided in PIH Notice 2016-21 and verify compliance with requirements that Work Activities pertain to a single development (if applicable), projected funding year, and BLI.  Once the Field Office Director has approved of a 5-Year Action Plan in EPIC, the plan will become unlocked. The PHA may then continue to modify the plan to reflect changing circumstances and decisions.

See PIH Notice 2016-21 and https://portal.hud.gov/hudportal/HUD?src=/program_offices/public_indian_housing/programs/ph/capfund for more information on the EPIC Activity Planning Module.

PHAs receiving Capital Fund grants are also required to submit various certifications to HUD; EPIC’s Activity Planning Module does not automate these certifications, and PHAs must continue to submit these certifications.

Written Statement Defining Significant Amendment/Modification:  Each PHA must include a written statement defining the criteria the PHA will use for determining a significant amendment or modification to the CFP 5- Year Action Plan.  In addition to the criteria established by the PHA, a proposed demolition, disposition, homeownership, RAD conversion, Capital Fund Financing, development, or mixed finance proposal is considered by HUD to be significant amendments to the CFP 5-year Action Plan based on the Capital Fund Final Rule.  This should be submitted as a separate written statement.

Public Hearing Requirement :   PHAs are encouraged to combine the Capital Fund submission hearing with the PHA Plan hearing.  If a PHA has not yet submitted its PHA plan for FY 2017 and has not held a public hearing, it may use its most recent public hearing from the PHA plan or Capital Fund 5-Year Action Plan process.  However, the PHA must conduct a public hearing to cover the new work items proposed for the 2017 grant(s) (typically incorporated in the PHA Plan Process) before it can use Capital Funds for those work items.  The PHA can continue to perform work items in the previous year’s approved 5-Year action plan.

Civil Rights Certification: If the PHA has submitted a copy of the HUD-50077 or HUD-50077-CR with its PHA Plan for FY 2017, a copy of the document can be submitted.

SUBMISSION OF CFP REQUIREMENTS ON ACC AMENDMENT DUE DATE :

The ACC Amendments, and 5-Year Action Plan (either a 50075.2 or an electronic 5-Year Action Plan in EPIC), must be received by the HUD Field Office by the date identified in the year-specific Capital Fund Time Line posted to the web.  In addition, PHAs that are not using the EPIC system to submit their 5-Year Action Plans, must also submit an Annual Statement/Budget (form 50075.1 with the ACC Amendment.  (Note: PHAs that have transitioned to EPIC will submit their Annual Statement/Budgets in EPIC at a later point in the process when OCI confirms that it has completed the obligation process for the grants.)  Any ACC Amendment(s) that are received in the Field Office after the due date will have the same obligation start date.  Consequently, PHAs that do not submit their ACC Amendment(s) by the due date will be given a second deadline to submit the signed ACC Amendment to the Field Office.  If the PHA fails to meet the second deadline, the funds will not be available to the PHA, and HUD may de-reserve these funds.

| CAPITAL FUND SUBMISSION CHECKLIST |  |  |
| --- | --- | --- |
| ACC Amendments |  |  |
|  | 3 Signed and Dated Original ACC Amendments for Capital Fund Formula Grant |  |
|  | (RHF PHAs only) 3 Signed and Dated Original ACC Amendments for 1st Increment RHF Grant |  |
|  | (RHF PHAs only) 3 Signed and Dated Original ACC Amendments for 2nd Increment RHF Grant |  |
| Annual Budget and Capital Fund 5-Year Action Plan: |  |  |
|  | 3/31 and 6/30 FYE PHAs (& other PHAs shifting to EPIC) -5 Year Action Plan entered into EPIC Activity Planning Module |  |
|  | 9/30 and 12/31 FYE PHAs - HUD form 50075.1 (Parts I & II) Annual Statement |  |
|  | 9/30 and 12/31 FYE PHAs - HUD form 50075.2 Capital Fund 5 Year Action Plan (fixed or rolling) |  |
|  | Statement of Significant Amendment |  |
| Certifications: |  |  |
|  | Lobbying Form - SFLLL |  |
|  | Certification of Compliance w/Public Hearing: (PHA must have a copy of one of the following.) |  |
|  |  | Non-Qualified PHAs - HUD form 50077 for non-qualified PHAs includes this certification Y / N Was the public hearing conducted in FY 2017? |
|  |  | Qualified PHAs - A statement certifying that the PHA conducted a public hearing in compliance with 24 CFR Part 905, signed and dated by the executive director. |
|  |  | Y / N Was the public hearing conducted in FY 2017? |
|  | HUD form 50071, Certification of Payments to Influence Federal Transactions |  |
|  | Civil Rights Certification: (PHA must have a copy of one of the following.) |  |
|  |  | Non-Qualified PHAs - HUD form HUD-50077-ST-HCV-HP |
|  |  | Qualified PHAs - HUD form HUD-50077-CR |

ADDITIONAL INFORMATION REGARDING THE 2017 CAPITAL FUND GRANTS

Grant Number Changes:  For FFY 2017 CFP grants, all grant numbers will follow the same format.  Some PHAs may notice that their grant numbers are slightly different as a result of this change.  The third and fourth digit of each CFP grant number will be the Field Office accounting code.

Flexibility for Capital Fund Amounts: For FFY 2015, FFY 2016, and FFY 2017 CFP awards, the limitation on Capital Funds used for Operating Fund eligible activities described in section 9(g)(1) of the Act is increased from 20% to 25%, as identified in paragraph 2 of the 2017 CFP ACC Amendment.  Small PHAs (those owning/operating less than 250 units) may continue to use the full flexibility provided for in section 9(g)(2) of the Act.  Please note the following:

- A PHA with 250 or more public housing units may use no more than 25% of its FFY 2017 Capital Fund grant for activities that are eligible under the Operating Fund at 24 CFR Part 990.

- A PHA with less than 250 public housing units, that is not designated as troubled under PHAS, may continue to use up to 100% of its annual Capital Fund grant for activities that are eligible under the Operating Fund at 24 CFR Part 990, except that the PHA must have determined that there are no debt service payments, significant Capital Fund needs, or emergency needs that must be met prior to transferring 100% of its Capital Funds to Operating Fund purposes. [24 CFR § 905.314(l)]

- A PHA may use Capital Funds for Operating Fund eligible activities only if such use is included in the 5-Year Action Plan that is approved by the PHA Board and HUD.

If a PHA’s 5-Year Action Plan does not permit the use of Capital Funds for Operating Fund purposes or the Plan limits such transfer to a lesser amount than allowed and desired by the PHA for transfer, a PHA may amend or modify its 5-Year Action Plan after its submission to HUD.

However, the PHA will need to determine if such amendment or modification to its Plan is a significant amendment based on the criteria established by the PHA in accordance with 24 CFR 905.300(b)(1)(iii).   If such amendment is a significant amendment, the PHA must ensure that it complies with 24 CFR 905.300(b)(1)(v)(A)—i.e., the PHA’s Board adopted the amendment at a public meeting and the amendment is approved by HUD.  If such modification is not a significant amendment/modification, the PHA may submit the amended 5-Year Action Plan to HUD for approval.

- Capital Funds identified in the 5-Year Action Plan to be transferred to operations are obligated once the funds have been budgeted and drawn down by the PHA.

- Once a PHA transfers Capital Funds to operations, the PHA must follow the requirements of 24 CFR 990 with respect to those funds.

Waiver for Anticrime and Antidrug Activities for Large PHAs (those owning/operating 250 or more public housing units): As noted above, for FFY 2017 the limitation in section 9(g)(1) of the Act is increased from 20% to 25%, as it was in FFY 2015, and FFY 2016.  For FFY 2017 the Secretary may waive this limitation to allow PHAs to fund activities authorized under section 9(e)(1)(C) of the Act.

Section 9(e)(1)(C) provides that PHAs may use Operating Funds for anticrime and antidrug activities, including the costs of providing adequate security for public housing residents, including above-baseline police service agreements.

Large PHAs seeking to transfer more than 25% of FFY 2017 Capital Funds to Operating Funds for anticrime and antidrug activities ONLY must request a waiver in writing addressed to Ivan Pour, Director of the Office of Capital Improvements, 451 7th St. SW, Washington, DC 20410, and the local field office.   The Office of Capital Improvements will process these requests and provide a response within 14 days of the date of submission.   Waiver requests will be granted at HUD’s discretion and for good cause.  A good cause determination is made on a case-by-case basis and is dependent upon the adequacy of the documentation provided by the PHA seeking a waiver.

The PHA must provide the following information and documentation along with its waiver request:

In thorough and concise narrative form,

- Identify the amount above 25% of the FFY 2017 CFP award both in dollars and by percentage the PHA seeks to transfer to Operating Funds

- Identify and describe the threat that crime and drug-related activity poses to health and safety of PHA’s public housing residents

- Describe whether this is a new threat, ongoing, or increased threat

- Include the most recent crime data of the PHA’s locality (i.e., town, city, parish, county, etc.) from a recognized source such as local law enforcement or Uniform Crime Reports that lists types and numbers of offences (may include as an attachment)

- Identify the applicable development(s)

- Identify and describe the specific anticrime and antidrug activities the PHA plans to undertake, including the costs of such activities

- State whether the relevant activities are new or currently ongoing activities

- For currently ongoing activities, state how the activities are currently funded

- For new and ongoing activities, state how the PHA intends to maintain such activities, if applicable

- If applicable, please provide a copy of the police service agreement the PHA intends to fund as an activity by way of this waiver request, demonstrating how the agreement is above baseline;

- Optional Attachments: The PHA may also wish to include supporting narrative or agreements from one or more of the following:

    - Resident Advisory Boards or PHA security personnel;

    - local Community Policing Organizations; OR

    - local officials (e.g. business council executives, or city council executives).

PLEASE NOTE, the anticrime and antidrug activities described by the PHA must be Operating Fund eligible activities, for example, costs for security guard salaries or ongoing security services.   A waiver request is not necessary for activities which are Capital Fund eligible, for example, installation of lighting, fencing, or cameras or training of in-house security staff.  For example, installation of security cameras is Capital Fund eligible, while ongoing maintenance and monitoring of the cameras are Operating Fund eligible expenses.  A waiver request to install security cameras would be denied because the PHA does not need to transfer Capital Funds to Operations in order to do so, while HUD would consider a waiver request to pay the salary of security staff to monitor the installed cameras.

HUD will notify the PHA of HUD’s decision in writing within 14 days of the submission date of the request.  If approved, the PHA must ensure that such use of funds is included in its approved 5-Year Action Plan before the PHA proceeds with an approved transfer of Capital Funds to Operating Funds.

Resident Consultation:  The PHA is required to hold a public hearing, consult with the resident advisory board (RAB), and submit any comments received from these hearings and the consultations.

- There must be a 45-day notification given prior to the hearing.

- The Capital Fund Submission must be made available to residents and the Resident Advisory Board prior to the hearing.

PHA Plan Submission:  In order to comply with the requirements of 24 CFR 903.7(g), PHAs are required to include a statement of capital improvements needed in the PHA Annual Plan.  In the past, a PHA satisfied this requirement by including copies of its Capital Fund Annual Statement/Performance and Evaluation Report (HUD 50075.1) and the Capital Fund Program 5 year- Action Plan (HUD 50075.2) forms with the Annual PHA Plan.  Now that the Capital Fund submission is decoupled from the PHA Plan, PHAs are still required to incorporate some information of the capital improvement needs in the Annual PHA Plan.  To satisfy that requirement, HUD is requiring the PHA to reference its latest HUD approved Capital Fund 5 Year Action Plan covering the current Fiscal Year in its PHA Plan, prior to submission of the PHA Annual Plan.  PHAs can reference the form by including the following language in Section 8.0 of the PHA Plan Template: “See HUD Form 50075.2 approved by HUD on XX/XX/XXXX.”

During the PHA Plan review, HUD field office staff will not be required to review the previously approved Capital Fund 5-Year Action Plan.  HUD will consider the requirement to include a statement of capital improvements needed as satisfied by the reference to the previously approved Capital Fund 5-Year Action Plan.  For the purpose of the annual hearing, PHAs should provide a copy of the form that they reference in the Annual Plan.

Performance and Evaluation Report:  The Performance and Evaluation Report requirement stated in the Capital Fund Final Rule will apply to all future Capital Fund grants. PHAs that are troubled and/or not in compliance with section 9(j) of the Act and 24 CFR 905.306 of the regulation are required to prepare and submit the Performance and Evaluation Report for all open grants to the HUD Field Office at the time the ACC Amendment is submitted to the Field Office.   PHAs that are in compliance with section 9(j) of the Act and 24 CFR 905.306 of the regulations are required to prepare Performance and Evaluation Reports for all open grants and keep them on file at the PHA. The P&E report may be requested by HUD at any time.

Physical Needs Assessment:  In accordance with the Section 228 of the Consolidated Appropriations Act, 2017 HUD cannot utilize 2017 THUD Appropriations to require or enforce longstanding PNA regulations.  Due to industry best practices and fiscal efficiencies, HUD is still encouraging PHAs to complete a PNA every five years as part of their strategic planning process.

Environmental Review:  In accordance with the changes in process announced in Notice 2016-22, all activities at HUD assisted or to be assisted project sites must receive environmental clearance prior to taking any choice-limiting actions or obligating any funds.  PHAs have environmental review clearance for the activities covered by Appendix A of Notice 2016-22; for any other activities, PHAs must request and receive clearance from either a Responsible Entity or HUD.

- HUD Field Offices are not required to withhold approval of 5-Year Action Plans, place manual holds on Capital Funds in LOCCS, or to delay spreading Budget Line Items in LOCCS pending receipt of environmental clearance documentation. However, HUD Field Offices may elect to do so as part of enhanced monitoring.

Even though Field Offices are able to approve 5-Year Action Plans without confirming environmental clearance, the Work Activity Description in a PHA’s 5-Year Action Plan must provide sufficient specificity to facilitate effective HUD Field Office review of the plan and subsequent environmental review monitoring. Specificity is required so Field Office can determine the level of environmental review required for a given work activity. PHAs are encouraged to enter information in the Description field on the scope of the activity (e.g., number of units impacted). For example, for a work activity covering roof replacement, a sufficient description may read: “Installing new 20-year roof, as well as gutters and soffits, at low-rise building containing 5 Public Housing units.” A work description simply stating “Roof” would be insufficient, because it does not indicate whether the activity will cover full-scale replacement of the roof or simply patching portions of the roof, a distinction with implications for the level of environmental review required.

Demolition and Disposition Transitional Funding:  905.400(j) of the Capital Fund Regulation establishes Demolition and Disposition Transitional Funding which provides an additional 5 years of funding for units removed from a PHA’s inventory due to demolition or disposition on or after October 1, 2012.  DDTF replaced RHF funding beginning with FFY 2014 grants.  DDTF is calculated in the same manner that RHF is calculated; however, it is included in the annual Capital Fund grant and not given as a separate grant.

If the PHA has received funding for units that will replace the lost units through another program, it is not eligible for DDTF.  A PHA is eligible for DDTF funding if the PHA did not receive funding for public housing from Choice Neighborhoods, HOPE VI, or other programs that would otherwise provide replacement housing.  Public housing units removed from the inventory for homeownership, eminent domain, or unit conversion reconfiguration are not eligible for DDTF grants.

Eligible PHAs automatically receive the five years of DDTF upon removal from PIC of the units approved for demolition or disposition.

The PHA may use the funding for any eligible activities under the Capital Fund Program (905.200). The funding must be obligated and expended in accordance with the requirements of the Capital Fund formula grant in which the funding has been included

RHF Transition: No new First or Second Increments of RHF grants will start in FFY 2017.  PHAs that received Year 1 of a First Increment RHF grant in FFY 2013, will receive year 5 of the First Increment grants.  If eligible for a second increment of RHF funding at the end of the first increment, the PHA will receive fiveyears of DDTF funding to replace the 5-year second increment RHF grants.  PHAs that received year 7 of a Second Increment RHF Grant in FFY 2014 will receive year ten of the Second Increment RHF Grants.

The table below should help you understand how the transition affects your specific PHA:

|  | RHF to DDTF Transition by FFY |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | FFY 2014 | FFY 2015 | FFY 2016 | FFY 2017 | FF Y 2018 | FFY 2019 | FFY 2020 | FFY 2021 | FFY 2022 |
| In FFY 2014 what year of funding (out of 10 years) is the PHA receiving? | Year 1 | Year 1 of DDTF | Year 2 of DDTF | Year 3 of DDTF | Year 4 of DDTF | Year 5 of DDTF |  |  |  |  |
|  | Year 2 | Year 2 of 1st Incr RHF | Year 3 of 1st Incr RHF | Year 4 of 1st Incr RHF | Year 5 of 1st Incr RHF | DDTF (to replace Year 1 of 2nd Incr RHF) | DDTF (to replace Year 2 of 2nd Incr RHF) | DDTF (to replace Year 3 of 2nd Incr RHF) | DDTF (to replace Year 4 of 2nd Incr RHF) | DDTF (to replace Year 5 of 2nd Incr RHF) |
|  | Year 3 | Year 3 of 1st Incr RHF | Year 4 of 1st Incr RHF | Year 5 of 1st Incr RHF | DDTF (to replace Year 1 of 2nd Incr RHF) | DDTF (to replace Year 2 of 2nd Incr RHF) | DDTF (to replace Year 3 of 2nd Incr RHF) | DDTF (to replace Year 4 of 2nd Incr RHF) | DDTF (to replace Year 5 of 2nd Incr RHF) |  |
|  | Year 4 | Year 4 of 1st Incr RHF | Year 5 of 1st Incr RHF | DDTF (to replace Year 1 of 2nd Incr RHF) | DDTF (to replace Year 2 of 2nd Incr RHF) | DDTF (to replace Year 3 of 2nd Incr RHF) | DDTF (to replace Year 4 of 2nd Incr RHF) | DDTF (to replace Year 5 of 2nd Incr RHF) |  |  |
|  | Year 5 | Year 5 of 1st Incr RHF | DDTF (to replace Year 1 of 2nd Incr RHF) | DDTF (to replace Year 2 of 2nd Incr RHF) | DDTF (to replace Year 3 of 2nd Incr RHF) | DDTF (to replace Year 4 of 2nd Incr RHF) | DDTF (to replace year 5 of 2nd Incr RHF) |  |  |  |
|  | Year 6 | DDTF (to replace Year 1 of 2nd Incr RHF) | DDTF (to replace Year 2 of 2nd Incr RHF) | DDTF (to replace Year 3 of 2nd Incr RHF) | DDTF (to replace Year 4 of 2nd Incr RHF) | DDTF (to replace Year 5 of 2nd Incr RHF) |  |  |  |  |
|  | Year 7 | Year 2 of 2nd Incr RHF | Year 3 of 2nd Incr RHF | Year 4 of 2nd Incr RHF | Year 5 of 2nd Incr RHF |  |  |  |  |  |
|  | Year 8 | Year 3 of 2nd Incr RHF | Year 4 of 2nd Incr RHF | Year 5 of 2nd Incr RHF |  |  |  |  |  |  |
|  | Year 9 | Year 4 of 2nd Incr RHF | Year 5 of 2nd Incr RHF |  |  |  |  |  |  |  |
|  | Year 10 | Year 5 of 2nd Incr RHF |  |  |  |  |  |  |  |  |

Additional Information.  If you have any questions or you need additional information, please contact the Field Office staff in your jurisdiction.  For assistance from PIH Headquarters, Office of Capital Improvements, you may email your questions to PIHOCI@HUD.gov.